Japan Special Fund (JSF)

Japanese Trust Fund for Consultancy Services (JCF)

Project Profile

(July 5, 2006)

- Basic project data

| Beneficiary Country / Region | COLOMBIA, Department of Antioquia |  |  |
| --- | --- | --- | --- |
| Project name: | Road Program for Territorial Integration and Social Equity of the Department of Antioquia (Programa de Vías para la Integración y la Equidad, PVIE) |  |  |
| Project number: | CO-T1034 |  |  |
| Project team: | Rodolfo Huici (team leader), Vera Lucía Vicentini, Isabel Cardona, Alejandro Fros and Jairo Salgado (team members) |  |  |
| Executing agency: | Secretary of Physical Infrastructure (Secretaría de Infraestructura Física, SIF) |  |  |
| Beneficiaries: | Departmental and Local Governments, Rural Communities |  |  |
| Date of request: | April 6, 2006 |  |  |
| Financing plan: | IDB (JSF): | US$ | 480,000 |
|  | IDB (JCF): | US$ | 600,000 |
|  | Local Counterpart: | US$ | 270,000 |
|  | Total: | US$ | 1,350,000 |
| Tentative dates: | Programming Committee |  |  |
|  | Loan Committee |  |  |
|  | Bank Approval |  |  |
| Execution period: | 36 months |  |  |
| Disbursement period: | 36 months |  |  |

- Background and problem statement

  - Antioquia, while amongst the most important departments of Colombia, contains one of the country’s highest unemployment rates, in a territory overwhelmed by civil strife of diverse origin. Under such conditions, 61% of Antioquia’s population is below the poverty line while 21% is under extreme poverty, thus having a severe gap of social and economic equality. Antioquia has identified isolation and poor accessibility as one of the major factors attributed to rural poverty, and posed a strong interest in expanding transportation infrastructure in rural areas as a meaningful tool to address these issues.

  - The Program holds high priority, both in social, economical and political terms, as shown by the extent of the commitment demonstrated by the Departmental Government with the increased funds allocated to road rehabilitation and maintenance in current and future budgets, as well as by the importance of the Bank’s loan under preparation. The particular activities to be funded under this technical cooperation (TC) are essential to achieve a major improvement in the quality of highway planning and management, thus resulting in a better prospective of social and economic expansion. The JSF/JCF are very well suited to support this activity, due to the expertise and quality of the firms expected to provide technical services.

  - Bank’s strategy in Colombia is focused on: (i) reactivating and improving the economy’s dynamics; (ii) fostering social development while protecting the needs and rights of those who lack the most; (iii) improving the country’s governance and supporting the government’s modernization efforts. The Program will be an integral part of this strategy due to the following: (i) it will contribute to the economy’s competitiveness and improvement while improving physical accessibility; (ii)it will foster regional integration in isolated areas where due to the nature of the investments, poor rural population will benefit the most; and (iii) it will support government’s decentralization and governance efforts while promoting social equity in a department where political and social violence was, in recent times, prevalent.

  - Bank’s transport sector strategy aims to develop a diversified portfolio, consisting of activities at the centralized, national level (highway projects of national and regional relevance) and sub-national, both at departmental (secondary and tertiary road networks) and municipal levels (tertiary roads and mass urban transit). This strategy is consistent with the Government of Colombia (GOC) efforts identified in its Internal Agenda and 2019 Vision, the government’s main medium and long term planning tools.

  - The Program was included in the Bank’s pipeline during the Programming and Portfolio Review Mission, carried out on December 9, 2005. The Bank’s Loan Committee approved the Program’s Project Concept Document (PCD) (Road Program for Territorial Integration and Social Equity, CO-L1016) on March 9, 2006.

- TC objective and description

  - The objective is to provide technical assistance to the Department of Antioquia, Colombia, through its Secretary of Physical Infrastructure (Secretaría de Infraestructura Física, SIF), to develop the technical, economic, financial, social, environmental and institutional underpinnings needed to implement and improve a secondary and tertiary roads and transport program focused on improved transport sector planning, management, monitoring and evaluation. Additionally, it will support the elaboration of the secondary roads inventory needed to sustain SIF efforts to develop a Departmental Transportation Master Plan.

  - This TC will include a range of different activities oriented to design and test technical, institutional, socio-economic and cost information necessary for the Program’s implementation. The main TC tasks are:

  - Component 1. Program’s organization and management. Provide technical assistance to improve the legal, institutional, technical, environmental, financial and administrative framework of the Program, including:

    - institutional and operational setup. This includes legal mechanisms and institutional agreements between SIF and participating municipalities and their co-financing mechanisms and follow-up. It will also include the preparation of the Program’s operational manual;

    - preparation of institutional strengthening plans for SIF and participating municipalities, in terms of road and transport technical, environmental, social and financial management capacities;

    - analysis of fiscal space for rural transportation infrastructure and financial capacity of participating municipalities to provide the requested counterpart funds and continuing support to road maintenance;

    - secondary and rural roads and bridges eligibility criteria and evaluation;

    - preparation of community and local government-based road plans;

    - technical and environmental specifications for road rehabilitation works, operation and maintenance of secondary and rural roads; project cycle activities, including technical, socio-environmental and feasibility analysis, works’ supervision,  and tender documents, including socio-environmental clauses; and

    - community participatory process. Creation of rural roads maintenance micro-enterprises; Coordination with other public and private development initiatives.

  - Component 2. Program’s evaluation and quality control mechanisms. This includes:

- socio-economic baseline and impact evaluation. Including: (a) rural population access to roads and transport services; (b) access to social, public and economic services, markets and employment opportunities; (c) changes in quality, cost, availability and continuity of transport infrastructure; (d) employment generation and income diversification; (e) efficiency and sustainability of road maintenance activities; and (f) rural poverty alleviation.

- socio-environmental analysis of secondary and rural roads projects,;

- regional and rural transport diagnostic. Transport regulations and norms, right-of-way, enforcement capabilities and practices;

- evaluation and improvement of current maintenance practices and systems, in order to improve the technical, environmental and financial sustainability of routine and periodic maintenance;

- evaluation of micro-enterprise capacity and their effectiveness and efficiency in terms of performing road routine maintenance. Identification of mechanisms to support and improve micro-enterprise capacity;

- development of alternative contracting mechanisms for routine maintenance (both manual and mechanical) for secondary and tertiary roads; and

- development of the Program’s monitoring and performance indicators.

  - Component 3. Development of a paved secondary roads inventory. Through fieldwork, applying modern technologies of pavement surveys and recording, this component will support the elaboration of a comprehensive paved secondary roads inventory, including bridges and structures. This component will provide clear methodologies in order to assure continuous updating of this information. The scope of this task will comprise the whole of Antioquia’s paved secondary road network. Cost estimates are in the order of US$350/km. Due to the length of the paved network (986 km) this component will be allocated US$345,000, plus US$17,000 for supervising consultant activities.

  - Component 4. Development of a non-paved (gravel) secondary roads inventory. Through fieldwork, applying modern technologies of pavement surveys and recording, adapted to the nature of the roads to be surveyed, this component will support the elaboration and provision of a partial gravel secondary roads inventory, including bridges and structures. This component will provide clear methodologies in order to assure continuous updating of this information. The scope of this task will comprise approximately 1,500 km of Antioquia’s 3,900 km gravel road network. Cost estimates are in the order of US$40/km. This component will be allocated US$60,000, plus US$3,000 for supervising consultant activities.

  - Component 5. Development of a highway geographical information system (GIS). This component will provide, develop, install and train the SIF on a GIS, capable of supporting the above-mentioned road inventory and its updates and the social and environmental baseline. The GIS will be fully compatible with the one owned and operated by the Government of Antioquia.

- Cost and financing

  - The estimated cost of this Program is US$1,350,000 of which US$480,000 will be provided by the Japan Special Fund for components 1 and 2, US$600,000 by the Japanese Trust Fund for Consultancy Services for components 3, 4, and 5, and the remaining US$270,000 from SIF’s budget. A limited amount of office equipment will be procured to permit the SIF to support and monitor the execution of this TC. Counterpart funds will be provided both in kind (office space and logistic support) as well as in cash, contracting out part of the studies to be executed.

| Component |  | months | JSF financing | JCF financing | Local funds | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | program’s organization and management | 24 | 104,000 |  | 26,000 | 130,000 |
| 2 | program’s evaluation and quality control | 36 | 101,100 |  | 25,275 | 126,375 |
| 3 | paved secondary roads inventory | 15 |  | 74,800 | 18,700 | 93,500 |
| 4 | gravel secondary roads inventory | 21 |  | 39,600 | 9,900 | 49,500 |
| 5 | highway GIS | 24 |  | 43,500 | 10,875 | 54,375 |
| 6 | overhead costs | 36 | 205,100 | 189,480 | 98,645 | 493,225 |
| 7 | other costs |  | 69,800 | 252,620 | 80,605 | 403,025 |
| Grand Total |  |  | 480,000 | 600,000 | 270,000 | 1,350,000 |
|  |  |  | 35.6% | 44.4% | 20.0% |  |

V.	Executing agency and execution structure

  - The Secretary of Physical Infrastructure will be the agency in charge of executing the proposed TC. It is well suited for contracting the kind of consulting services comprised by the TC and its institutional structure includes a Planning Directorate with well-trained and experienced professionals. It is also commendable that the Colombian Chapter of Transparency International mentioned the SIF as a leading agency regarding the transparency and public integrity of its processes.

  - The SIF is the sole executing agency in charge of highway and transportation activities under the jurisdiction of the Department of Antioquia. It is well fitted for its responsibilities, having recently (2004) undergone major institutional and operational restructuring, abandoning previous practices of executing works by force account, and moving decisively towards outsourcing and privatization of its activities. Since then, substantial increases in its budget occurred. This Bank supported program is a good example of the political and fiscal priority given to the transport sector and the confidence in SIF’s capacities. SIF main responsibilities are: (i) to preserve Antioquia’s existing infrastructure; (ii) to support social and physical integration, providing continuity and sustainability of the highway and transport network under its responsibility; (iii) to expand the Department’s transport network; (iv) to provide technical and institutional support to municipal governments regarding road management; and (v) to assure physical accessibility, with temporal continuity, of the Department’s population to social, economic and civic activities.

  - SIF has a proven track record regarding infrastructure projects’ implementation. The Bank’s Program will finance the core activities under SIF responsibilities: transport sector planning and secondary roads rehabilitation and maintenance. It will provide ample support to other transport initiatives, most of them under municipal jurisdiction such as rural roads, small bridges, and semi-urban streets, thus providing badly needed physical integration of the rural population.

  - This TC will support this effort, developing technical and institutional means and capabilities to deal with the larger scale imposed by the Department’s commitment to an expanding infrastructure. Though the municipalities will be beneficiaries of several of the TC’s components, they will not participate in its execution since it is intended to strengthen SIF’s capacity to execute the Road Program for Territorial Integration and Social Equity (PVIE), and through that, to support those levels of government.

  - The institutional sustainability of this TC is ensured by SIF’s leadership and support for PVIE, demonstrated by the steps already taken during the TC’s preparation. Technical sustainability is ensured by the professional capacity already demonstrated by SIF. The project will be financially sustainable since the Government of Antioquia (GOA) has already included the counterpart funds in its 2006 and 2007 budgets.

  - Given the nature of the activities envisaged, the majority of the contracts to be financed with JSF funds will be with individual consultants or small consulting firms, most of which are local. Large Japanese consulting firms are expected to show an interest in the activities to be financed with JCF funds. In order to attract Japanese firms, it is expected that components 3, 4, and 5 will be bid under one contract. The studies to be contracted with this TC will be defined during the loan’s preparation missions, as well as during its administration missions, assuring an immediate execution of this TC.

  - Procurements of goods and consulting services will be carried out in strict accord with Bank procedures. The Bank’s prior no objection to the terms of reference, procedures for selecting consulting firms and individual consultants, short lists, evaluation and award processes, will be required in all cases.

  - The project team will be closely involved in the TC’s execution, consistent with the needs of the innovative nature of the activities the loan is intended to support. To that end, the SIF will simultaneously present to the Country Office and Bank’s headquarters the technical documentation related to the contracting and performance of the consulting services (terms of reference, short lists of consultants, technical proposals, reports, etc.). As always, the Country Office will bear administrative and financial responsibility.

  - The TC will be executed in 36 months, time frame linked to the execution of the PVIE project. The SIF will present semiannual independent progress reports on the TC.

VI. 	Social and Environmental Strategy

  - This technical-cooperation will not cause social and economic impacts. Among other activities, it will finance technical assistance to prevent and mitigate negative social and environmental impacts during the execution of the Antioquia’s Road Program CO – L1016. The TC will finance the development of the environmental and social framework for the secondary and rural roads management, including: TOR for an Environmental Strategic Assessment; TORs for social and environmental analysis of rehabilitation projects; socio-environmental manuals and guidelines for road rehabilitation and maintenance works; specific clauses to be included in bidding documents; environmental specifications for works supervision activities; etc. Furthermore, this TC will finance the institutional strengthening plan of SIF and municipalities in terms of technical, environmental, social and financial management of the local road network.

  - CESI reviewed and approved this Technical Profile at its meeting 26-06, of June 30, 2006, without further actions to be taken.

VII. 	Major issues

  - This TC will support a project of unprecedented financial scale in Antioquia’s transport sector, with a comprehensive approach on how to deal with the various aspects of an expanding economy with urgent needs stemming from rural poverty, political violence and physical isolation. The Program will provide means to better design this intervention, as well as to monitor its progress and implement changes as needed. Initial social and political responses, in the forms of Mayors’ organizations and commitments to participate in the Program, are good examples of the relevance and interest this Program created. The Government of Antioquia is a strong supporter of this project, being an integral part of “Antioquia’s Alliance for Equity”. It also carries the support of the national government, in the form of an expected loan guarantee.

  - The TC will help develop and strengthen SIF’s ability to plan and manage the highway network under its responsibility, improve the quality of its intervention and the allocation of resources, as well as to monitor and evaluate the project. There is no need for phasing components/activities, although some activities comprised by the second (program’s evaluation and quality control) and sixth (highway GIS) component will, by their very nature, be among the last to be executed. No special execution arrangements are needed.

VIII.	 Action Plan

8.1	The preparation of this TC is well under way, accompanying program preparation activities, which will include TC’s processing requirements (staff time, consulting services, missions, etc.). Donor’s approval notice was issued on June 6, 2006. It is expected that the Program will be approved by the Bank’s administration by August.