LEGIII/TT-802557-06

# THE ANNEX

THE PROGRAM

# E-government and Knowledge Brokering Program

I.	Objective

1.01	The long-term goal of the Program is to is to increase the effectiveness and efficiency of public services via the expanded and more effective development and implementation of e-government solutions, via the transfer of knowledge on international best practices (Knowledge Brokering) and via the expanded and more effective development and implementation of e-government solutions.

- Description

- 1.	Promotion of the Program

- 2.01	The objective of this component is to develop a comprehensive promotion campaign and mechanisms to disseminate the results of the Program. The promotion should build demand for the Program, increase awareness about e-government, build political support for the Program and promote the use of e-government solutions developed by the Program.

- 2.02	It would include: (i) Development of a promotion strategy; (ii) A series of tailored promotion seminars targeted to different audiences, including Ministers, Permanent Secretaries, Deputy Permanent Secretaries, the Human Resources Management Forum, the Chief Information Officers Forum, and Technical and Supervisory Staff in ministries and other public institutions. These seminars would be conducted at the initiation of the Program as well as 2 years after initiation, in which the content of the seminars would be updated using the results of the Program; (iii) A project initiation workshop, in which all of the key actors involved in the Program, including the Bank, as well as representatives from line ministries and their respective state agencies would participate; (iv) A program website, which would include, amongst other items, an explanation of the Program, instructions on how to participate, information on best practices from international experiences, updates on the implementation of the Program and lessons learned, as well as information on how to use the Program’s e-Government solutions; (v) A proactive series of meeting between the Project Executing Unit and prospective participants, in which the expected benefits and means of participation would be explained. When possible, agencies that have participated in the Program would be invited to participate in these meetings to discuss their experience and provide a demonstration effect; (vi) A program newsletter, which would detail the experience of the Program, planned events and explain best practices in the areas, in which the Program operates; (vii) A media campaign to publicize Program events and results, and disseminate information on the availability or new e-government solutions and how to use them; and (viii) Information on the web-site to explain the Program and opportunities to potential contractors.

- Knowledge Brokering

  - The objective of this component is to improve the institutional and human resource capabilities of public institutions through effective knowledge-transfer. Knowledge transfer would be promoted and facilitated by establishing situations where staff can work or interact closely with experts in their field. The component provides a mechanism to facilitate the adoption of best practices in the areas of particular need of participating institutions, adapted to the institution’s resource constraints and the Trinidad and Tobago context.

  - The component would finance a range of modalities, but would focus on: (i) the contracting of expert practitioners from other countries to work with public institutions to provide technical, policy or management advice, as well as coaching and mentoring; and (ii) secondments of staff to other countries, in some cases facilitated by a twinning arrangement with the foreign institution. Some other modalities could include: (iii) the establishment of relationships and interaction by local public officials with regional and international professional associations; and (iv) the participation of local public sector officials in technical and policy forums. More than one modality could be included in a project.

  - As noted earlier, a demand driven mechanism will be used to select projects, where public institutions would present proposals for funding based on the meeting of transparent and objective eligibility and selection criteria designed to ensure that effective projects are selected and financed. Proposals would be considered on a first-come first-served basis.

# Figure I. Operating mechanism for Knowledge Brokering projects

- 2.06	Project preparation and application. Participating institutions would be responsible for the preparation of knowledge brokering project applications (proposals). These applications would include, amongst other elements: (i) a description of the problems to be addressed; (ii) a description of the proposed project and activities, and a justification for this project; (iii) objectives and project outputs; (iv) a description of the participating institution’s strategy or plan to which the proposed activity is a part or a step in its development; as well as (v) a plan for knowledge transfer, including the designation of staff to work on the knowledge brokering project. These applications would be presented to MPAI for consideration.

- 2.07	Eligibility criteria. A Project Executing Unit (“PEU”) in MPAI would evaluate the applications to determine if they meet eligibility and selection criteria. The eligibility criteria include: (i) that the proposed project is a knowledge brokering project as defined in paragraph 2.3; (ii) that the application is complete and is endorsed by the respective Minister; and (iii) that the cost estimate is between US$50,000 and US$500,000. For projects that do not meet the eligibility requirements, a notification of the decision would be sent to the applying public institution, which would include a justification for the decision and the offer of technical assistance to prepare a proposal. This technical assistance would also be available before a proposal is submitted by the Ministry, and could also include a needs assessment.

- 2.08	Evaluation of projects. For projects that meet the eligibility criteria, the project would then be evaluated by the PEU based on selection criteria that concentrate on ensuring that the participating institution is prepared for efficient and effective knowledge transfer. The selection criteria would be that: (i) the proposed project is part of a plan or strategy to improve the functioning or service delivery of the applying institution, or is a step in developing such a plan; (ii) there is an action plan for effective knowledge transfer; (iii) staff have been designated to work on the project, and that the members of the team: (a) are working in areas relevant to the proposed Knowledge Brokering project; (b) have positions that can apply the knowledge, which the project intends to provide and facilitate commitment to the execution of the project; and (c) have access to decision makers in the beneficiary institution in order to propose initiatives derived from the knowledge brokering project; and (iv) the project has clearly defined outputs and mechanisms to monitor them.

- 2.09	Selection of projects. The applications with their evaluations would go to a Selection Committee, comprised of a representative of the Public Service Academy, the chief of the Public Sector Transformation Division of MPAI, and a representative from the private sector or academia. Efforts will be made so that the Selection Committee would be comprised of persons with skills in human resource development, organizational transformation, public policy and research. The Bank may participate as an observer, which is expected to always take place for the initial 5-10 projects. The composition of the selection committee was based on assembling officials that combined expertise on the subject with independence of judgment. The PEU would serve as the secretariat of the committee and be available to respond to technical issues that may arise, while a representative of the applying ministry would be present to address questions about the proposal. The selection committee would review the application and the evaluation and recommendation of the PEU, assess commitment to carrying out the project, vote on the acceptance of the project based on the selection criteria and justify their decision. If rejected, similar to the case of rejection, a communication would be sent by the PEU explaining the reasons for the rejection and an offer of technical assistance provided.

2.10	If approved, a memorandum of understanding would be prepared for approval and signature by the applying line ministry and MPAI. The memorandum of understanding would delineate the responsibilities of each institution for the implementation, monitoring and evaluation of the project.

- 2.11	Implementation would follow the specifics of each modality. For example, in the case of the contracting of an international expert practitioner, terms of reference would be drafted and the identification, selection and contracting of the expert would be undertaken, followed by the conduct of the assignment by the expert, working with the team assembled to ensure effective knowledge transfer. In the case of secondments, agreements with the foreign organization would be finalized, and the participating official would take part in the secondment, with specific goals and results defined.

3.	E-Government Solutions

- 2.12	The objective of this component is to promote the timely design and implementation of effective e-Government solutions. A similar demand driven mechanism and process will be utilized.

2.13	The component would finance a range of different e-Government solutions: (i) Government to Government (“G2G”); (ii) Government to Citizens (“G2C”); (iii) Government to Businesses (“G2B”); and (iv) Government to Employees (“G2E”).

# Figure II. Operating mechanism for e-Government solutions

2.14	Project preparation and application. Participating institutions would prepare e-Government solution applications (proposals) for consideration for financing. These applications would include, amongst other elements: (i) a description of the problem to be solved; (ii) definition of objectives of the proposed e-Government solution, as well as expected outputs, outcomes and benefits; (iii) a description of the e-Government solution and its justification; (iv) potential risks and plan to mitigate them; (v) a proposed budget; and (vi) a description of the Project Management structure.

- 2.15	For eligible institutions that have defined a project concept but need help to prepare a proposal for funding, technical assistance would be available to analyze the project concept, prepare a revised e-Government solution proposal and in some cases for smaller and less complicated projects also prepare the bidding documents for its implementation. For eligible institutions that have difficulty in identifying a proposal, more comprehensive technical assistance could be provided that would also include the development of an E-Government Strategy and Plan.

2.16	Eligibility criteria. The PEU would evaluate the applications to determine if they meet eligibility and selection criteria, also designed to ensure that effective projects are selected. The eligibility criteria include: (i) that the proposed project is for the design and implementation of an e-Government solution as defined in footnote 4; (ii) that the application is complete, signed by the Permanent Secretary and endorsed by the respective Minister; (iii) that the e-Government solution is aligned with Government priorities: Vision 2020, fastforward, Line Ministry Strategic Plans or other initiatives with high visibility and responsiveness to Government’s strategic and policy imperatives; and (iv) that the cost estimate is between US$100,000 and US$3,000,000. For projects that do not meet the eligibility requirements, the PEU would meet with the applying institutions to provide advice on how the proposal could be strengthened to meet eligibility requirements.

2.17	Review and evaluation of projects. For projects that meet the eligibility criteria, the project would then be evaluated by the PEU based on selection criteria. This evaluation would require an analysis of the application, as well as an interview with the responsible officials in the ministry or state agency. The selection criteria focus on the expected impact of the project and the alignment of the project with other solutions under consideration or implementation. The criteria would be divided into three sets: (i) External efficiency to customer, including: (a) time savings; (b) direct cost savings; (c) greater transparency; (d) improved access to public services, and (e) providing new services or information; (ii) Internal efficiency, including: (a) a reduction in processing time and/or operating costs; (b) an improvement in the quality and breadth of information to support decision making; (c) improve the management of resources; and (iii) Complementarity, including that: (a) more than two institutions take part in the project; (b) there are benefits to other institutions not involved in the project; (c) there is potential to replicate the project in other institutions, and (d) there is a link or integration with other e-Government solutions. It is expected that a proposed project would only meet a set of these criteria. Complementing these selection criteria, there would be additional aspects for evaluation: (i) technical feasibility of the project; (ii) legal feasibility of the project; and (iii) review of the timing and cost estimate of the project.

2.18	Based on the evaluation, the PEU would make a recommendation regarding a positive or negative response to the application based on the following two conditions: (i) that the project is technically and legally feasible; and (ii) that the proposal meets at least 4 of the selection criteria, with at least one of Complementarity criteria; or the proposal meets at least 3 selection criteria among Internal Efficiency and Complementarity. The latter rule is necessary in order to avoid a bias against projects that focus on back-office operations. The ICT division would provide assistance in the evaluation of the complementarity criteria.

- 2.19	Selection of projects. There would be two different Selection Committees: one for projects with a cost estimate of US$500,000 or under, comprised of senior staff of the Public Sector Transformation Division and the ICT division, and a representative from the private sector or academia; and another committee for projects with a cost estimate above US$500,000, comprised of Permanent Secretaries from the Ministries of Finance, Planning and Development, and Public Administration and Information, as well as the Head of the Public Service, and a representative from the private sector or academia. The Bank may participate as an observer. The composition of both Selection Committees is based on assembling officials that combine expertise on the subject with independence of judgment, as well as assigning levels of responsibility in relation to the cost and scope of projects. The PEU would serve as the secretariat of the committee and be available to respond to technical issues that may arise.

- 2.20	The applications with their evaluations and a recommendation would go to the respective Selection Committee. The Selection Committee would review the application and the evaluation and recommendation of the PEU; vote on the acceptance of the project based on the selection criteria; and justify its decision. If rejected, a communication would be sent by the PEU explaining the reasons for the rejection and an offer of technical assistance provided.

2.21	Design phase. Selected proposals would go to the design phase of the project. In this phase specialized consultants would be hired to conduct a detailed design of the proposed project and prepare the bidding documents for its implementation. The design of the project would be preceded by discussions with the participating institution regarding options for the design and implementation of the proposed e-government solution and an evaluation of target client/user needs and level of satisfaction with current service delivery. The detailed design would include the identification and description of: (i) the functional requirements and the technical specifications of the e-Government solution, which should be in line with the ICT technical guidelines and standards under development; (ii) the process reengineering and change management requirements; (iii) timing for implementation and completion of project; (iv) a detailed cost estimate; (v) required inputs in terms of both goods and services; (vi) requirements for an action plan to promote the use of the provided electronic services; (vii) outputs and outcomes with the definition of baseline data for outcomes; (viii) monitoring and evaluation mechanisms; (ix) the terms of reference for a project manager when it is considered necessary to strengthen the management capacity of the beneficiary institution; (x) training requirements for the effective operation and maintenance of the implemented e-government solution; and (xi) the identification of necessary legal and regulatory changes that the participating Ministry can resolve.

2.22	A memorandum of understanding would be prepared for approval by the applying line ministry and MPAI once the design phase of projects is completed.

2.23	Implementation phase. The implementation of projects would begin with the procurement process to select and contract consulting firms that would be responsible for the implementation of the project, as well as a project manager to assist the participating institution manage the project and effectively supervise the consulting firm and the projects’ implementation. A team of staff from the participating institution would be assembled to work closely with the consulting firm in the implementation of the project to facilitate the transfer of knowledge and improve the technical capabilities of the institution. This should contribute to the sustainability of the project.

2.24	Coordination between projects. Coordination between projects of the Program and with other e-Government projects is critical to facilitate the integration of solutions, the sharing of knowledge and resources, promoting shared use/replication of applications and avoiding duplication. Coordination would also contribute to a more effective and efficient utilization of resources and should create possibilities for economies of scale. There would be two different modalities for coordination: (i) the PEU would be responsible for the coordination between projects of the Program; and (ii) the ICT division, given its responsibility to manage the implementation of the Government ICT Action Plan, would lead the coordination efforts between projects of the Program and other e-Government projects, using the recently established forum of Chief Information Officers as a key instrument for this coordination. These efforts would be also be supported by the fastforward Steering Committee. Finally the recently established Knowledge Management Data Base of ICT projects would facilitate coordination activities.

2.25	Use of solutions by final users. Several mechanisms will be used to help ensure that implemented solutions will be used by the final users, for which they are designed. The first would be the design and implementation of the plans to promote the use of individual projects, which could include measures, such as, the design of systems with simplified access and utilization requirements, communication to users of current systems, and targeted smaller-scale promotion to potential new users. The second would be the development of an Internet community access program that would substantially increase potential users of web-based e-Government solutions, and would be specifically designed to promote citizen access to, and use of, on-line public services.

2.26	National E-government Strategy. In 2008 the goals of the E-government component of fastforward are targeted to be achieved and lessons learned about the initial projects of the Program would be available by then. In preparation for beyond 2008, the government expects to develop, through an inter-ministerial consultative process, a more comprehensive and operational national e-Government strategy. The new national e-Government strategy would establish strategic guidelines, common objectives and goals and a comprehensive approach for the design and implementation of e-government project. The strategy would help coordinate the government’s e-Government efforts and would facilitate the utilization of international best practices adapted to the conditions in, and the needs of, Trinidad and Tobago. Once the strategy is approved the alignment criteria of the e-government component of the Program would be revised to require that eligible projects are consistent with this strategy.

III.	Cost and Financing

3.01	Details of the costs and financing of the Program are included in the table below.

Cost and Financing

- (in US$ thousands)

| PROGRAM | Total | BANK | GORTT |
| --- | --- | --- | --- |
| 1. Program Management | 3,038 | 3,038 | 0 |
| 2. Promotion | 200 | 200 | 0 |
| 3. Knowledge Brokering | 8,565 | 2,565 | 6,000 |
| 3.1. Project preparation | 300 | 300 |  |
| 3.2. Project implementation | 8,265 | 2,265 | 6,000 |
| 4. e-Government Solutions | 20,119 | 19,119 | 1,000 |
| 4.1. Project preparation | 600 | 600 | 0 |
| 4.2. Project design | 1,110 | 1,110 | 0 |
| 4.3. Project implementation | 18,409 | 17,409 | 1,000 |
| 5. Evaluation | 435 | 435 | 0 |
| 6. Auditing | 150 | 150 | 0 |
| 7. PROPEF | 970 | 970 | 0 |
| 8. Contingencies | 1,523 | 1,523 | 0 |
| TOTAL | 35,000 | 28,000 | 7,000 |
| Percent | 100% | 80% | 20% |

3.02	Dimensioning. In the case of the Knowledge Brokering component, it is estimated that it would require US$8.6 million incorporating funding for specific projects and technical assistance for project preparation. This estimate is based on an expectation of about 1 international project for every 25 ministries and 10 secondment projects. It is estimated that the average size of an international expert project would be US$300,000, an amount which authorities estimate is the cost of obtaining a highly experienced expert in a sophisticated technical area for one year, while secondments are estimated to have an average cost of about US$75,000.

3.03	In the case of the e-Government component, it is estimated that it would require about US$20.1 million, incorporating funding for implementing projects and technical assistance for both project preparation and project design. A survey of expected demand combined with a focus group identified about 25 potential projects with an estimated cost of implementation of US$18 million, approximately the amount of this component without technical assistance.

- 3.04	A PROPEF individual operation (1626/OC-TT) is financing three preparatory projects, including the legislative review, the community access program, and the establishment of an electronic market place system, which would facilitate the identification and qualification of contractors for the Program. In addition, the PROPEF would be used to help ensure an efficient initiation of the Program. Activities that would be financed include: (i) the preparation of e-Government strategies and e-government proposals for three ministries; (ii) design of a promotion strategy; (iii) the contracting on a temporary basis of senior PEU personnel; and (iv) assistance to develop ICT technical standards for the public sector.

IV.	Execution

4.01	The Ministry of Public Administration and Information (“MPAI”) will be the Executing Agency. The MPAI is responsible for: (i) promoting the strengthening of government capabilities and more efficient and effective public sector services; and (ii) facilitating and promoting the effective use of ICT by the public sector, citizens and the private sector.

  - While the MPAI has had limited experience with knowledge brokering activities since it is a new and innovative mechanism, it has gained greater knowledge of public sector modernization through its implementation of the Public Sector Reform Initiation Program (PSRIP). The PSRIP is also supervised by the Program Management Division. In addition, its Public Sector Transformation Division is involved in public sector strengthening issues. With regard to E-Government, the ICT Division has a unit responsible for horizontal e-Government initiatives. All three of these MPAI divisions will provide technical support for the implementation of the Program.

  - Draft Operating Regulations have been prepared and agreed to between the Bank and the Executing Agency. The Operating Regulations detail the operating mechanisms, the roles and responsibilities of the different actors of the Program, and financial and administrative requirements.

  - Project Executing Unit (PEU) will be established within the Programme Management Division of MPAI to manage the Program’s implementation, under the supervision and strategic guidance of the Programme Manager of this division and the Permanent and Deputy Permanent Secretary of MPAI. The Project Executing Unit would be responsible for day-to-day management and administration of the Program, and is the key entity to ensure its effective and efficient implementation. Key specific responsibilities would include: (i) the management of the promotional activities; (ii) the evaluation of project proposals; (iii) the provision of technical advice for project preparation to participating line ministries and state agencies; (iv) supervision of the identification and selection of project consultants, firms and providers of goods; (v) the monitoring of the implementation of projects in the participating line ministries and state agencies; (vi) managing and supervising the evaluations of projects; (vii) financial management; (viii) monitoring Program performance and maintaining information on agreed performance indicators; and (ix) conducting communication with the Bank.

  - The PEU would be staffed with: (i) a Program Coordinator; (ii) senior advisors for e-Government and knowledge-brokering; (iii) an implementation officer; (iv) a finance officer; (v) a legal officer; (vi) a procurement officer and (vii) technical and administrative support staff.

  - Participating Line Ministries. The participating lines ministries would be responsible for the preparation of project proposals, day-to-day supervision of projects, and the provision of status reports to the PEU, and the conduct of evaluations of Knowledge Brokering projects.

  - Panel of Experts. The PEU would organize a panel of experts to provide technical assistance to the PEU and line ministries to conduct more effectively their responsibilities. In particular it is expected that the Panel of Experts would, as needed, help prepare and review terms of reference, review technical reports of consultants and provide technical supervision of projects, particularly with regard to e-government projects at the design and implementation phase. To establish the Panel of Experts, the PEU would identify and pre-qualify a roster of individual experts in a range of specialties that are expected to be required for the Program’s execution.

- A.	Procurement of goods and services

  - In procuring goods and services financed by the Bank, the Executing Agency will follow the Bank’s procurement policies and procedures. The Executing Agency will use International Competitive Bidding for all goods valued at more than US$25,000 and for consulting services in excess of US$200,000.

V.	Monitoring, Evaluation, Reports and Audits

- 5.01	Accounting and Internal Control. For the management of the project’s financial resources, the MPAI/PEU will open separate and specific commercial bank accounts for managing the Bank’s loan and local counterpart funds. The MPAI/PEU will maintain adequate financial and accounting records of the project funds and internal control systems to allow for verification of transactions, identification of the sources and uses of project funds, provide documentation to verify transactions and to facilitate timely preparation of financial statements and reports.

- 5.02	The MPAI/PEU will be responsible for: (i) preparing and submitting disbursement requests to the Bank and the corresponding justification of expenses; (ii) preparing and submitting to the Bank the annual financial statements regarding project’s expenses, and the semi-annual Revolving Fund Status Reports; and (iii) maintaining an adequate disbursements support documentation filing system.

- 5.03	Financial Statements and Auditing. The MPAI/PEU will prepare and submit to the Bank, within 120 days after the closing date of each fiscal year and within 120 days after the date of the last disbursement of the financing, the financial statements of the project, audited by a firm of independent auditors acceptable to the Bank, based on the terms of reference previously approved by the Bank (Document AF-400). The private audit firm will be selected and contracted in accordance with the Bank’s bidding procedures for audit firms (Document AF-200), and will be paid with the Bank’s financing.

- 5.04	The overall monitoring of the Program would be conducted by the PEU, complemented by the oversight of the Program Management Division and the Permanent and Deputy Permanent Secretary of MPAI, with the technical support, when needed, of the Private Sector Transformation and the ICT divisions of MPAI. This monitoring would be done through two primary vehicles, including the review of periodic reports from the participating public institutions on the conduct and performance of projects under their supervision, and periodic meetings with these institutions, and the design and implementing consultants or international experts. With this information the PEU would monitor the performance of the overall program and compare the performance of individual projects in relation to expected outputs as defined in the project approval and design process. The PEU on a quarterly basis would prepare for MPAI management and the Bank a report on the performance and execution of the Program, detailing the major events of the Program in all of its phases and components, the actions of the PEU, identifying any factors that are impeding progress, and to make recommendations on how to address them. On a periodic basis, no less than quarterly, the PEU would meet with the Programme Manager of the Program Management Division, the Permanent and Deputy Permanent Secretary of MPAI and the Bank to brief them on the execution and performance of the Program and, when necessary, discuss what measures can be taken to improve performance. Similarly, the PEU would meet with Bank officials in the Country Office, as needed by either party.

- 5.05	The Bank would monitor the execution of the Program through both the review of periodic progress reports and meetings with the PEU, and when necessary with the participating public institution as well. The monitoring of the Program will be facilitated by Annual Operating Plans to be prepared by the PEU for the Executing Agency and submitted to the Bank for approval. The Plan will describe the specific activities to be executed, their expected costs, expected outputs, a timeframe for implementation, beneficiaries, the entity or individual responsible for the execution of the activity and an annual budget. Activities will largely be determined by demand for the Program, as reflected by the number of public institutions that decide to participate in the Program. Nevertheless the PEU should be able to conduct a rough estimate of the contents of an Annual Operating Plan.

- 5.06	Comprehensive annual reviews of the Program would also be conducted including the PEU, responsible MPAI officials, and the Bank. These would review the performance of the Program, including promotion activities, operating mechanisms, institutional structure, and the monitoring and evaluation framework. The review would also identify areas for improvement and define corrective measures and assign responsibilities. Particular attention would be paid to measures required to generate effective demand for the Program, and to review the effectiveness of the selection criteria and mechanism. Monitoring would be further enhanced through the review of annual audits of the Program.

- 5.07	Evaluation. Each individual project would be evaluated to assess both outputs and outcomes as defined in the project preparation and design phases. For e-Government projects the evaluation would be conducted by independent evaluators, or in the case of simpler projects, by the PEU and the respective line ministry. The evaluations for e-government project would include a quantitative impact assessment by conducting a cost-benefit analysis with the benefits to be determined by the cost and time savings resulting from the project. The base-line data would be determined during the design phase of the projects. In addition, the evaluation would include an assessment of the participating institutions capability to manage, operate and maintain the e-Government solution and a limited survey of client satisfaction with the provided service and their evaluation of how much it has improved. Baseline data on client satisfaction would be defined during the project definition phase.

- 5.08	In the case of knowledge brokering projects, due to the nature of the intervention it would not be possible to assess the impact of the projects on public service delivery, nor can it be measured with quantitative indicators with predefined baseline indicators. Rather, the evaluation would be a case-study analysis of the knowledge transfer process in relation to the project objectives and an assessment of the readiness of the participating staff and work unit and their performance as a result of the intervention. This assessment would be conducted through a survey of senior staff of the participating institution and the respective permanent secretary. Given the smaller size of these projects and the more limited scope of the evaluations, they would be conducted by the respective line ministry, supported by the PEU.

- 5.09	It should be noted that as a demand-driven Program, where the specific projects and activities are defined during the execution of the Program, it is difficult to specify outcome indicators of the overall Program. Rather most Program indicators need to be linked to the implementation and expected outcomes of the individual projects, and measurement based on the evaluation of these individual projects. This is especially the case for knowledge brokering. In the case of e-Government, the totality of the projects supported by the Program should have some effect on the overall advancement of e-Government implementation, which can be measured with World Economic Forum indicators, the increased number of e-Government projects as a percentage of total ICT projects, and an increased number of more sophisticated internet-based e-Government solutions.

- 5.10	A mid-term and final evaluation of the Program would also be conducted by independent evaluators. The mid-term evaluation, to be conducted once 50% of the Program funds are disbursed or 2 ½ years after the initiation of the Program, whichever comes first. It would evaluate: the administration and execution of the Program to date, examining how Program processes have been conducted; the effectiveness of the operating mechanisms, promotion activities, institutional structure and monitoring and evaluation procedures; the results of the Program to date and where evaluations of completed projects have been done, providing an assessment of the results and outcomes of the projects. The evaluation would report on the execution and performance of the Program and make recommendations on modifications that could improve the effectiveness and efficiency of the Program. The evaluation would also identify lessons learned regarding the promotion, design and implementation of effective e-Government projects in the Trinidad and Tobago context as well as the effectiveness of the knowledge-brokering approach for knowledge-transfer.

- 5.11	The final evaluation would also assess the administration and execution of the Program, the effectiveness of the different stages and components of the Program and would also include an assessment of the impact of the Program by reviewing the evaluations of the individual projects. The evaluation would also assess what were the key criteria for successful and unsuccessful projects, and identify lessons learned for future e-Government and knowledge transfer programs. Finally, the evaluation would also identify lessons learned about the use of the Program instruments for promoting public sector modernization at the ministerial level, and what general lessons regarding public sector modernization at the ministerial level can be drawn from the experience of the Program. This information would be useful for the design and implementation of the planned comprehensive public sector reform.