Document of the Inter-American Development Bank

- Not for Public Use

Trinidad and Tobago

Memorandum of Assistance for Project Preparation and Execution Facility (MAPPE)

(TT-L1004)

- Information and Communications Technology Support Program (TT-0056)

ANNEX A

This document was prepared by the project team consisting of: Frank Nieder (RE3/FI3) Project Team Leader; Vashtie Dookiesingh (COF/CTT); Juan Carlos Perez-Segnini (LEG/OPR); and Rosario Gaggero (RE3/FI3) who was in charge of document production.

Content

Executive  Summary

I.	Background and justification	1

II.	The program	2

A.	Objectives	2

B.	Benefits	2

C.	Structure	2

D.	Budget	3

III.	Program execution	4

A.	The borrower and the executing agency	4

B.	Beneficiary	4

C.	Action plan	4

D.	Responsibilities	4

E.	Procurement and contracting	4

F.	Terms for execution and disbursement	5

IV.	Recommendations	5

annexes

| Annex i: | Letter of Request from the GOTT |
| --- | --- |
| Annex II: | Request and Proposal for an Individual Operation under the PPF/PROPEF to support the implementation of Fastfoward Pathfinder projects. |
| ANNEX III: | Consultant Terms of Reference: |
|  | - A Review of Legislation in Support of Trinidad and Tobago’s Fastforward Implementation. - E-Government Feasibility Study - E-Government Lead Projects Preparation of Bidding Documents for E-Applications - Human Resources Strategy to Support ICT Development - Community Access - Small and Medium Enterprises Business to Business (B2B) Marketplace |
| annex iv: | Draft Agreement Letter |
| annex v: | Detailed Budget |

Abbreviations

| GORTT | Government of the Republic of Trinidad and Tobago |
| --- | --- |
| ICT | Information and Communication Technology |
| IDB | Inter-American Development Bank |
| MAPPE | Memorandum of Assistance for Project Preparation and Execution Facility |
| MPAI | Ministry of Public Administration and Information |
| NICTP | National Information and Communications Technology Plan |
| OC | Ordinary Capital |
| PPF | Project Preparation Facility |
| PROPEF | Project Preparation and Execution Facility |
| SMEs | Small and Medium Enterprises |

Memorandum of Assistance for Project Preparation and Execution Facility (MAPPE)

Trinidad and Tobago

Executive Summary

| Project number: | TT-L1004 |
| --- | --- |
| Borrower: | The Government of the Republic of Trinidad and Tobago (GORTT) |
| Executing agency: | Ministry of Public Administration and Information (MPAI) |
| Amount and source: | IDB: US$1,500,000 from the Revolving Line of Credit for Project Preparation and Execution, PROPEF/012-TT. Fund: Ordinary Capital (OC) |
| Terms and conditions: | Execution Period: 12 months Disbursement Period: 16 months |
| Objectives: | The objective of the proposed operation is to support the preparation and initial implementation of the Information and Communication Technology (ICT) Support Program (TT-0056). This program is designed to assist Trinidad and Tobago implement their National Information and Communications Technology Plan (NICTP) or fastforward in the following areas: (a) Legal and Regulatory Framework; (b) E-government; (c) Human Capital Development; (d) Connectivity; and (e) Enterprise Development in ICT. |
| Description: | The PROPEF will a This individual PROPEF operation will finance the contracting of professional services and other technical support to prepare the components of the ICT Support Program, and to initiate the implementation of some smaller pilot projects of fastforward. Legislative and Regulatory review and reform. This component will assess and analyze gaps in present laws and regulations in ICT and make recommendations for legislative and regulatory reforms necessary to implement fastforward. E-government. This component will do a comprehensive feasibility study of e-government services, recommend priority areas and design activities for the ICT Support Program. Further, it will design and implement small ‘quick win’ e-government applications. Human Capital in ICT. This component will include an ICT manpower study to identify labor gaps in ICT and propose an action plan to provide the needed ICT human resources for the effective implementation of fastfoward. Connectivity. This component would design program activities and test pilot programs to promote greater community connectivity and to provide for lower-income household access to the Internet through Community Access Centers. Enterprise Development in ICT. This component would identify the needs for e-commerce by SMEs and develop an e-business strategy and guidelines that will facilitate the use of e-commerce by SMEs. |
| Benefits: | The main benefit of the proposed PROPEF-funded activities is to facilitate development and implementation of the National ICT Plan (fastforward) through the ICT Support Program (TT-0056). The PROPEF activities are essential for the timely preparation and execution of the ICT loan program. |
| Risks: | The PROPEF-funded activities require high-level professional effort within a short time period. |
| Poverty-targeting and social equity classification: | This operation does not qualify as a social equity enhancing project. |

- Background and Justification

  - This Memorandum of Assistance for Project Preparation and Execution Facility (MAPPE) proposes an individual operation (Program) for US $1.5 million to support the Government of Trinidad and Tobago (GOTT) in the preparation and execution of the Information and Communication Technology (ICT) Support Program. The GOTT requested this through the Ministry of Planning and Development (see Annex 1).

  - The GOTT has set an overarching development goal - to reach the status of a developed country by the year 2020 (Vision 2020). To achieve the goal of Vision 2020, the main medium-term development challenges for the country are: (i) private sector development and economic diversification; (ii) public sector reform and modernization; and (iii) social development with improved public sector services. This development plan, Vision 2020, has recognized the information and communication technology sector as an essential contributor to national development and a catalyst to other sectors in economy. As a result, the GOTT developed through a highly participatory process with private sector and academia, a National Information and Communication Technology Plan called fastforward. This Plan leverages human resources, innovation, education, information technology and information services to accelerate the development and economic growth of Trinidad and Tobago to become a knowledge-based society.

  - National ICT Strategy. The National ICT Plan of Trinidad and Tobago, called fastforward, was prepared under the guidance of the Ministry of Public Administration and Information (MPAI) in 2003. It was prepared in a collaborative and participatory process with the GOTT working with various public and private sector stakeholders and academia. Fastworward is considered strategically central to strengthen the economy through increased productivity, employment and economic growth. The National ICT Strategy identifies eight key projects, called Pathfinder Projects that are a starting point for fastforward. These projects are to facilitate the detailed design and implementation of the fastforward agenda. The proposed PROPEF operation would finance some of these Pathfinder Projects, while the remainder would be financed directly from government resources.

  - ICT Support Program. The GOTT has requested assistance from the Inter-American Development Bank in the implementation of key activities of fastforward through the development and financing of an ICT Support Program, tentatively scheduled for approval in 2006. As agreed in the Aide Memoire in March of 2004 between the GOTT and the IDB, the proposed Program would have five components: (i) Institutional, Legal and Regulatory Framework; (ii) E-Government; (iii) Human Capital Development; (iv) Connectivity; and (v) Enterprise Development in ICT.

- The Program

- A.	Objectives

  - The main objective is to ensure the effective and timely preparation and initial implementation of the ICT Support Program. The proposed Program would support activities for the preparation of each of the five proposed components of the ICT Support Program:

    - Assess and review the legislation necessary to support fastforward and propose an action plan to modify current legislation and regulation and design new ones.

    - Assess the feasibility of e-services and develop an e-government strategy that would improve the delivery of government services and the availability of information through a government portal.

    - Assess human capital needs and gaps to implement fastforward, and prepare an action plan to overcome these gaps.

    - Develop a Community Access Program that will improve connectivity so that the public can easily and affordably access ICT services through Community Access Centers.

    - Assess SMEs skills and knowledge in the use of ICT for e-commerce and e-services and prepare an e-business development strategy, including an ICT Cluster Strategy.

- B.	Benefits

  - The main benefit of the proposed operation will be to initiate activities of a GOTT/IDB operation to increase the use of ICT in the public and private sector through (a) providing legislative and regulatory environment for implementation of fastforward; (b) introducing E-government (Government on-line) in key agencies to improve efficiency in the public and private sectors; (c) augmenting human capital in ICT; (d) increasing community access to the Internet in low-income households; and (e) promoting the use of e-commerce and use of e-services by SMEs.

- C.	Structure

  - The proposed operation will support the preparation and initial implementation of the ICT Support Program in the following five areas:

    - Legislative and Regulatory Assessment in ICT. This component will carry out a comprehensive legislative and regulatory review and assessment of existing gaps of the present legislative and regulatory situation and propose an action plan for necessary legislative reforms and regulatory arrangements to implement the fastforward program. It will further make recommendations for the ICT policy to implement the fastforward program.

    - E-government component will include: (i) a feasibility study on availability of on-line services provided by public sector. Based on the survey it will produce an action plan for 3-5 e-government applications; (ii) Design and prepare bidding documents for implementation of small scale e-government applications (“quick-wins”), which can have rapid results and significant impact, and when would provide a demonstration effect to build support for the overall strategy and program, and (iii) Contracting of firms for initial implementation of “quick-win” applications.

    - Human Capital in ICT will assess the ICT labor market needs and gaps of the public and private sector. Based on the labor market assessment it will make recommendations for an ICT training program.

    - Community Access will assess the ICT user needs for common access points to Internet use and prepare an action plan for Community Access Centers. It will also support the implementation of three pilot centers to test models for final design and implementation of the Community Access Center component of the program.

    - Enterprise Development in ICT component will assess the needs of SMEs for ecommerce, B2B (business to business) and B2C (business to customer) services through workshops and surveys.  It would also support the design and implementation of pilot portal for SMEs to gain knowledge for further design of the SME e-services program.  Finally, the component would include the design of program activities for the effective promotion of an ICT cluster.

- D.	Budget

  - The estimated total cost of the proposed operation is US$1.5 million. The total amount of the Bank’s financing will be chargeable to Ordinary Capital (OC). The breakdown of the budget is the following:

| Activities | Estimated Cost PROPEF in US $ |
| --- | --- |
| Legislative review | 100,000 |
| E-Government | 700,000 |
| Human Capital in ICT | 200,000 |
| Community Access | 400,000 |
| Enterprise Development | 100,000 |
| Total | 1,500,000 |

- Program Execution

- .	The borrower and the executing agency

  - The borrower is the GOTT. The individual operation Agreement will be subscribed by the Bank and the GOTT. The executing agency will be the MPAI, which is responsible for the execution of the ICT Support Program and fastforward. The approved revolving Line of Credit for the Project Preparation and Execution Facility (PROPEF/012-TT) designates the Ministry of Planning and Development as the authority that can sign the Letter of Agreement on behalf of the Government.

- .	Beneficiary

  - The main beneficiary of the PROPEF-funded activities will be the MPAI, as it is the executing agency of the ICT support program and responsible for both its development and execution.

- .	Action plan

  - The proposed activities under this operation are expected to commence June 2006.  Terms of Reference for the proposed activities have been reviewed with the Executing Agency, and drafts of these terms of reference are attached in Annex II. Following Bank procedures, the MPAI is identifying and inviting qualified firms to submit technical and financial proposals, and in some cases has advanced to the review of proposals and the awarding of contracts.

  - Based on the current status of the contracting process for these activities, it is expected that the consultancies would be initiated in the following sequence: (a) legislative and regulatory reform assessment; (b) community access (c) enterprise development (d) e-government  feasibility and e-government quick wins; and (e) ICT human capital.  Once bidding documents are prepared for e-government quick-wins, firms would be hired to assist in their implementation.

- .	Responsibilities

  - Technical responsibility within the Bank will be with the project team headed by the Finance and Basic Infrastructure Division of Region 3, while basic administration responsibility will reside with the Bank’s Country Office in Trinidad and Tobago.

- .	Procurement and contracting

  - The MPAI will contract the consulting services required for the operation, which will be carried out in accordance with Bank procedures.  The equipment and supplies required for the implementation aspects of the proposed activities would be procured by the Executing Agency, in accordance with Bank procedures. Given the advanced nature of the procurement process, it is expected that some retroactive financing, not to exceed US$ 300,000, may be required.

- .	Terms for execution and disbursement

  - The execution period will be for 12 months as of the date of signature of the Letter of Agreement.  The disbursement period will be 16 months.  There will be an advance of funds up to the equivalent of 20% of the total approved for this operation.  The agreement between the Bank and the GOTT will stipulate that when objectives of this operation have been met, then all remaining balances will be automatically cancelled.

  - Within ninety (90) days following the date of the last disbursement of the financing, the MPAI, through the Permanent Secretary’s Office, will present to the Bank a financial statement of the operation’s expenditures charged to the financing, duly audited by a Public Accountant acceptable to the Bank and in accordance with procedures satisfactory to the Bank.

- Recommentations

  - The Project Team recommends that the proposed Memorandum of Assistance for Project Preparation and Execution Facility (MAPPE) be approved in order to support the initiative of the MPAI to complete the preparation and facilitate the start-up of the ICT Support Program.