REGIONAL

Support of the Start of Operations of the AquaRating Entity

(RG-T2456)

TERMS OF REFERENCE

Technical Support to AquaRating (Benchmarking)

- Background

  - The AquaRating is a flagship knowledge product of the Inter-American Development Bank (IDB), consistent of a rating system that assesses the performance of drinking water and wastewater utilities. It was developed as an initiative of the IDB, in collaboration with the International Water Association (IWA). The IWA will host the AquaRating Entity. Technical Cooperation RG-T2456 will finance required activities to support the AquaRating Entity during the start-up phase for completing certain aspects of the final version of the AquaRating, and for developing its operational and functional capabilities, and achieving financial auto-sufficiency. These activities  are:

  - Component 1: Completion of final version of the AquaRating. This component will finance (i) activities to complete certain technical aspects of the system, finalize the auditing guidelines, and make final adjustments to the software platform in Spanish, (ii) the development of a manual describing the rules for using the AquaRating Label,  (iii) update the translation of all final documents and software into English, as well as the translation into at least another language (the language will be decided upon demand), and (iv) the finalization of an application manual.

  - Component 2: Development of operational and functional capabilities of the AquaRating Entity. This component will finance two new full-time positions  (AquaRating General Manager and AquaRating System Developer), consultants to provide technical support on behalf of the AquaRating Entity to utilities applying the AquaRating, office and administrative costs, and management support through the IWA Executive Director and the IWA Programmes Director.

  - Component 3: Training and accreditation of auditors and training and certification of AquaRating professionals. This component includes the development of e-learning materials and tests for auditors and AquaRating professionals. It also includes the assessment of individual auditors for their accreditation and AquaRating professionals for their certification.

  - Component 4: Application of AquaRating in Latin America and the Caribbean. This component will finance the application of AquaRating by selected utilities in Latin America and the Caribbean.

  - Component 5: Promotion of the AquaRating. This component finances the promotion of the AquaRating in different events, and special visits to stakeholder groups.

  - These Terms of Reference are related to activities (i) and (iv) under component 1, and Components 2 and 3.

- Objective of the Consultancy

  - The objectives of the services are to provide technical support during the start of operations of the AquaRating Entity. These services will be provided from the perspective of a benchmarking expert.

- Main Activities

  - The consultant will work autonomously, but closely in close coordination with the AquaRating General Manager (GM) and other team members.

  - The consultant will:

    - Finalize technical aspects of the system.

    - Assist in the response to tickets generated by the utilities applying the AquaRating.

    - Develop materials and tests, for the certification of professionals and accreditation of auditors.

- Deliverables and Indicative Timetable

  - The consultant will prepare the following reports:

    - Proposal for changes required for AquaRating Evaluation areas xxx.

    - Report on response to tickets generated by the utilities applying the AquaRating.

    - Materials and tests for the certification of professionals and accreditation of auditors.

  - The reports and statements have to be approved by the AquaRating General Manager.

- Payments Schedule

  - Xxx

- Responsible Office and Organization Unit

  - This consultancy will be coordinated by the AquaRating General Manager.

- Contractual Characteristics

- 7.1	Type of consultancy: This is an international individual consultancy.

- 7.2	Contract duration: x.

- 7.3	Post of duty: The consultant’s firm home office.

- 7.4 	Travel: the services require at least x international trips.

- Qualifications

  - The consulting services require the participation of staff with the following expertise:

    - International experience in benchmarking and performance assessment of water and sanitation utilities (the firm’s lead consultant will have, at least, 10 years of professional background, with practical experience in utility benchmarking and related methods, and with a PhD degree).

    - Familiarity with the AquaRating’s pilot version is an asset.

  - Proficiency in Spanish and English (written).

- Regional

Support of the Start of Operations of the AquaRating Entity

(RG-T2456)

TERMS OF REFERENCE

Technical Support to AquaRating

(Performance Assessment Specialist)

- Background

  - The AquaRating is a flagship knowledge product of the Inter-American Development Bank (IDB), consistent of a rating system that assesses the performance of drinking water and wastewater utilities. It was developed as an initiative of the IDB, in collaboration with the International Water Association (IWA). The IWA will host the AquaRating Entity. Technical Cooperation RG-T2456 will finance required activities to support the AquaRating Entity during the start-up phase for completing certain aspects of the final version of the AquaRating, and for developing its operational and functional capabilities, and achieving financial auto-sufficiency. These activities  are:

  - Component 1: Completion of final version of the AquaRating. This component will finance (i) activities to complete certain technical aspects of the system, finalize the auditing guidelines, and make final adjustments to the software platform in Spanish, (ii) the development of a manual describing the rules for using the AquaRating Label,  (iii) update the translation of all final documents and software into English, as well as the translation into at least another language (the language will be decided upon demand), and (iv) the finalization of an application manual.

  - Component 2: Development of operational and functional capabilities of the AquaRating Entity. This component will finance two new full-time positions  (AquaRating General Manager and AquaRating System Developer), consultants to provide technical support on behalf of the AquaRating Entity to utilities applying the AquaRating, office and administrative costs, and management support through the IWA Executive Director and the IWA Programmes Director.

  - Component 3: Training and accreditation of auditors and training and certification of AquaRating professionals. This component includes the development of e-learning materials and tests for auditors and AquaRating professionals. It also includes the assessment of individual auditors for their accreditation and AquaRating professionals for their certification.

  - Component 4: Application of AquaRating in Latin America and the Caribbean. This component will finance the application of AquaRating by selected utilities in Latin America and the Caribbean.

  - Component 5: Promotion of the AquaRating. This component finances the promotion of the AquaRating in different events, and special visits to stakeholder groups.

  - These Terms of Reference are related to activities (i) and (iv) under component 1, and Components 2 and 3.

- Objective of the Consultancy

  - The objectives of the services are to provide technical support during the start of operations of the AquaRating Entity. These services will be provided from the perspective of a performance assessment expert.

- Main Activities

- The consultant will work autonomously, but closely in close coordination with the AquaRating General Manager (GM) and other team members.

- The consultant will:

    - Finalize technical aspects of the system.

    - Assist in the response to tickets generated by the utilities applying the AquaRating.

    - Develop materials and tests, for the certification of professionals and accreditation of auditors.

    - Finalize the application manual.

- Deliverables and Indicative Timetable

- The consultant will prepare the following reports:

    - Proposal for changes required for AquaRating Evaluation areas xxx.

    - Report on response to tickets generated by the utilities applying the AquaRating.

    - Materials and tests for the certification of professionals and accreditation of auditors.

    - Application manual.

  - The reports and statements have to be approved by the AquaRating General Manager.

- Payments Schedule

- xxx

- Responsible Office and Organization Unit

- 6.1	This consultancy will be coordinated by the AquaRating General Manager.

- Contractual Characteristics

  - Type of consultancy: This is an international individual consultancy.

  - Contract duration: x.

  - Post of duty: The consultant’s home office.

  - Travel: the services require at least x international trips.

- Qualifications

- The services require:

  - An international specialist in performance assessment of water and sanitation utilities (at least 15 years of professional experience) with practical experience in utility benchmarking and related methods, and with a master’s degree or equivalent.

  - Familiarity with the AquaRating’s pilot version.

  - The services require proficiency in Spanish and English (written)

REGIONAL

Support of the Start of Operations of the AquaRating Entity

(RG-T2456)

TERMS OF REFERENCE

Technical Support to AquaRating

(Financial and Auditing Specialist)

- Background

  - The AquaRating is a flagship knowledge product of the Inter-American Development Bank (IDB), consistent of a rating system that assesses the performance of drinking water and wastewater utilities. It was developed as an initiative of the IDB, in collaboration with the International Water Association (IWA). The IWA will host the AquaRating Entity. Technical Cooperation RG-T2456 will finance required activities to support the AquaRating Entity during the start-up phase for completing certain aspects of the final version of the AquaRating, and for developing its operational and functional capabilities, and achieving financial auto-sufficiency. These activities  are:

  - Component 1: Completion of final version of the AquaRating. This component will finance (i) activities to complete certain technical aspects of the system, finalize the auditing guidelines, and make final adjustments to the software platform in Spanish, (ii) the development of a manual describing the rules for using the AquaRating Label,  (iii) update the translation of all final documents and software into English, as well as the translation into at least another language (the language will be decided upon demand), and (iv) the finalization of an application manual.

  - Component 2: Development of operational and functional capabilities of the AquaRating Entity. This component will finance two new full-time positions  (AquaRating General Manager and AquaRating System Developer), consultants to provide technical support on behalf of the AquaRating Entity to utilities applying the AquaRating, office and administrative costs, and management support through the IWA Executive Director and the IWA Programmes Director.

  - Component 3: Training and accreditation of auditors and training and certification of AquaRating professionals. This component includes the development of e-learning materials and tests for auditors and AquaRating professionals. It also includes the assessment of individual auditors for their accreditation and AquaRating professionals for their certification.

  - Component 4: Application of AquaRating in Latin America and the Caribbean. This component will finance the application of AquaRating by selected utilities in Latin America and the Caribbean.

  - Component 5: Promotion of the AquaRating. This component finances the promotion of the AquaRating in different events, and special visits to stakeholder groups.

  - These Terms of Reference are related to activities (i) and (iv) under component 1, and Components 2 and 3.

- Objective of the Consultancy

  - The objectives of the services are to provide technical support during the start of operations of the AquaRating Entity These services will be provided from the perspective of a financial and auditing expert.

- Main Activities

  - The consultant will work autonomously, but in close coordination with the AquaRating General Manager (GM) and other team members.

  - The consultant will:

    - Finalize technical aspects of the system.

    - Assist in the response to tickets generated by the utilities applying the AquaRating.

    - Finalize the auditing guidelines.

    - Develop materials and tests, and assess the tests for the accreditation of auditors.

- Deliverables and Indicative Timetable

- 4.1	The consultant will prepare the following reports:

    - Proposal for changes required for AquaRating Evaluation areas xxxx.

    - Report on response to tickets generated by the utilities applying the AquaRating.

    - Materials and tests for the certification of professionals and accreditation of auditors.

    - Final version of Auditing Guidelines.

  - All products have to be approved by the AquaRating General Manager.

- Payments Schedule

  - xxx

- Responsible Office and Organization Unit

  - This consultancy will be coordinated by the AquaRating General Manager.

- Contractual Characteristics

  - Type of consultancy: This is an international individual consultancy.

  - Contract duration: x.

  - Post of duty: The consultant’s home office.

  - Travel: the services require at least x international trips.

- Qualifications

  - The services require an international financial specialist with proven experience in the fields of financial assessment and auditing of public service providers, preferably in the water and sanitation sector, with at least a bachelor’s degree.

  - Familiarity with the AquaRating’s pilot version.

- REGIONAL

Support of the Start of Operations of the AquaRating Entity

(RG-T2456)

TERMS OF REFERENCE

AquaRating General Manager

- Background

  - Component 1: Completion of final version of the AquaRating. This component will finance (i) activities to complete certain technical aspects of the system, finalize the auditing guidelines, and make final adjustments to the software platform in Spanish, (ii) the development of a manual describing the rules for using the AquaRating Label,  (iii) update the translation of all final documents and software into English, as well as the translation into at least another language (the language will be decided upon demand), and (iv) the finalization of an application manual.

  - Component 2: Development of operational and functional capabilities of the AquaRating Entity. This component will finance two new full-time positions  (AquaRating General Manager and AquaRating System Developer), consultants to provide technical support on behalf of the AquaRating Entity to utilities applying the AquaRating, office and administrative costs, and management support through the IWA Executive Director and the IWA Programmes Director.

  - Component 3: Training and accreditation of auditors and training and certification of AquaRating professionals. This component includes the development of e-learning materials and tests for auditors and AquaRating professionals. It also includes the assessment of individual auditors for their accreditation and AquaRating professionals for their certification.

  - Component 4: Application of AquaRating in Latin America and the Caribbean. This component will finance the application of AquaRating by selected utilities in Latin America and the Caribbean.

  - Component 5: Promotion of the AquaRating. This component finances the promotion of the AquaRating in different events, and special visits to stakeholder groups.

  - These Terms of Reference are related to component 2.

- Objectives and activities

  - The objective of this contract is to secure the services of the AquaRating General

  - Manager who will be in charge of the overall administration of the tool.

  - The AquaRating General Manager’s main tasks are:

- Ensure that the AquaRating Entity fulfills its responsibilities (see Annex1)

- Resources and budget planning, implementation and management

- Strategy and business development (co-design - design supervision, validation and implementation )

- Key accounts capture and management

- Rating and accreditation processes follow up, analysis and development

- Product and applications co-analysis, innovation and development

- General organization management

- Results monitoring

- Analysis of intelligent customer and market consumption behavior

- Analysis methodology design, analysis and update

- Products sales and marketing strategies co-design, analysis and update

- Products and applications co- analysis, innovation and development support

- Business model and plan co-analysis and update

- Coordinate any updates/improvements to the AquaRating software

- Coordinate with IWA’s Communications and Engagement Team the design and implementation of a promotion and dissemination strategy

- Characteristics of the Contract

  - Type of Contract: Consultant

  - Starting date and duration: The expected duration of the consultancy is 2 years

  - Place of work: xxx

- Qualifications

  - The consultant shall meet the following qualifications:

    - At least 5 several years of professional experience at the international level, on environmental private sector development and competitiveness work Experience in information systems development and monitoring and marketing supports design.

    - Knowledge of water and sanitation utilities and utility benchmarking and related methods.

    - Familiarity with the AquaRating’s pilot version.

    - Fluency in Spanish and English (written and oral) is required. A third language is an asset.

- Payment Schedule

  - Xxx

- Coordination and supervision

  - Technical and administrative coordination for this consultancy rests with the IWA Executive Director, Ger Bergkamp.

ANNEX 1

MAIN AQUARATING ENTITY’S TASKS AND RESPONSIBILITIES

- Update the rating system (and adjacent products), auditing guidelines, accreditation and certification material and courses

  - Personnel involved: general manager, system developer and support specialists (Francisco Cubillo, Enrique Cabrera and Carlos Díaz)

  - Task execution: general manager closely works with the system developer and uses the support specialists when needed

- Define / update and operate the on-line and off-line system’s platforms and sites (includes social networks)

  - Personnel involved: general manager, system developer, support specialist (Enrique Cabrera) and IWA’s marketing department

  - Task execution: general manager closely works with the system developer and uses the support specialists and IWA’s marketing staff when needed

- Train / accredit the auditors

  - Personnel involved: general manager, system developer and support specialist (Enrique Cabrera, Francisco Cubillo and Carlos Díaz)

  - Task execution: general manager closely works with the system developer and the support specialists

- Train / certify future “AquaRating certified professionals”

  - Personnel involved: general manager, system developer and support specialist (Enrique Cabrera)

  - Task execution: general manager closely works with the system developer and the support specialist

- Define / update and execute the marketing and commercial strategies (includes travelling) – requires business intelligence support

  - Personnel involved: general manager, IWA’s marketing department, concessionaire auditing company (see “AQUARATING ENTITY STRUCTURE”) and business intelligence consultants

  - Task execution: general manager closely works with IWA’s marketing staff and the concessionaire auditing company, and uses  consultants for business intelligence inputs (the consultants and the auditing company need to work coordinately too)

- Define and update (new) products and services as well as applications (for existing products) – requires business intelligence support

  - Personnel involved: general manager, system developer, IWA’s marketing department, concessionaire auditing company and business intelligence consultants

  - Task execution: general manager closely works with the system developer, IWA’s marketing staff and concessionaire auditing company, and uses consultants for business intelligence inputs (the consultants and the auditing company need to work coordinately too)

- Follow up, support and monitor the rating processes

  - Personnel involved: general manager, system developer and concessionaire auditing company

  - Task execution: concessionaire auditing company closely works with the general manager and the system developer

- Issue certified ratings

  - Personnel involved: general manager, system developer, Certification & Parties Committee and concessionaire auditing company

  - Task execution: general manager and the system developer closely work with the concessionaire auditing company

- Determine and provide the rating products and produce the anonymous public reports / figures / statistics

  - Personnel involved: general manager, system developer and concessionaire auditing company

  - Task execution: general manager and the system developer closely work with the concessionaire auditing company

- Define and supervise the auditing of audits / auditors process

  - Personnel involved: general manager, system developer and support specialists (senior auditor, Enrique Cabrera, Francisco Cubillo and Carlos Díaz)

  - Task execution: general manager closely works with the system developer and the support specialists

- Manage the overall organization operation

  - Personnel involved: general manager, system developer, IWA’s administration department and concessionaire auditing company

  - Task execution: general manager closely works with IWA’s administration staff and the concessionaire auditing company

REGIONAL

Support of the Start of Operations of the AquaRating Entity

(RG-T2456)

TERMS OF REFERENCE

TRANSLATION SERVICES

- Background

  - The AquaRating is a flagship knowledge product of the Inter-American Development Bank(IDB), consistent of a rating system that assesses the performance of drinking water and wastewater utilities. It was developed as an initiative of the IDB, in collaboration with the International Water Association (IWA). The IWA will host the AquaRating Entity. Technical Cooperation RG-T2456 will finance required activities to support the AquaRating Entity during the start-up phase for completing certain aspects of the final version of the AquaRating, and for developing its operational and functional capabilities, and achieving financial auto-sufficiency. These activities  are:

  - Component 1: Completion of final version of the AquaRating. This component will finance (i) activities to complete certain technical aspects of the system, finalize the auditing guidelines, and make final adjustments to the software platform in Spanish, (ii) the development of a manual describing the rules for using the AquaRating Label,  (iii) update the translation of all final documents and software into English, as well as the translation into at least another language (the language will be decided upon demand), and (iv) the finalization of an application manual.

  - Component 2: Development of operational and functional capabilities of the AquaRating Entity. This component will finance two new full-time positions  (AquaRating General Manager and AquaRating System Developer), consultants to provide technical support on behalf of the AquaRating Entity to utilities applying the AquaRating, office and administrative costs, and management support through the IWA Executive Director and the IWA Programmes Director.

  - Component 3: Training and accreditation of auditors and training and certification of AquaRating professionals. This component includes the development of e-learning materials and tests for auditors and AquaRating professionals. It also includes the assessment of individual auditors for their accreditation and AquaRating professionals for their certification.

  - Component 4: Application of AquaRating in Latin America and the Caribbean. This component will finance the application of AquaRating by selected utilities in Latin America and the Caribbean.

  - Component 5: Promotion of the AquaRating. This component finances the promotion of the AquaRating in different events, and special visits to stakeholder groups.

  - These Terms of Reference are related to activities (i), (iii) and (iv) under component 1 and also to all documents developed under Component 3, covering the translation from Spanish into English of said texts.

- Objective of the Consultancy

  - The objectives of the services are:

  - Translate the complete documentation of AquaRating’s final version from Spanish into English. Some of the documents are already in English and require to be updated from the latest version in Spanish (see section 3 below).

  - Translate the materials and tests for auditors and AquaRating professionals from Spanish into English.

- Main Activities

  - The consultant will work autonomously, but closely coordinate the translation process and deadlines with the AquaRating General Manager (GM) or with the person the GM may appoint for this purpose (in the following “Supervisor”).

  - The consultant will translate the documentation listed below from Spanish into English language, rendering translation services of the highest professional quality.

  - Update the English version of the AquaRating Technical Document

  - Update the English version of the AquaRating Technical Document’s Glossary

  - List of Documentation Required for AquaRating

  - AquaRating Auditing Guidelines

  - AquaRating Application Manual

  - AquaRating Training and Test materials

  - The consultant will revise the translated documents, incorporating the changes and adjustments requested by the Supervisor in coordination with the author of the respective document.As an additional activity, the consultant will perform a final control of the documents mentioned in 3.2a, 3.2b and 3.2c, after their corresponding text has been entered into the AquaRating information system.

- Deliverables and Indicative Timetable

  - The consultant will complete the following products to be delivered in the following indicative dates:

    - Update the translation of the AquaRating’s Technical Document (3.2a) and its Glossary (3.2b) – Contract signing (CS) + 3 weeks.

    - Translation of the List of Documentation Required for AquaRating (3.2c) – CS + 4 weeks.

    - Translation of the AquaRating Auditing Guidelines (3.2d) and AquaRating Application Manual (3.2f) – 6 weeks after receiving the documents

    - Translation of AquaRating Training and Test materials – 8 weeks after receiving the materials

    - The control of the correct insertion of the documents mentioned in 3.2a, 3.2b and 3,2c into the AquaRating information system – CS + 13 weeks.

  - All products have to be approved by the GM.

- Payments Schedule

  - Payments shall be made according to the following schedule:

    - 10% after the submission and acceptance of the documents mentioned in 4.1a;

    - 10% after the submission and acceptance of the documents mentioned in 4.1b;

    - 35% after the submission and acceptance of the documents mentioned in 4.1c;

    - 45% after the submission and acceptance of the documents mentioned in 4.1d

- Responsible Office and Organization Unit

  - This consultancy will be coordinated by the AquaRating GM.

- Contractual Characteristics

  - Type of consultancy: This is an international individual consultancy.

  - Contract duration: x.

  - Post of duty: The consultant’s home office.

- Qualifications

  - The services require proficiency in Spanish and English (written) as well as proven experience in the translation of technical documents from Spanish into English.

  - It is required that the consultant be familiarized with the water and sanitation sector’s technical language; practical experience in the water and sanitation sector is an asset.

REGIONAL

Support of the Start of Operations of the AquaRating Entity

(RG-T2456)

TERMS OF REFERENCE

AquaRating System Developer

- Background

  - The AquaRating is a flagship knowledge product of the Inter-American Development Bank (IDB), consistent of a rating system that assesses the performance of drinking water and wastewater utilities. It was developed as an initiative of the IDB, in collaboration with the International Water Association (IWA). The IWA will host the AquaRating Entity. Technical Cooperation RG-T2456 will finance required activities to support the AquaRating Entity during the start-up phase for completing certain aspects of the final version of the AquaRating, and for developing its operational and functional capabilities, and achieving financial auto-sufficiency. These activities  are:

  - Component 1: Completion of final version of the AquaRating. This component will finance (i) activities to complete certain technical aspects of the system, finalize the auditing guidelines, and make final adjustments to the software platform in Spanish, (ii) the development of a manual describing the rules for using the AquaRating Label,  (iii) update the translation of all final documents and software into English, as well as the translation into at least another language (the language will be decided upon demand), and (iv) the finalization of an application manual.

  - Component 2: Development of operational and functional capabilities of the AquaRating Entity. This component will finance two new full-time positions  (AquaRating General Manager and AquaRating System Developer), consultants to provide technical support on behalf of the AquaRating Entity to utilities applying the AquaRating, office and administrative costs, and management support through the IWA Executive Director and the IWA Programmes Director.

  - Component 3: Training and accreditation of auditors and training and certification of AquaRating professionals. This component includes the development of e-learning materials and tests for auditors and AquaRating professionals. It also includes the assessment of individual auditors for their accreditation and AquaRating professionals for their certification.

  - Component 4: Application of AquaRating in Latin America and the Caribbean. This component will finance the application of AquaRating by selected utilities in Latin America and the Caribbean.

  - Component 5: Promotion of the AquaRating. This component finances the promotion of the AquaRating in different events, and special visits to stakeholder groups.

  - These Terms of Reference are related to component 2.

- Objectives and activities

  - The objective of this contract is to secure the services of the AquaRating System Developer who will be in charge of the overall administration of the software and data management.

  - The AquaRating Manager’s main tasks are:

    - Upgrade and maintain On-line AquaRating's products, tools and positioning design

    - Administer access to and rights to AquaRating products by different users

    - Reports generation including comparisons by benchmarking cluster

    - AquaRating database and analysis management

- Characteristics of the Contract

  - Type of Contract: Consultant

  - Starting date and duration: The expected duration of the consultancy is 2 years

  - Place of work: The Consultant will carry out the majority of the work at the IWA Global Operations Office in The Hague. Travels to various countries are envisaged.

- Qualifications

  - The consultant shall meet the following qualifications:

    - Education

    - Experience in information systems development and monitoring and marketing supports design.

    - Knowledge of water and sanitation utilities and utility benchmarking and related methods.

    - Familiarity with the AquaRating’s pilot version is an asset.

    - Fluency in Spanish and English (written and oral) is required.

- Payment Schedule

  - Xxxx

- Coordination and Supervision

  - Technical and administrative coordination for this consultancy rests with the AquaRating General Manager.