# LEGIII/SU-466990-05

ANNEX

THE PROJECT

Power Sector Assessment and Alternatives for its Modernization

- I.	Objectives

- 1.01	The objective of the Project is to contribute to the improvement of the long-term supply of electricity throughout Suriname and set the basis for ensuring efficiency and sustainability.

- II.	Description

  - 2.01 	The Project will consist of a single component: an assessment of the power sector to identify all relevant and critical issues facing the sector, analyze alternative options for addressing these issues, and single out relevant policy and strategic decisions for implementing them. The Project’s scope includes not only the presentation of issues and options, but also an active interaction with the relevant Government authorities in order to assist them in making informed choices to achieve an explicitly endorsed policy and strategy.

- Project activities will include:

  - Building a database of power sector information, including demand, supply, prices, operational statistics and financial data. This activity is necessary to obtain a pertinent diagnostic, insofar as Energiebedrijven Suriname (EBS) statistical data are seemingly dispersed. The database should also include information regarding critical administrative and operational aspects of EBS, such as applicable legal background and contractual data regarding electricity and fuel purchases. Environmental information relevant to the formulation of power sector policy will also be collected.

  - Evaluating EBS’s past operational and financial performance. The activity will present a picture of EBS’s operational efficiency as compared to similar enterprises, the execution of past expansion programs, and its financial performance in terms of cost recovery and investment funding.

  - Assessing power sector’s expansion plans. The activity will identify required areas for updating the master plan prepared in 2000 insofar as the power sector is concerned; it will also examine EBS’s current investment plans (amounting to US$100 million) and how they fit within a long-term perspective.

  - Evaluating wholesale and retail pricing issues, including previous Government policies, cost recovery and determining weather a new tariff study is required.

  - Examining environmental and social issues associated with electricity production and supply, including aspects such as power plant siting, effluents and effects on the environment of alternative supply possibilities.

  - Identifying alternatives for power sector regulation. The diagnose will identify different approaches to the separation of policy and regulatory roles, and regulation in small systems, taking into account the Government’s current thinking on the subject, and proposing alternatives if necessary. Particular attention should be given to issues associated to regulation and supervision of the generation segment of the market, which is open to private sector participation.

  - Recommending best practices for transparent tendering procedures for private sector Projects.

  - Identifying opportunities for private sector participation in generation and distribution; as well as private initiatives in developing renewable energy or cogeneration projects.

  - Assessing electrification goals and alternatives for providing power to communities in the interior along with sustainable institutional arrangements, including private sector suppliers.

  - On the basis of the above activities, subsequent activities will be oriented towards assisting the Government in choosing specific alternatives and integrating them into a policy paper, including an implementation strategy. These activities include: (i) presentations to the Government of possible power sector policies, with a view to assisting decision makers in reaching an informed consensus; (ii) discussions and presentations of the policy within forums, possibly public hearings to inform interested stakeholders; and (iii) structuring an implementation strategy, including a short and medium term plan of action.

- III.	Cost and financing

  - The total cost of the Project is US$221,000 in accordance with the following budget and categories of financing.

- (in US$)

| Component | IDB | LOCAL | TOTAL | % |
| --- | --- | --- | --- | --- |
| Consulting services | 160,000 |  | 160,000 | 72% |
| Project Management Advisor | 20,000 |  | 20,000 | 9% |
| Project Administration |  | 21,000 | 21,000 | 10% |
| Sub-total | 180,000 | 21,000 | 201,000 | 91% |
| Audit | 5,000 |  | 5,000 | 2% |
| Evaluation | 10,000 |  | 10,000 | 5% |
| Contingencies | 5,000 |  | 5,000 | 2% |
| Total | 200,000 | 21,000 | 221,000 | 100% |

IV.	Project execution

  - The Ministry of Natural Resources (MNR) of the Government of Suriname will execute the Project.

  - A Project Management Advisor will be hired with Project resources. This advisor should be a senior specialist who will facilitate the execution of the Project, and will serve as advisor to the Government of Suriname during execution of the assessment and the policy discussions.

  - The Project will be directed by a Steering Committee with representatives from the Ministry of National Resources, the Ministry of Finance, and the Ministry of Home Affairs. The Chairman of EBS will act as advisor to the Committee. MNR will appoint a Project Director. The Project Director will liaise with the consulting firm in charge of executing the diagnostic, and will facilitate the consultant’s access to different sources of information, together with logistic questions within the Government’s purview. The Project Management Advisor will support the Director on technical aspects, such as evaluating the consultant’s report and providing regular briefings to the Steering Committee.

- V.	Monitoring and evaluation

  - The Bank Country Office in Suriname will have the basic responsibility for the execution of the Project. The Finance and Basic Infrastructure Division 3 will have the technical responsibility. Standard Bank procedures for auditing, financial management of the resources and reporting will be followed.

  - The Ministry of Natural Resources will be responsible for: (a) preparing and submitting disbursement requests to the Bank, as well as the corresponding justification of expenditures; (b) maintaining adequate financial, accounting and internal control systems that allow the identification of the sources and uses of Project funds, provides documentation to verify transactions, and permits the timely preparation of financial statements and other financial reports; (c) maintaining an adequate disbursements and contracting supporting documentation filing system for eligible Project expenditures; and (d) opening separate commercial bank accounts to maintain the IDB and counterpart financing resources.

  - Project Consultants will deliver the following reports: (i) a report on initial finding and a work plan; (ii) a mid/term progress report documenting analytical work performed; and (iii) a final report.

  - An evaluation will be conducted with resources of the Contribution once ninety-five percent (95%) of the Project resources have been disbursed.