LEG/SGO/SU-1098001-07

THE ANNEX

THE PROGRAM

# Strengthening of the Telecommunications Regulatory Authority

I.	Objective

  - The general objective of the Program is to improve the access, price and quality of telecommunications services in Suriname.

1.02	The specific objective of the Program is, in order to foster the establishment of an effective competitive market for telecommunications services, to strengthen the telecommunications regulatory framework and the regulatory authority in Suriname.

II.	Description

2.01	In order to achieve the above-mentioned objectives, the Program will finance the implementation of the following components: (1) strengthening the regulatory framework; (2) strengthening of the Telecommunicatie Autoriteit Suriname (TAS); (3) spectrum management equipment.

  - Component 1. Strengthening the Regulatory Framework. With the resources of this component, the Beneficiary will select and contract consulting services to carry out the following activities:

- (i)	Interconnection. The consultancy would assist TAS in the development and enforcement of an effective interconnection agreement. This would include the analysis of the interconnection agreement reached between the providers, and, if necessary, the preparation of an interim agreement based on international benchmarks. In addition, the consultancy would prepare cost estimates of services for interconnections, the preparation of an enforcement manual as well as coaching and on-site training.

- Spectrum Management. The consultancy would advise TAS on the allocation of spectrum and equipment requirements and their procurement. In addition, the consultancy would prepare a spectrum management manual and provide coaching and on-site training to TAS staff.

- (iii)	Universal Access. This consultancy would include a diagnostic of the requirements and needs of universal access, the preparation of a universal access policy draft, definition of procedures and of a subsidy mechanism that would create enough incentives for expansion in underserved areas at a minimum fiscal cost.

  - Component 2. Strengthening of the TAS. The resources of this component will finance the following:

- Long Term Advisor. The Beneficiary will select and contract consulting services of an expert with experience at senior levels in the regulation of a competitive telecommunications market, and if possible, a participant in a transitional process towards a competitive market. The expert would advise the director of the TAS in all aspects of the regulatory process and management by a telecommunications regulator entity. Some specific activities would include the assistance in the identification, hiring and supervision of external consultants, preparation of annual operating plans, assistance in the drafting of regulatory manuals, assistance in the hiring and individualized advising of TAS’ staff, preparation of a staff training plan, and assistance in the development of a medium-term strategy.

- Training. The Beneficiary will select and contract consulting services to carry out a set of in- and off-site training activities. These would include professional staff participation in specialized telecom policy and regulatory training programs at a respected international institution. The long-term advisor would provide assistance in identifying appropriate programs tailored to the needs of the staff. It is expected that 9 technical staff members would attend such training programs. In addition, in accordance with the training plan developed by the long-term advisor, the training component would include a series of on-site training programs for technical, administrative and support staff.

  - Component 3. Spectrum Management Equipment. With the resources of this component, the Beneficiary will acquire specialized equipment required to manage the spectrum, in terms of assuring that providers are using their allocated bandwidth, and ensuring that those allocated to other uses are not infringed upon. Equipment would be purchased based on the specifications and advise of the experts hired for activity 1.

III.	Total Cost of the Program

3.01	The total cost of the Program is estimated to be the equivalent of one million dollars (US$1,000,000), in accordance with the following budget:

- Budget

- (US$ Thousands)

| - Component | - Bank | - TAS | - Total | - % |
| --- | --- | --- | --- | --- |
| - Strengthening the Regulatory Framework | - 150 | - 150 | - 300 | - 30 |
| - Institutional Strengthening | - 231 | - 244 | - 475 | - 47,5 |
| - Equipment | - 100 | - 100 | - 200 | - 20 |
| - Administration |  | - 6 | - 6 | - 0,6 |
| - Audit and Evaluation | - 9 |  | - 9 | - 0,9 |
| - Contingencies | - 10 | - 0 | - 10 | - 1 |
| - TOTAL | - 500 | - 500 | - 1000 | - 100 |
| - % | - 50% | - 50% | - 100% |  |

## Execution

  - The Telecommunications Authority of Suriname (TAS) will be the Executing Agency of the Program. A project-coordinating unit will be established within the Executive Agency and it will be staffed with at least administrative and financial officers as well as supporting personnel. The Executing Agency will keep the appropriate financial and accounting records in accordance with article 12 of the General Conditions.

### Evaluations

5.01	The Bank will hire consultants with the resources of the Contribution to carry out an evaluation of the Program. The Beneficiary will provide the necessary information to enable the consultants to carry out the evaluation when 95% of the resources of the Contribution have been disbursed or within 30 months from the effective date of this Agreement, whichever date occurs first.