LEG/SGO/SU-1236454-07

THE ANNEX

THE PROGRAM

# Studies for the Paramaribo-Afobaka Road Rehabilitation

I.	Objective

1.01	The objective of the Program is to contribute to the improvement of the transportation link between Paramaribo and Afobaka. Such improvement will enhance regional integration and accessibility, improve operational and safety standards, and facilitate trade. In the long term, the improvement of the transportation link is envisioned to enhance integration between the coastal areas and the central interior of the country.

II.	Description

2.01	Resources of the Program will be used to finance the following components:

2.02	Component I: Feasibility studies. With Contribution and Counterpart Resources, the Bank will select and contract consulting services to prepare feasibility studies. This component will provide preliminary engineering design, traffic forecasting, and economic evaluation data for the improvement of the Paramaribo - Afobaka road. Activities include the identification of alternatives to improve the present condition of the road; determination of the alternatives’ economic viability; and the preparation of a strategic environmental assessment, an environmental and social analysis and the Environmental and Social Management Plan of the alternatives.

2.03	Component II: Preparation of Technical Designs. With Contribution and Counterpart Resources, the Bank will select and contract consulting services to prepare technical designs. Based on the results of component I, this component will finance the preparation of detailed technical designs and the bidding documents needed for tendering the works of the selected alternative to improve the Paramaribo - Afobaka Road.

2.04	Supervision. With Contribution resources, the Bank will select and contract an individual consultant to support the review and evaluation of the studies mentioned in components 1 and 2.

III.	Total Cost of the Project

3.01	The estimated cost of the Program is one million seven hundred fifty thousand dollars (US$1,750,000), in accordance with the following Budget:

Budget

(in US$)

| Component | Bank |  |  | GOS (in kind) | Total |
| --- | --- | --- | --- | --- | --- |
|  | SU-T1036 (InfraFund) | SU-T1048 (FSO Net Income) | Total |  |  |
| Component I | 225,000 | 225,000 | 450,000 | 100,000 | 550,000 |
| Technical and Economic Feasibility | 135,000 | 135,000 | 270,000 | 50,000 | 320,000 |
| Environmental and Social Analyses | 90,000 | 90,000 | 180,000 | 50,000 | 230,000 |
| Component II | 525,000 | 475,000 | 1,000,000 | 100,000 | 1,100,000 |
| Contingencies | 50,000 | - | 50,000 | - | 50,000 |
| Supervision |  | 50,000 | 50,000 | - | 50,000 |
| TOTAL | 800,000 | 750,000 | 1,550,000 | 200,000 | 1,750,000 |

IV.	Execution

4.01	The Ministry of Planning and Development Cooperation (PLOS) is the Executing Agency of the Program. Upon the Executing Agency’s request, by means of communication No. RR/206/1048/JP, dated September 4, 2007, it was agreed that the Bank will be in charge of selecting and contracting the consulting services financed in this Program. The Executing Agency will be involved in the selection process of the consulting firms, and the continuous monitoring and supervision of all consulting services. In addition, it will be in charge of coordinating logistical support and facilitating access to information. The Ministries of Public Works and Transport, Communication and Tourism, will provide counterpart staff, and will be coordinated by the Executing Agency.

V.	Monitoring

5.01	Monitoring activities will be carried out by an individual consultant financed with Contribution resources. These activities include the monitoring and supervision of intermediate and final reports of the feasibility studies as well as the final designs.

VI.	Progress and final reports

6.01	Intermediate and final reports of each study will be submitted by the selected consultant mentioned in paragraphs 2.02 and 2.03 above, to the Bank and to the Executing Agency. Comments, including necessary feedback on policy decisions, will be submitted to the consultants within two weeks after receiving the reports. The Bank will be responsible for approval of the final reports.