Document of the Inter-American Development Bank

- Not For Public Use

REGIONAL

Energy Efficiency for Caribbean Water and Sanitation companies

(RG-T1605)

- Plan of Operations

This document was prepared by the project team consisting of: Christoph Tagwerker (INE/100) and Marcello Basani (INE/WSA), co-team-leaders; other members: Gerard Alleng (INE/INE); Yvon Mellinger (INE/WSA); Diego Buchara (LEG/SGO); Javier Grau (WSA/CGY); Evan Cayetano (WSA/CJA); Dominique Bouzerma (WSA/CHA); and Yolanda Galaz (INE/WSA).

Content

I.	Background and Justification	1

A.	Main Issues to be addressed by the Program	1

B.	Link to Institutional Strategy	1

C.	The Sustainable Energy and Climate Change Initiative  - SECCI	1

D.	The Water Initiative – WSI	2

E.	The Caribbean Renewable Energy, Energy Efficiency and Bioenergy Action Program (CREBAP).	2

F.	Value added of Program Financing	2

II.	Program Description	3

A.	Program Goal and Purpose	3

B.	Components	3

III.	Cost and financing	5

IV.	Executing Agency and Execution Structure	6

V.	Monitoring and Evaluation	6

VI.	Program Benefits and Risks	7

VII.	Environmental and Social Impacts	8

VIII.	Certification	8

IX.	Approval	8

Annexes

| ANNEX I | Detailed Budget |
| --- | --- |
| ANNEX II | Procurement Plan |

Basic socioeconomic data

For basic socioeconomic data, including public debt information, please refer to the following address:

http://www.iadb.org/countries/index.cfm?language=English

Technical Files

Terms of Reference

Abbreviations

| EE | Energy Efficiency |
| --- | --- |
| EEA | Energy Efficiency Audit |
| EEP | Energy Efficiency Program |
| ESR | Environmental and Social Review |
| INE | Infrastructure and Environment Department |
| LAC | Latin American and Caribbean |
| SECCI | Sustainable Energy and Climate Change Initiative |
| TC | Technical Cooperation |
| TOR | Terms of Reference |
| WSA | Water and Sanitation Division |
| W&S | Water and Sanitation |

PLAN OF OPERATIONS

Energy Efficiency for Caribbean Water and Sanitation companies

(RG-T1605)

| Beneficiary: | CCB (Country Department Caribbean Group) Countries : Bahamas, Barbados, Guyana, Haiti, Suriname, Jamaica, Trinidad and Tobago |  |
| --- | --- | --- |
| Team Leader/Members: | Christoph Tagwerker (INE/100) and Marcello Basani (INE/WSA), co-team-leaders; other members: Gerard Alleng (INE/INE); Yvon Mellinger (INE/WSA); Diego Buchara (LEG/SGO); Javier Grau (WSA/CGY); Evan Cayetano (WSA/CJA); Dominique Bouzerma (WSA/CHA); and Yolanda Galaz (INE/WSA). |  |
| Executing agency: | Inter-American Development Bank (INE/WSA) |  |
| Target Beneficiaries: | The principal beneficiaries will be the water and sanitation operators in the CCB country group, that will count on a diagnostic of their energy-related management practices, together with an action plan and a methodology that will allow follow ups and identification of best practices to save energy-related costs and increase efficiency. |  |
| Sources of Financing: | IDB (SECCI) | US$ 435,000 |
|  | Local: | US$ 108,000 |
|  | Total: | US$543,000 |
| Objectives: | The objective of this TC is to assist water utilities in the Caribbean (Bahamas, Barbados, Guyana, Haiti, Suriname, Jamaica, Trinidad and Tobago) in improving energy efficiency and reduce energy costs , providing these utilities with an action plan to increase energy efficiency. |  |
| Execution timetable: | Execution: | 12 months |
|  | Disbursement: | 16 months |
| Special contractual conditions: | None |  |
| Exceptions to Bank Policies and Procedures: | None |  |
| Environmental and social review: | The TC profile was reviewed by the ESR Secretariat on August 25th, 2008, 2008. No further action was required. |  |
| Coordination with other Official DFIs: | Not applicable. |  |

- Background and Justification

- A.	Main Issues to be addressed by the Program

  - The surge in world energy prices and a growing international focus on climate change is sparking interest in energy economics and policies. Energy Efficiency (EE) is increasingly regarded by countries and firms as a strategy to sustain economic competitiveness. To successfully cope with this new situation, the adoption of innovative technologies and policies is a key for economic growth and prosperity.

  - With few exceptions, the Caribbean countries are net importers of energy and highly dependent upon fuel imports, with primary energy used for three basic purposes: electricity generation; transportation and direct industry consumption. Besides having only a small endowment of sources of primary energy (hydrocarbons and hydro power), energy consumption is generally also characterized by complexity of physical energy integration due to the scattering of island countries and by small economies of scale.

  - Energy demand for electricity and fuels in the region is expected to grow due to increases in economic activity and demand by the transportation sector. Recent trends in fuel and natural gas prices have increased the energy cost base for energy importing Caribbean countries, and affected their economies.

  - At the same time, water and sanitation utilities will face the increasing demand of a growing population. Most utilities suffer from a number of interrelated institutional and structural weaknesses, including dilapidated physical infrastructure, high water losses, and low levels of energy efficiency.

  - The Bank recognizes the need to support these countries in the assessment and implementation of energy initiatives aimed at mitigating the impact of oil and fuel prices on their macroeconomic accounts, and fostering efficient energy production and consumption. Increasing energy efficiency in Water and Sanitation (W&S) operators, which is the main goal of this Technical Cooperation (TC), represents an important step in this direction.

- B.	Link to Institutional Strategy

  - Besides responding to a specific interest shown by a number of countries in the region, this Technical Cooperation is highly consistent with ongoing IDB interventions (e.g., RG-T1225: Development of the Caribbean Energy Sector), and with current Bank’s initiatives, in particular:

- C.	The Sustainable Energy and Climate Change Initiative  - SECCI

  - The intent of IDB’s SECCI, approved by IDB Board in March of 2007, is to support the LAC region in its urgent challenge to find economically and environmentally sound energy options. Its core objectives are to expand the development and use of renewable energy sources, energy efficiency technologies and practices, and carbon finance in the region, as well as to promote and finance climate change adaptation and mitigation strategies that reduce the regions climate vulnerability. SECCI is a project preparation facility that can be used to fund and support the type of project described in this TC.

  - SECCI seeks to meet these core objectives in the area of energy efficiency by:

    - Closing gaps in the financing of energy efficiency in LAC by up-scaling Bank investments;

    - Integrating policy reform and removal of institutional barriers with innovative policy and project financing for market transformation;

    - Mainstreaming sustainable energy investment across sectors and refining financing tools;

    - Collaborating and forming new partnerships with the public and private sectors in LAC, donor agencies, and other financial institutions.

- D.	The Water Initiative – WSI

  - In May 2007, the Board of Directors approved the Water and Sanitation Initiative (WSI), with the objective of helping countries in the region to achieve universal access to sustainable services. The Initiative supports changes in operational processes to enable the institution to adopt a much more dynamic and proactive approach in order to achieve universal access to adequate services.

  - The Initiative includes the Efficient and Transparent Companies program, by which it will provide technical assistance to water and sewage utilities to improve their operational and financial performance.

- E.	The Caribbean Renewable Energy, Energy Efficiency and Bioenergy Action Program (CREBAP).

  - On August 6th, 2007 in Guyana, Georgetown, the IDB, the organization of American States (OAS), the Inter-American Institute for Cooperation on Agriculture (IICA), the Caribbean Community Secretariat (CARICOM) and the Government of Guyana launched the CREBAP. The CREBAP is defined as a framework of cooperation in promoting programs on Renewable Energies (RE), Energy Efficiency (EE) and Bio-energy (BE). This initiative also includes adaptation/mitigation to climate change (CC), access to carbon finance (CF), technical assistance for removal of policy, regulatory and legal barriers to promote sustainable energy and public education and awareness.

- F.	Value added of Program Financing

- Energy costs on average represent 30 to 40% of LAC water utilities’ operating budgets and can be 25 to 50% for an individual treatment plant. Many utilities could achieve energy savings of 10 to 40%, with savings of up to 75% for some treatment plants. Some of these savings do not require major investments. Also, estimates say that water facilities could save 5–15% of electricity consumption through installing variable frequency drives and high efficiency motors and drives, and wastewater facilities could also save 10–20% through equipment modifications.

  - While the small high-return investments can be easily financed by the water companies, other cost-saving major investments could potentially be financed by existing energy efficiency initiatives and/or be considered for financing within future IDB loans.

  - Financing the implementation of auditing processes and providing a methodology for energy efficiency, this TC will contribute increasing energy efficiency in water and sanitation companies. Besides, it will move important steps to achieve the objectives of the SECCI Initiative, the Water Initiative and the CREBAP.

- Program Description

- A.	Program Goal and Purpose

  - The general objective of this TC is to assist water utilities in the Caribbean in improving energy efficiency and reduce energy costs.

  - The purpose is to provide the major water and sanitation companies of the CCB Country Group (Bahamas, Barbados, Guyana, Haiti, Suriname, Jamaica, Trinidad and Tobago) with an action plan to increase energy efficiency. The action plan would address and propose solutions to overcome energy-related problems constraints in the day-to-day business activity, proposing feasible actions to decrease energy-related costs.

- B.	Components

  - To comply with the above mentioned objectives, the SECCI-IDB fund of this Technical Cooperation will be used to contract a consultancy firm (the consultant) that will carry out the various components of the operation, as described here below:

  - Component 1: Identification of existing energy efficiency studies on the CCB’s Water and Sanitation sector. This will be done through a literature review: the identified studies will be reviewed and evaluated, and should help better understanding the current situation in the region, and the specific issues related to the sector. Public and private entities in the water, waste water and related sectors will be contacted in order to take advantage of their experience and identify barriers related to energy efficiency.

  - Component 2: Energy Efficiency Programs (EEPs). The following activities will be realized for the major W&S Operators of each CCB country, ensuring the maximum level of participation:

    - Capacity Building on Energy Management and Energy Efficiency Training

Two separate training workshops on energy management and energy efficiency will be carried out for management level and technical personnel (i.e. technicians and plant operators) respectively in each water utility. Through the workshop, the consultant will assist the water and sanitation company in the process of developing an appropriate energy management structure, investigating the possibility of designating a technical person in charge of dealing with energy issues (if not in place); and provide the required initial knowledge to managers and plant operators, including energy-efficiency related strategic and organizational background, awareness and motivation issues.

    - Energy efficiency audits to evaluate the existing energy demand, identify and quantify energy saving measures and develop investment plans to implement these measures.

The Energy Efficiency Audit (EEA) should define the baseline of energy consumption and evaluate the condition of all energy-relevant equipment. Based on this information, energy efficiency measures will be identified, savings calculated and investments and payback periods estimated. In particular, the following activities will be carried out:

    - Compilation of basic information and actual status of equipment;

    - Assessment of current equipment performance and operating conditions;

    - Identification and assessment of energy efficiency measures, including physical and cost savings for each measure;

    - Estimation of necessary investments for implementation of the identified measures.

    - Evaluation and recommendations for plant maintenance

The existing maintenance plans will be reviewed together with the Water Operator, to increase energy efficiency. Recommendations for improvements will be provided.

  - Component 3: Energy efficiency action plan (EEAP). Based on the conclusions of the studies and on the analyses conducted, an action plan for the short-medium run with energy efficiency measures will be developed for each operator audited. The Plan will address and propose solutions to overcome the energy-related management/implementation constraints identified. The scope of the EEAP is spelled out in the TOR, and will contain but not be limited to: a list of activities identified and prioritized to increase energy efficiency; a chronogram of detailed activities and possible investments to be implemented in order to increase energy efficiency; a detailed description of the resources to be deployed to implement the activities and investments identified; and a table of indicators for monitoring the results of the EEAP. The EEAP together with the results of the EEP will be presented to the Water Operator in a meeting for its comments and subsequent endorsement.

  - Component 4: Development of a methodology. Based on the studies and the EEPs conducted, a general methodology will be developed for energy efficiency and maintenance to help water companies in self assessing the efficiency of their installations and identifying best available technologies and practices to refer to. A similar methodology will be developed for the smaller providers that will not be audited with this TC, taking into due account the differences in organization and technology. The methodology will also include a separate section with guidelines for the incorporation of energy-efficient equipment in the design of projects to be financed by the Bank.

- Component 5: Regional workshop. In order to disseminate the results of this TC, a regional two day workshop will be organized. The methodology developed (component 4) will be shared and presented and their application for day to day business will be illustrated using the evaluated companies as practical examples. All water companies from the region which were not part of the assessment of component 2 and 3 should be invited, as well as local ESCOs.

- Cost and financing

  - For the execution of this TC a consulting firm with wide experience in the water sector and energy efficiency will be hired for a total cost of US$401,000 to carry out this TC. Funding will be provided on a non-reimbursable basis by the SECCI IDB Fund (US$ 435,000), while the local counterparts will contribute in kind with US$ 108,000 (about 20% of the total amount).

| Table 1 -Summary Cost (in US$) |  |  |  |
| --- | --- | --- | --- |
| Components (USD) | SECCI-IDB | Local | Total |
| Component 1: Identification of existing energy efficiency studies | 5,000 |  | 5,000 |
| Component 2: Energy Efficiency Programs (7 in total) | 280,000 | 63,000 | 343,000 |
| Energy Efficiency Audit | 200,000 |  | 200,000 |
| Evaluation and recommendations for plant maintenance | 40,000 |  | 40,000 |
| Capacity building | 40,000 |  | 40,000 |
| Transport, office costs, local support, etc. |  | 63,000 | 63,000 |
| Component 3: Energy efficiency action plans | 20,000 |  | 20,000 |
| Component 4: Development of a methodology | 5,000 |  | 5,000 |
| Component 5: Regional workshop | 91,000 | 42,000 | 133,000 |
| Logistics and translation services | 10,000 |  | 10,000 |
| Travel | 38,000 |  | 38,000 |
| Per diem | 24,000 |  | 24,000 |
| Publications and web page | 9,000 |  | 9,000 |
| Reporting to HQ | 5,000 |  | 5,000 |
| Local dissemination |  | 42,000 | 42,000 |
| Others | 5,000 |  | 5,000 |
| Administration, monitoring and evaluation | 24,000 | 3,000 | 27,000 |
| Miscellaneous | 10,000 |  | 10,000 |
| TOTAL | 435,000 | 108,000 | 543,000 |

  - Sustainability: One of the main outputs of this TC is the development of a methodology for energy efficiency and proper maintenance. The document will represent a point of reference to help water companies in self assessing their efficiency, identifying best available technologies and practices to keep the process sustainable.

- Executing Agency and Execution Structure

  - Executing agency: This TC will be executed by the IDB (INE/WSA in collaboration with INE/SECCI).

  - Executing mechanism: The project will be executed under the coordination of the Water and Sanitation Division of the Infrastructure and Environment Department (INE). The consulting services will be carried out by a consulting firm or association of firms. IDB (INE/WSA in collaboration with INE/SECCI) will be responsible for hiring the consulting firm and monitoring of the TC. The payments for the consulting firm will be made by the IDB.

  - Program implementation readiness: The project is ready to enter the procurement process for the required consulting services as soon as approval by the Bank has been granted, since (i) interested countries have already started sending formal letters on behalf of their water operators, requesting the services offered by this technical cooperation; (ii) the Terms of Reference (TOR) for the consulting services to be contracted have been finalized.

  - Execution period and disbursement schedule: It is anticipated that the project will have an execution period of 12 months and a disbursement period of 16 months.

  - Procurement: The project will finance a single procurement process, namely the selection and contracting of a consulting firm or association of firms to carry out the entire work required for the present TC, as stipulated in the Terms of Reference. Procurement of these services will be carried out by the Bank’s project team according to the IDB Policies for the Selection and Contracting of Consultants Financed by the Inter-American Development Bank (GN-2350-7) of July 2006. The short-list will be finalized and the Request for Proposals sent out in November, with a final selection and the negotiation anticipated for early January 2009.

- Monitoring and Evaluation

  - Monitoring: The work of the consulting firm and its compliance with the Terms of Reference for this project will be monitored by INE/WSA in close coordination with the members of INE/SECCI group members, based on the submission of intermediate and final products as required in the TOR.

  - Technical and basic responsibility: Technical and basic responsibility for the project rests with the Water and Sanitation Division of the Infrastructure and Environment Department (INE/WSA). Additional support will be provided by the members of the INE/ SECCI, and by the Bank’s Country Offices in the Caribbean.

  - Evaluation: This project will be evaluated based on the intermediary and final products listed in the Terms of Reference. Given that the project has an execution period of 12 months, no logical framework will be developed. Nevertheless, the TOR clearly detail the contents of the various reports, and strict adherence to the requirements in the TOR will be ensured by the project team, as well as verified during the consultations with stakeholders.

  - Auditing, financial management of the resources and reporting: Standard Bank procedures will be followed with respect to auditing, financial management of the resources and reporting.

- Program Benefits and Risks

  - Program benefits and development impacts: The principal benefit of this TC will be the development of programs of energy efficiency for the major water and sanitation operators in the Caribbean, and the development of a methodology that would allow other companies to replicate the process and identify best management practices. The TC will also set the path to increase energy efficiency within the water sector in the region, decreasing costs and providing additional resources for other investments. Also, the TC will reduce the environmental impact, improving the use of energy.  Last but not least, the TC will contribute in creating a new culture of cost-management efficiency also in other management-related areas, and will represent an important input in the design of future operations in the region for the Bank.

  - Target beneficiaries: The principal beneficiaries of the proposed TC will be the water and sanitation operators in the CCB Country Group, that will count on a diagnostic of the energy-related management practices; a preliminary investment plan to increase energy efficiency; an action plan for implementing better administrative and managerial practices that will improve the overall management of the company, together with new and/or better maintenance practices; a methodology that will allow follow-ups and identification of best practices through the use of selected indicators; savings in the energy-related costs; better environmental results as a consequence of the increased energy efficiency.  Smaller operators not directly targeted with this TC will also benefit from the methodology to be developed, that will include a special module on energy efficiency for small operators.

  - Risks: The lack of support or commitment of some companies in the realization of the energy audits could affect the expected results, jeopardizing the success of the intervention. To mitigate this risk, during the initial capacity-building workshop the consultant will highlight the potential benefits of the intervention, and the importance of implementing the auditing process in a transparent way, ensuring full involvement and participation of the  operators in every stage of the consultancy.

- Environmental and Social Impacts

  - The TC Profile was reviewed by the ESR Secretariat on August 25th, 2008. No further action was required in the ESR process. The present technical cooperation has positive social and environmental effects, because it promotes more efficient and therefore cleaner technologies within the water and sanitation sector. The operation doesn’t have either negative environmental nor social aspects, because only studies related to energy efficiency will be elaborated. The classification and evaluation of risk according to the criteria set out in “screening and safeguard” of ESR is C.

- Certification

  - I certify that this operation was approved for financing under the Sustainable Energy and Climate Change Initiative Fund (SCI) through an email dated August 19, 2008 from SECCI. Also, I certify that resources from the Sustainable Energy and Climate Change Initiative Fund (SCI) are available for up to US$435,000 in order to finance the activities described and budgeted in this document. This certification reserves resources for the referenced project for a period of ten (10) calendar months counted from the date of signature below. If the project is not approved by the IDB within that period, the reserve of resources will be cancelled, except in the case a new certification is granted. The commitment and disbursement of these resources shall be made only by the Bank in dollars. The same currency shall be used to stipulate the remuneration and payments to consultants, except in the case of local consultants working in their own borrowing member country who shall have their remuneration defined and paid in the currency of such country.  No resources of the Fund shall be made available to cover amounts greater than the amount certified herein above for the implementation of this TC Brief. Amounts greater than the certified amount may arise from commitments on contracts denominated in a currency other than the Fund currency, resulting in currency exchange rate differences, for which the Fund is not at risk.

| Marguerite S. Berger Chief Grants and Cofinancing Management Unit, VPC/GCM |  | Date |
| --- | --- | --- |

- Approval

Approved:

| C. Federico Basañes, Chief Water and Sanitation Division INE/WSA |  | Date |
| --- | --- | --- |