GOVERNMENT OF BELIZE

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

MAY 2018

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

TABLE OF CONTENTS

Page

- INTRODUCTION……………………………………………………………………………………………………………

  - Objective of the Project Operations Manual………………..…………………………………......

  - Scope and Reach of the Project Operations Manual………..……………………………………

  - Users…………………………………………………….……………………………………………………….……..

  - Modifications…………………………………………………….………………………………………….……..

  - Structure and Content…………………………………………………….………………………….………..

- BACKGROUND OF THE PROJECT….………………………………………………………………………………..

  - Objectives…………………………………………………….……………………………………………….……..

  - Components…………………………………………………….…………………………………………….…….

      - Component 1:  Strengthening Tax Administration Governance………..……….

      - Component 2:  Improvement of Tax Control and Compliance…………………..

      - Component 3:  Modernization of Technological Infrastructure…………………

  - Cost and Financing…………………………………………………….………………………………………….

- INSTITUTIONAL FRAMEWORK OF THE PROJECT……………………………………………………………

  - Borrower…………………………………………………….………………………………………………………..

  - Project Executing Agency…………………..………………………………….……………………………..

      - Institutional and Legal Background…………………………………………………….……..

      - Mandate and Responsibilities…………………………………………………….……………..

      - Organizational Structure…………………………………………………….……………….……

- PROJECT EXECUTION GOVERNACE………………………………………………………………………………..

  - Functions and Responsibilities of the Project Executing Agency………………..…….……

      - Coordination, Planning and Monitoring……………………………………………….……

      - Financial Administration………………………………………………………..………….………

      - Technical and administrative…………………………………………………………………….

  - Project Execution Structure………………………………………….……..……………………………….

  - Project Management Unit………………………………………………………….…………………………

  - Project Steering Committee………………………………………………..…….…………………..…….

- PROCUREMENT ADMINISTRATION……………………………………………………………………………….

  - Responsibility…………………………………………………….………………………………………..……….

cont.

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

TABLE OF CONTENTS, CONT.

Page

  - Procurement Norms and Procedures…………………………………………………….……………..

  - Basic Principles……………………………………………………………………………………………………..

  - Prohibited Practices………………………………………………………………………………………........

  - Basic Guidelines…………………………………………………….…………………………….……………….

  - Procurement Plan…………………………………………………….………………………….……………….

  - Procurement Modalities and Thresholds…………………………………….………….…………….

      - Procurement of Works, Goods and Non-Consulting Services………….…………

      - Procurement of Consulting Services………………………………………………….………

  - Procurement Execution………………………………………………………………………………………..

  - Procurement Supervision…………………………………………………….……………………….………

  - Retroactive Financing……………………………………………………………………………………………

  - Evaluation and Selection Committee…………………………………………………………………….

  - Procurement Monitoring…………………………………………………….……………………….……….

  - Records and Filing……………..……………………………………….……………………………….……….

- FINANCIAL MANAGEMENT AND INTERNAL AND EXTERNAL CONTROL SYSTEMS…..………

  - Responsibility…………………………………………………….……………………………………..………….

  - Financial Management and Internal Controls…………………………………………..…………..

  - Information System………………………………………………………….…………………….…………….

  - Chart of Accounts………………………………………………………………………………………….……..

  - Disbursements…………………………………………………….……………………………..………….…….

      - Reimbursement of Expenditures……………………………..……………………………….

      - Advance of Funds………………………………………………………………………………………

      - Direct Payments………………………………………………………………………………………..

      - Reimbursement Under Letter of Credit…………………………………….………………

  - Bank Accounts and Initial Disbursement Procedures…………………………………………….

  - Accounting and Financial Statements………………………………………………..…………………

            - Responsibility…………………………………………………….…………….……………………….

            - Currency…………………………………………………….………………….………………………….

      - Exchange Rate…………………………………………………….………….…………………………

cont.

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

TABLE OF CONTENTS, CONT.

Page

      - Disbursement Receipts……………………………………………………………………………..

  - Banks and Account Reconciliation……………………………………………………………….……….

  - Receipts and Supporting Documentation……………………………………………………………..

  - Fixed Assets…………………………………………………………………………………………….……………

  - Internal Controls……………….…….…………………………………………….……………………………..

  - Taxation…………………………………………………………………………………………………..……………

  - External Audit…………………………………………………….……………………….……………………….

      - Management Representation……………………………………………………………………

      - Requirements and Scope of the Audit…………………………….………………….…….

      - Contracting…………………………………………………….…………..…………………………….

  - Supervision…………………………………………………….…………………..………………………………..

- TECHNICAL EXECUTION OF THE PROJECT….…………………………………..………………………………

      - Component 1:  Strengthening Tax Administration Governance………..………..…………

      - Component 2:  Improvement of Tax Control and Compliance……………….……………..

      - Component 3:  Modernization of Technological Infrastructure…………………………….

- MONITORING AND EVALUATION………………………………………………………………………….………

  - Product Indicators…………………………………………………….…………………..……………………..

  - Monitoring and Reporting…………………………………………………….………………………………

            - Semi-Annual Progress Reports……………………………………………………….…………

            - Annual Operations Plans…………………………………………………….……………….......

            - Final Report……………………………………………………………………………………..……….

            - Mid-Term and Final Independent Evaluation Reports…………………….….……..

- PROCEDURES FOR UPDATING THE PROJECT OPERATIONS MANUAL………………….………….

cont.

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

TABLE OF CONTENTS, CONT.

Page

ANNEXES..……………………………………………………………………………………………………………………………….

ANNEX I:	RESULTS MATRIX OF THE PROJECT……….………………………………….…………….

ANNEX II:	PROJECT EXECUTION STRUCTURE…………………..………………………………………

ANNEX III:	TERMS OF REFERENCE OF PROJECT EXECUTING UNIT PERSONNEL………….

ANNEX IV:	IDB FORMS FOR PROJECT MANAGEMENT……………………………………………..

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

ACRONYMS

AOP				Annual Operations Plan

ASYCUDA			Automated System for Customs Data

BZ$				Belize Dollar

CBB				Central Bank of Belize

CEO				Chief Executive Officer

CITO				Central Information Technology Office

DGST				Department of General Sales Tax

ERP				Enterprise Resource Planning

FP				Financial Plan

GAAP				Generally Accepted Accounting Principles

GDP				Gross Domestic Product

GOB				Government of Belize

GPN				General Procurement Notice

GST				General Sales Tax

ICB				International Competitive Bidding

IDB				Inter-American Development Bank

ITAS				Integrated Tax Administration System

ITD				Income Tax Department

LMS				Loan Management System

MEDPITC			Ministry of Economic Development and Petroleum, Investment,

Trade and Commerce

MOF				Ministry of Finance

NCB				National Competitive Bidding

OC				Ordinary Capital

PCR				Project Completion Report

PEA				Project Executing Agency

PEP				Program Execution Plan

PEU				Project Executing Unit

PMO				Program Management Office

PMR				Progress Monitoring Report

cont.

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

ACRONNYMS CONT.

POM				Project Operations Manual

PP				Procurement Plan

PSC				Project Steering Committee

PSU				Public Service Union

SBD				Standard Bidding Document

SCF				Single Currency Facility

SRP				Standard Request for Proposals

ToR				Terms of Reference

TSA				Treasury Single Account

US$				Dollar of the United States of America

BELIZE

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

PROJECT OPERATIONS MANUAL

DRAFT

- INTRODUCTION

  - Objective of the Project Operations Manual

  - The present Project Operations Manual (POM) constitutes the basic instrument that contains guidelines, norms and procedures of the Project “Strengthening of Tax Administration” (BL-L1031), as well as the Project execution mechanisms.  The POM establishes the general policies and terms and conditions applicable to the activities of the Project as contained in the Loan Contract signed between the Inter-American Development Bank (IDB) and the Government of Belize (GOB).

  - Specifically, the objective of the present POM is to:  (a) establish the organizational structure and corresponding execution mechanism of the Project; (b) delineate the activities and responsibilities of the various actors of the Project including the Project Steering Committee (PSC), the Ministry Finance (MOF)--including its internal departments and units--, the Program Management Office (PMO), other public and private institutions, and the Bank; (c) establish the main technical, administrative, control and monitoring activities which will contribute to an effective, efficient and transparent implementation of the Project, as well as to the corresponding accomplishment of its objectives and tasks, in particular, with respect to planning, execution, monitoring and evaluation, and technical and financial administration; (d) define the relations and the coordination mechanism between the various internal and external actors implementing the Project; and (e) establish the necessary mitigation actions with respect to development, governance, fiduciary, and technical execution risks of the Project.

  - The approval and entry into effect of the POM by MOF according to the terms and conditions previously agreed with the Bank will be a special contractual condition prior to the first disbursement of the financing.

  - Scope and Reach of the Project Operations Manual

  - The POM will guide and norm, along with the Loan Contract No. /OC-BL, the execution of the Project, in accordance to Paragraph 4.04 of the Annex the Loan Contract.  Notwithstanding, if contradictions should exist between the stipulations of the Loan Contract and those of the POM, the dispositions contained in the Loan Contract will prevail.  The norms and procedures contained in the POM will be applied to all eligible investment, operating, technical assistance and institutional strengthening activities of the Project, which are fully funded by the Bank within the framework of the Loan Contract.

  - Users

  - The main user of the present POM is the MOF as Project Executing Agency (PEA), including the following dependencies:  the PMO, under the Office of the Financial Secretary; the Project Executing Unit (PEU); the Income Tax Department (ITD), the Department of General Sales Tax (DGST); the newly merged Tax Department; the Central Information Technology Office (CITO); the Accounts, Budget Management and Treasury Departments; the Customs and Excise Department; and other.  Its application also extends to other institutions of the GOB including the Ministry of Economic Development and Petroleum, Investment, Trade and Commerce (MEDPITC), the Central Bank of Belize (CBB), and the Public Service Union (PSU).  Furthermore, the POM delineates the participation of private sector institutions including business associations and other.

  - Modifications

  - The POM will be in effect throughout the duration of the execution of the Project.  Should modifications to the document be deemed necessary to provide for more flexibility, efficiency and transparency to execution, the PEA will proceed in accordance with the Special Conditions of the Loan Contract.  Changes to the content of the POM will be submitted for consideration of the IDB and will be undertaken through “addenda” to the specific articles of the document, while maintaining the rest of articles unaltered.  Such changes will form an integral part of the POM on the date of the approval by the IDB.  It is the responsibility of the PEA through the PEU to maintain an updated version of the POM at all times.  The Head of the PMO is responsible for introducing any proposed changes/addenda to the POM upon review from the Project Steering Committee, prior to its submission to the Bank for non-objection.

  - Structure and Content

  - The following table shows a summary of the structure and content of the POM, consistent with each of the sections that form part of the document.

TABLE NO. I-1

STRUCTURE OF THE PROJECT OPERATIONS MANUAL

| SECTION | CONTENT |
| --- | --- |
| - Background of the Project | Loan operation, objectives, components, costs and funding sources of the Project. |
| - Mechanism and structure for the execution of the Project | Institutional structure for the implementation of the Project; description of the functions and responsibilities of the PEA, PMO, PEU, and other pertinent stakeholders; and intra- and inter-institutional coordination. |
| - Structure and Governance | Strategic and operations planning; technical, administrative and financial management; administrative, procurement and financial policies, norms and procedures; internal control systems; asset management; procedures for disbursements, preparation of financial statements, and operation of the accounting and financial administration system(s); and independent external audit. |
| - Technical execution of the Project | Specific technical norms and procedures applicable to each of the components, including the delegation of technical responsibilities, intra- and inter-institutional coordination, and other. |
| - Monitoring and evaluation | Periodic reports and monitoring of the progress in the financial and physical implementation of the Project, and mid-term and final evaluation. |

- BACKGROUND OF THE PROJECT

  - Objectives

  - The main objective of the project is to contribute to strengthening TA aimed at increasing revenue collection. The specific objectives are the following: (i) increasing the government’s effectiveness in tax collection; and (ii) increasing the efficiency of TA. These objectives will be achieved by improving TA governance and operational processes, and by modernizing the technological infrastructure..

  - The main beneficiaries of the Project are: (a) the Government, with increased revenues to implement its public policies; (b) taxpayers, with an enhanced support and a digital environment to fulfill their tax obligations; and (c) the Belizean population, from strengthened public policies and services.

  - Components

  - The Project has three components which are described below.

      - Component I:  Strengthening Tax Administration Governance

  - The objective of this component is to develop a new business model for Tax Administration.  Component I will finance the following:

        - The new business model, consolidating ITD and DGST, including: (i) implementation of new processes and procedures; (ii) implementation of a strategic plan; and (iii) delivery of the workshops to disseminate the new business model.

        - Internal control model, including (i) operating manuals; (ii) a system to support the model’s operation; and (iii) training in internal control techniques.

      - Improvement of Operational Processes

  - The objective of this component is to implement a series of integrated processes and improve staff skills to increase efficiency. This component will finance the following:

- Integrated taxpayer registration model, common to all tax departments and systems designed to facilitate taxpayer registration and to ensure the adequacy and accuracy of taxpayer information, including: (i) definition of new processes and procedures; (ii) data cleansing and data migration to the new ITAS; and (iii) delivery of workshops to disseminate the new registration model.

- Human resource strengthening plan based on competence evaluation, comprising: (i) identification of skill gaps among TA personnel; (ii) implementation of an on-site training program; (iii) implementation of an e-learning platform; and (iv) delivery of workshops to disseminate the program.

- Taxpayer segmentation and risk-based compliance management model, including: (i) revision and adjustment of the existing processes and procedures to identify, prioritize, and mitigate risks in TA operations; and (ii) delivery of workshops to disseminate the new model.

- New audit model using a wider range of examination and risk-based techniques, comprising: (i) revision and adjustment of existing processes and procedures; (ii) implementation of analytic tools for data mining; and (iii) delivery of workshops to disseminate the new model.

- Enforced collection model based on risk criteria, including: (i) definition of new processes and procedures; and (ii) delivery of workshops to disseminate the new model.

- Taxpayer account model to provide the TA with a fast taxpayer-centric overview, including: (i) revision and adjustment of existing processes and procedures; and (ii) delivery of workshops to disseminate the new model.

- Development of an invoicing control model comprising a strategy for further implementation of electronic invoice, including: (i) definition of new processes and procedures; and (ii) delivery of workshops to disseminate the new model.

      - Modernization of Technological Infrastructure

  - The objective of this component is to modernize the technological infrastructure to support the operations of the new TA department. This component will finance the development and implementation, including training, of the following:

        - Information and technology strategic plan, including: (i) definition of the activities; (ii) installation of the equipment; (iii) implementation of the contingency environment; and (iv) delivery of workshops to disseminate the plan.

        - Implementation of the new ITAS, comprising (i) registration; (ii) declaration processing and filer monitoring; (iii) payments and refunds processing; (iv) taxpayer account and revenue accounting; (v) collection; (vi) audit and case management; (vii) objections and appeals; (viii) taxpayers services; (ix) risk management; and (x) supporting processes, including reporting, statistics, and internal audit. The new system will be piloted on large taxpayers  before being rolled out to the broader population.

  - Cost and Financing

  - The Project has a total cost of US$14.0 million, to be fully funded by the IDB, with resources from the Single Currency Facility (SCF) of the Ordinary Capital (OC) Fund.  Table No. III-1 presents the detailed budget by component and funding source, as established in Loan Contract No. /OC-BL.

TABLE NO. II-1

COST AND FINANCING OF THE PROJECT

(in US$)

| COMPONENTS | IDB | PERCENTAGE |
| --- | --- | --- |
| I. DIRECT COSTS | 12,670,990 | 90.5% |
| Component I: Strengthening Tax Administration Governance | 545,562 | 3.9% |
| 1.1 New business model and organizational structure, consolidating ITD and DGST | 220,600 | 1.6% |
| 1.2 Internal Control Model | 324,962 | 2.3% |
| Component II: Improvement of Operational Processes | 1,749,428 | 12.5% |
| 2.1 Integrated taxpayer registration model, common to all tax departments and systems | 260,253 | 1.9% |
| 2.2 Human resource strengthening plan, based on competence evaluation | 395,000 | 2.8% |
| 2.3 Taxpayer segmentation and risk-based compliance management model | 260,253 | 1.9% |
| 2.4 New audit model, using a wider range of examination and risk-based techniques | 460,253 | 3.3% |
| 2.5 Enforced collection based on risk criteria | 138,126 | 1.0% |
| 2.6 Taxpayer account model to provide the TA with a fast taxpayer-centric overview | 138,126 | 1.0% |
| 2.7 Invoicing control model comprising a strategy for further implementation of electronic invoice | 97,418 | 0.7% |
| Component III: Modernization of Technological Infrastructure | 10,376,000 | 74.1% |
| 3.1 IT strategic plan | 1,376,000 | 9.8% |
| 3.2 Implementation of new ITAS | 9,000,000 | 64.3% |
| II. ADMINISTRATIVE COSTS | 1.234,700 | 8.8% |
| PEU | 749,700 | 5.3% |
| EVALUATIONS | 220,000 | 1.6% |
| AUDITS | 100,000 | 0.7% |
| ESPECIALIZED CONSULTANCIES | 165,000 | 1.2% |
| III. CONTINGENCY | 94,310 | 0.7% |
| T O T A L | 14,000,000 | 100.0% |

  - The Project will be executed in a period of five years (60 months) --see Table No. II-2--, based on the implementation and corresponding disbursement schedule contained in the Program Execution Plan (PEP) agreed upon between the GOB and the IDB.

TABLE NO. II-2

DISBURSEMENT SCHEDULE OF THE PROJECT

(in US$)

| DISBURSEMENTS | YEAR 1 | YEAR 2 | YEAR 3 | YEAR 4 | YEAR 5 | TOTAL |
| --- | --- | --- | --- | --- | --- | --- |
| Annual | 1,159,195 | 1,252,613 | 4,202,730 | 3,945,306 | 3,440,156 | 14,000,000 |
| Percentage | 8.3% | 8.9% | 30.0% | 28.2% | 24.6% | 100.0% |
| Cumulative | 1,159,195 | 2,411,808 | 6,614,538 | 10,559,844 | 14,000,000 |  |
| Percentage | 8.3% | 17.2% | 47.2% | 75.4% | 100.0% |  |

- INSTITUTIONAL FRAMEWORK OF THE PROJECT

  - Borrower

  - The Inter-American Development Bank (IDB) and the Government of Belize (GOB), the “Bank” and the “Borrower”, respectively, entered into Loan Contract No. ……….., on…., 2019, to cooperate in the execution of the Project “Strengthening of Tax Administration” (BL-L1031).  The Borrower designated the Ministry of Finance (MOF) as the Project Executing Agency (PEA) as established in Section 4.01 of the Special Conditions of the Loan Contract.

  - Project Executing Agency

      - Institutional and Legal Background

  - Part V:  The Executive of Belize’s Constitution of 1981 (with Amendments through 2011) establishes the structure of The Executive Power of the Government, including the establishment of the Ministries of State and provides for the allocation of responsibilities under advice from the Prime Minister, along with the appointment of the Ministers and the allocation of responsibilities to the Chief Executive Officers.  In addition Part IX:  Finance, provides for the establishment of the consolidated revenue fund, expenditures management, public debt administration and other aspects directly related to the mandate and responsibilities that today rest in the MOF.

      - Mandate and Responsibilities

  - The MOF is commissioned with the responsibility to advise on, coordinate and implement the Government’s economic and fiscal policies and programs, including the generation and allocation of financial resources to provide appropriate public services and to contribute to the overall development of Belize.

  - MOF’s strategic objectives and responsibilities include:

        - Maintain appropriate levels of government spending and contribute, among others, to the stability of the exchange rate peg.

        - Manage public sector external debt and debt service payments to sustainable levels.

        - Achieve fiscal sustainability and improved financial management practices.

        - Strengthen the framework for financial accountability and oversight.

        - Reform and modernize the revenue collection and tax regime.

        - Pursue effective money and credit policy.

        - Ensure and provide for the availability of public resources:  (i) for infrastructure development to stimulate investment and economic activity and hence growth in Gross Domestic Product (GDP); (ii) to further social policies to assist the most vulnerable groups in society; and (iii) to promote security of the population and guard the county’s natural resources.

  - Within this context, the MOF is responsible for:  (a) prepare the fiscal budget along with the issuing of adequate regulations for its execution; (b) manage Government financial and physical assets; (c) provide for the efficient and effective allocation of financial resources and the promotion of sound economic and financial policies and programs; (d) manage public debt and coordinate financial activities  in collaboration to other ministries and public entities; and (e) exercise all powers and rights as conferred n the Constitution of Belize.

      - Organizational Structure

  - As can be seen in Figure No. III-1, under delegation from the Minister of Finance, the Financial Secretary (i.e. the Chief Executive Officer—CEO-- is responsible for managing and implementing the planning, technical, administrative and project management functions, among others, along with the allocation of the necessary organizational, personnel and financial resources necessary for the attainment of the Ministry’s strategic goals.

  - Under the Financial Secretary, the MOF presents a functional organizational structure whereby the technical, administrative and financial management responsibilities are delegated to

FIGURE NO. III-1

MINISTRY OF FINANCE

ORGANIZATIONAL STRUCTURE

Pending

- PROJECT EXECUTION GOVERNACE

  - Functions and Responsibilities of the Project Executing Agency

  - As PEA, the MOF will be responsible for the coordination, planning and monitoring, financial management, procurement, and technical admininstration of the Project.

      - Coordination, Planning and Monitoring

  - Responsibilities include, among others:

        - Ensuring the effective compliance with the “Conditions Prior to First Disbursement” established in Section 3.01 of the Special Conditions of the Loan Contract between the IDB and the GOB.

        - Implementing the intra-institutional coordination mechanisms within the Ministry in support to the PMO, and taking into consideration the merging process and institutional consolidation of the ITD and the DGST.

        - Contributing to the promotion and dissemination of the Project among public entities, beneficiaries and private stakeholders, and providing for the necessary inter-institutional coordination.

        - In close coordination with the pertinent technical and administrative personnel of the MOF and PMO, undertake the strategic and operations planning activities of the Project, including the development of the Annual Operations Plan (AOP), the Procurement Plan (PP), the Financial Plan (FP), and other documentation, in compliance with the requirements of the MOF itself, the MEDPITC, and the IDB, and submission for non-objection and approval.

        - Monitoring the activities of the Project in compliance with its strategic objectives and those of its three technical components based on the targets contained in the Result Matrix, PEP and AOP, as well as the overarching strategic objectives of the MOF within the “Modernizing Tax Administration in Belize” framework.

        - Implementing the Project’s risk management mechanisms on the basis of the IDB tool Risk Management in Projects with Sovereign Guarantee (RMP), taking into consideration the assessment and evolution of the risk factors, the factors of probability and impact, and risk mitigation measures.

        - Preparing the periodic physical and financial progress reports to be submitted to MOF/PMO, MEDPITC, and the Bank.

        - Presenting to the Bank the required data, reports and other documentation of the Project as a whole and its individual components, as established in the Loan Contract.

      - Financial Administration

  - Responsibilities include, among others:

        - Managing, in an effective and transparent manner, the financial resources of the Project.

        - Preparing the “Chart of Accounts” of the Project and submitting it for consideration and non-objection of the Bank.

        - Maintaining the payment and budgetary records of the Project in the SmartStream system/platform, following the guidelines of the MOF, and implementing a parallel Enterprise Resource Planning (ERP) platform to maintain the accounting, budgetary and treasury records of the Project (including the general ledger) as well as the preparation of financial reports.

        - Preparing the Project’s Financial Plan, including the investment and disbursement plans in accordance to PEP, the PP, and the AOP.

        - Following applicable national and internal procedures, executing through the Treasury Single Account (TSA) the payments, transfers and disbursement of resources to cover the Project’s eligible expenses to contractors, goods and services providers, consultants, and other.

        - Preparing and submitting, for consideration of the IDB, the bi-annual budget execution reports and financial statements in formats agreed with the Bank and classified by component and product/activity.

        - Preparing and submitting to the Bank, the expense reports and supporting documentation, along with the requests for advances of funds.

        - Maintaining an adequate filing system for the Project’s financial records (budget, accounting and treasury), including the payment records, among others.

        - Contracting the annual independent external audits, following IDB norms and procedures.

      - Technical and Administrative

  - Responsibilities include, among others:

        - Supporting the PMO in the execution of the direct investment and institutional strengthening and technical activities in the MOF, within the framework of responsibilities for each of the three components of the Project.

        - In direct coordination with the PMO and technical (tax) departments of the MOF, preparing terms of reference, public bidding documents and technical specifications, among others, as part of the bidding, selection and contracting, procurement of goods, services other than consulting, and consultancy services that form part of the Project, in full accordance with procurement norms and procedures of the IDB, and the use of the Bank’s Standard Bidding Documents.

        - In support to the PMO, supervising the work of consultants, contractors, goods and service providers, and other Project stakeholders (internal and external).

        - Supervising and monitoring the progress of the PEA/PMO in:  (i) the implementation of the institutional strengthening activities in support to the establishment of the new tax administration governance framework; (ii) the implementation of the new administrative and operational processes including all training activities related to the risk-based management, audit, enforcement, invoicing, and taxpayer registration models, among others; and (iii) the implementation of the new ITAS including systems design, development, execution, and training.

        - Ensuring the implementation of and compliance with quality control norms and procedures to ensure the effective integration and streamlining of all Project activities and products in the institutional structure, administration, processes and controls of the MOF.

        - Ensuring the effective implementation of the monitoring and evaluation activities of the Project including the adoption of methodologies for performance evaluation.

        - In conjunction with the MOF/PMO, ensuring the adequate and transparent accounting, registry and transfer of the assets obtained with the Project’s resources, as well as the execution of necessary preventive and recurrent maintenance to guarantee their safeguard and sustainability.

  - Project Execution Structure

  - The PMO under the Office of the Financial Secretary represents the focal point for the execution of the Project and will thereby have the responsibility to ensure the effective compliance with Project implementation responsibilities including planning, technical administration, financial management and control of the Project, as well as the intra-institutional coordination with the internal technical and administrative departments of the MOF.

  - Annex II presents the organizational structure for Project execution.  Under such structure and, as described below, the Project Steering Committe (PSC) provides strategic oversight for Project implementation; the MOF assumes the responsibility for overall Project implementation as PEA through the PMO and supported by the Office of the Financial Secretary; and the PEU is established to support the specific technical, administative and financial responsibilities for Project execution.

  - Program Management Office

  - As indicated above, the MOF has established the PMO under the Office of the Financial Secretary.  The PMO is charged with the responsibility of guiding the overall Program “Modernizing Tax Administration in Belize” and to provide support in five key areas including Communications and Change Management, Legal, Organization, Business Processes, and Information Technology.  The PMO comprises the Director/Program Manager and will be staffed with key permanent personnel from the former ITD and DGST, as well as administrative personnel to drive the overall tax reform and modernization process in the MOF.  In particular, the PMO represents the institutional vehicle through which the Ministry will discharge its functions and responsibilities within the framework of the BL-L1031 Project, as well as any other project/investment activities that will or may form part of the umbrella Program “Modernizing Tax Administration in Belize”.  The PMO will serve as the liaison, facilitator and coordinating point with the various administrative, financial and technical dependencies of the Ministry, as well as other external agencies and institutions, and will be the focal institutional instance with the IDB.  In addition, the PMO will be the reference point with, among others, independent assurers, consultants, reference groups and other stakeholders that will support the implementation of the framework Program.  The PMO will ensure the presence at all times of the necessary synergies with, among others the strategy, objectives and impact impact of all individual projects.

  - Project Executing Unit

  - The MOF, as PEA, will establish a PEU under the Director/Program Manager of the PMO, and will have direct responsibilities for the implementation of the IDB-funded Project “Strengthening of Tax Administration” (BL-L1031).  The PEU will have a functional projects execution structure and will be responsible for the for planning, monitoring and evaluation; procurement administration; financial management; and technical administration.  The activities of the PEU will be streamlined within the activities of the PMO and MEF with the objective of:  (a) providing a permanent platform for coordination with the PMO and other internal dependencies of the MOF; (b) providing continuous support to the Ministry in the discharge and compliance of its functions and responsibilities related to the implementation, control, reporting and other activities of BL-L1031; and (c) maintaining a constant and effective process of knowledge transfer.

  - Structure and personnel.    The PEU will be staffed with the following core team funded with the Project’s administrative budget, and who must discharge their responsibilities in direct coordination with planning, administrative, financial and technical personnel assigned by the Ministry (PMO and other):

  - Project Coordinator, responsible for providing the overall strategic, organizational, financial and technical direction to Project implementation, preparing the periodic reports in collaboration with the relevant officers of the PEA/PMO, and serving as the main focal point of the Project with the MOF, and other public and private institutions as necessary.  In particular, he/she is responsible for leading and guiding all matters pertaining to the effective, efficient and transparent implementation of the Project, through the technical, administrative and financial management of the PEU, in accordance with the procedures and stipulations contained in the present POM and in compliance with the Loan Contract.  To be contracted for the entire Project execution period.

  - Financial Specialist, responsible for the overall financial administration of the Project (i.e. accounting, budget administration, treasury, and asset management), and for ensuring the presence of the necessary control environment for effective and transparent financial reporting in compliance with IDB and national regulations.  In particular the Financial Specialist:  (i) ensures that appropriate financial and accounting systems and controls are implemented so that all Project activities are executed in accordance with the applicable MOF and the Bank’s financial and accounting requirements, and in accordance with the present POM; and (ii) assists the Project Coordinator with monitoring Project activities to meet the stipulated Project objectives, transparency and accountability requirements as they relate to the planned expenditures and asset allocation.  To be contracted for the entire Project execution period.

  - Procurement Specialist, responsible for leading the processes for the contracting of works, and purchases of goods and non-consulting and consulting services, and ensuring the compliance with IDB procurement policies and applicable GOB requirements, and in compliance with the present POM.  In particular, the Procurement Specialist is responsible for the overall and day to day activities for the procurement of goods, services and works, following the stipulations contained in the present POM.  To be contracted for the entire Project execution period.

  - Monitoring and Evaluation Officer, responsible for leading the strategic and operational planning activities of the Project, as well as monitoring the physical and financial progress in the implementation of its components in line with Project objectives and its respective planned outputs and results.  In particular, the Monitoring and Evaluation Officer is responsible for:  (a) guiding and implementing the Project’s Monitoring and Evaluation Plan, in coordination with key stakeholders of the MOF, the PMO, the PEU, the PSC, and other; and (b) conducting and supporting all internal and external monitoring activities related to the Project to enable the timely identification of the Project’s physical and financial progress towards achieving planned outputs and outcomes in accordance with the Project Results Framework, and in compliance with the present POM.  To be contracted for the entire Project execution period.

  - Project Support Officer, responsible for providing administrative support to personnel of the PEU with respect to, among others, financial and procurement management, monitoring and reporting, intra-institutional coordination, documents management, and operational and logistical support.  The Project Support Officer facilitates the work of the PEU and, particularly, contributes to the Project Coordinator and other members of the Unit in all administrative support matters.  To be contracted for the entire Project execution period.

  - The establishment of the PEU and the appointment of the Project Coordinator, the Financial Specialist, and the Procurement Specialist, according to the terms and conditions previously agreed with the Bank, will be a special contractual condition prior to the first disbursement of the financing.

  - Project Steering Committee

  - A Project Steering Committee (PSC) will be established to provide a solid governance framework to the IDB-funded projects, and which will support the MOF/PMO throughout the execution period by:

        - Providing the strategic framework, guidance and direction for Project execution.

        - Facilitating and providing for the necessary intra- and inter-institutional coordination and collaboration and expediting the effective participation of the various stakeholders of the MOF and other institutions.

        - Monitoring the effective attainment of the strategic objectives of the Project, by periodically assessing the progress and results.

        - Assessing the implementation of the various activities of the Project vis-à-vis. its strategic and operational plans.

        - Providing updates to Project Management on GOB policies and priorities which may impact the strategic direction and/or implementation of the Project.

        - Ensuring the timely allocation of financial, personnel and other resources for Project implementation, and thereby contributing to the timely attainment of established timelines and targets.

        - Consolidating the relation with other organizations with respect to sector support and Project implementation.

        - Learn of obstacles that may arise during Project implementation, and contribute to decision making on corrective actions, as necessary.

  - The PSC will be chaired by MOF (Financial Secretary) and comprise the following core members:  (a) Accountant General; (b) Advisor to the Prime Minister on e-governance; (c) representative from the Ministry of Economic Development, Petroleum, Investment, Trade and Commerce (MEDPITC); (d) Director/Program Manager (PMO); (e) Commissioners of the ITD and DGST (and new merged department; and (f) representative of the Central Information Technology Office (CITO).  Members by invitation include representatives from:  (i) the Central Bank of Belize (CBB); (ii) the Ministry of the Public Service (MOPS), (iii) the Public Service Union (PSU); and (iv) business associations.

  - As necessary, the PSC will draw on the expertise of MOF specific technical personnel and the PMO, who will play a key role in Project implementation, along with the monitoring of the various inter-institutional agreements and commitments within the framework of the BL-L1031 initiative.  The Project Coordinator will participate in all meetings of the PSC.

  - Proceedings.  The POM will call the meetings on behalf of the MOF.  Simple majority of members will constitute quorum for PSC meetings.  Decisions requiring voting will take place based on 50% +1.  The Program Manager will act as Secretary of PSC meetings.

  - No memoranda of understanding are required for the establishment of the PSC.

- PROCUREMENT ADMINISTRATION

  - Responsibility

  - The PEU will be responsible for conducting the procurement activities of works, goods and services of the Project, and ensuring the quality, efficiency and transparency of such processes.  For this purpose, the PEU will coordinate such activities with the PMO, the Finance Officers and the technical departments of the MOF, whom will provide the overall institutional counterpart/support to procurement administration of the Project.  The PEU will at all times ensure the compliance by the PEA with the stipulations contained in the present POM along with the Special Conditions of the Loan Contract with respect to procurement administration.

  - For this purpose, the PEU will prepare, on an annual basis or as required and in conjunction with the PMO, the Procurement Plan (PP) of the Project, to be submitted to the Bank for non-objection.  The approved PP will serve as the basis for purchasing and contracting, as established in the Special Conditions of the Loan Contract with respect to procurement.

  - Procurement Norms and Procedures

  - The Fiduciary agreements contained in Section 4.02 and Section 4.03 of the Special Conditions of Loan Contract No. /OC-BL, establish the dispositions to be applied by the MOD, as PEA in the procurement of goods, works, non-consulting and consulting services of the Project.  In particular:

        - The contracting of infrastructure works and purchase of goods and services other than consultancies will take place in accordance with the document “Policies for the Procurement of Goods and Works Financed by the Inter-American Development Bank” (GN-2349-9) of March 2011, approved in April 2011.

        - The selection and contracting of consulting services will take place in accordance with the provisions of the document “Policies for the Selection and Contracting of Consultants Financed by the Inter-American Development Bank” (GN-2350-9) of March 2011, approved in April 2011.

  - In addition, the MOF as PEA is required to prepare and submit to the Bank a draft General Procurement Notice (GPN).  If the Procurement Policies are amended by the Bank, the procurement of goods, works, and non-consulting services shall be carried out in accordance with the provisions of the modified Procurement Policies, once they are made known to the Executing Agency.

  - Basic Principles

5.4	IDB procurement policies establish that the responsibility for the implementation of the Project, including the award and administration of contracts rests with the PEA.  On its part, under the Loan Agreement, the Bank is responsible for taking the necessary measures to ensure that the proceeds of the Loan are used only for the purposes for which the Loan is granted, with due attention to considerations of economy and efficiency.  In particular, four considerations guide the Bank’s requirements:

        - The need for economy and efficiency in the implementation of the Project, including the procurement of the goods and works involved.

        - The Bank’s interest in giving all eligible bidders from developed and developing countries the same information and equal opportunity to compete in providing goods and works financed by the Bank.

        - The Bank’s interest in encouraging the development of domestic contracting and manufacturing industries in the borrowing member country.

        - The importance of transparency in the procurement process.

  - Prohibited Practices

  - IDB procurement policies requires that the PEA and all firms, entities and individuals bidding for or participating in any Bank-financed activity (including their respective officers, employees and agents, irrespective of whether the agency is express or implied), adhere to the highest ethical standards, and report to the Bank all suspected acts of prohibited practices which they have knowledge or become aware of, both during the bidding process and throughout negotiation or execution of a contract.  Prohibited practices include:

        - Corrupt practice, which entails the offering, giving, receiving, or soliciting, directly or indirectly, anything of value to influence improperly the actions of another party.

        - Fraudulent practice, which entails any act or omission, including a misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation.

        - Coercive practice, which consists of the impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party.

        - Collusive practice, which is an arrangement between two or more parties designed to achieve an improper purpose, including influencing improperly the actions of another party.

        - Obstructive practice, which entails:  (i) deliberately destroying, falsifying, altering or concealing evidence material to the investigation or making false statements to investigators in order to materially impede a Bank Group investigation into allegations of a corrupt, fraudulent, coercive or collusive practice, and/or threatening, harassing or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation; or (ii) acts intended to materially impede the exercise of the Bank’s inspection and audit rights.

  - Basic Guidelines

  - Procurement administration will necessarily adopt the following guidelines:

        - The PEU, in collaboration with the PMO and Finance Officer (and support personnel) will prepare, on an annual basis or, as required, the PP of the Project to be submitted to the Bank for non-objection.

        - All purchases and contracts of works, goods and services must be directly related to a component, product and activity of the investment Project, and effectively contained in the corresponding PEP, AOP and PP.

        - The PP should be subject to continuous monitoring by the Project Coordinator and Program Director/Manager, in direct coordination with the pertinent technical personnel of the MOF.  This, with the objective of ensuring the effective progress and compliance with execution plans, and to introduce adjustments when necessary.

        - All purchases and contract requests of the Project must be consistent with the products and activities of the PEP, and must be technically and financially validated by technical and administrative personnel of the MOF/PMO and PEU (planning, procurement and finance) so as to ensure:  (i) the adequate allocation of the transaction/activity based on the approved programmatic structure (i.e. chart of accounts) of the Project, being investment or administrative activity; (ii) the incorporation of the activity in the AOP and PP; (iii) the allocation and corresponding budget availability; and (iv) the presence of all supporting documentation for each transaction/activity.

  - The Project Manager and Program Director will guide the procurement processes of works, goods and services based on the activities of the Project.  The PEU will support and work in coordination with the MOF in the preparation of the terms of reference, technical specifications and all documentation, as part of the procurement activities.   These documents must be supported by technical justifications along with the agreed reach and scope of the activity as contained in the PEP.  Procurement personnel of the PEU will analyze and review such documents, and will verify that all administrative, technical and procedural elements are in place so as to ensure the compliance with the necessary standards to begin the procurement administration activities.

  - Finally, following national norms as well as institutional procedures of the MOF, the Ministry and the PEU will provide the necessary internal controls so as to ensure that any procurement and financial transaction, from requisition to payment must be supported by:  (a) the works, good, or service requisition; (b) technical specifications or terms of reference; (c) budget certification; (d) requests for quotations; (e) quotes; (f) tender documents and evaluations; (g) purchase orders; (h) invoices; (i) receipts for delivery; and (j) payment vouchers.

  - Procurement Plan

  - The Project Coordinator and Program Manager will ensure at all times the effective execution, quality and transparency of the procurement of works, goods and services within the framework of the Project, based on the joint actions of the procurement area of the PEU and the Finance Officer, and supporting staff of the MOF.  For this purpose and, as indicated before, the PP will be prepared to cover an initial period of 18 months and updated on an annual basis or whenever is necessary, or as required by the Bank for each of the investment components and administration of the Project and consolidated.  The PP will be published in the IDB www.iadb.org/procurement and MOF Web sites, and procurement notices included in the UN Development Business Online (UNDB Online) procurement portal.  The PP will describe, in a detailed manner, each of the works, goods and services required by the Project in each fiscal year (i.e. April 1 to March 31), following the stipulations contained in the Bank’s procurement policies and, when applicable national and institutional norms and procedures.  The PP will contain, as a minimum:

        - The code of each procurement activity directly associated to the Project’s programmatic structure (chart of accounts) for the investment components and administration.  In particular, by component, product and activity.

        - The product to be delivered as a result of the purchase or contract, consistent with the PEP, AOP and PP.

        - The type of procurement activity classified by works, goods, non-consulting and consulting services (individual consultants or firms).

        - The procurement method based on the thresholds agreed upon between the IDB and the GOB for each procurement activity and corresponding amount (see below)

        - The estimated costs or budgets for each purchase or contract (or groups of purchases and contracts) based on the PEP and AOP.

        - The ex-ante or ex-post review requirements of the IDB.  In particular, with respect to the review by the Bank of bidding documents, terms of reference, publications and other, prior to the publication of the procurement notice or, alternatively, the review by the Bank of all or a sample of procurement documents executed by MOF, as PEA, in a specified period of time.

        - The estimated dates of publication of the procurement notices, as well as the estimated dates for the start and conclusion of the contracts, or delivery of goods and services of the Project.

        - The specific cases which would require pre-qualification.

  - Procurement Modalities and Thresholds

  - The procurement modalities will be applied based on the cost estimates of the work, good or service to be acquired.  The following table shows the thresholds which will apply to each of the procurement categories within the framework of the Project, following the limits agreed by the IDB for its operations in Belize.  Such thresholds may change during the execution of the Project based on expressed agreement between the Bank and the GOB.

TABLE NO. V-1

PROCUREMENT MODALITIES OF THE PROJECT

(in thousands of US$)

| Thresholds to Determine the Procurement Modality |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Works |  |  | Goods and Services other than Consultancies |  |  | Consulting Services |  |
| International Competitive Bidding | National Competitive Bidding | Price Comparison (Shopping) | International Competitive Bidding 1/ | National Competitive Bidding 1/ | Price Comparison (Shopping) | National Short List | International Short List |
| ≥1,000 | 100 – 1,000 | <100 | ≥100 | 25 – 100 | <25 | <200 | ≥200 |

1/	Applies to non-common goods and services other than consultancies.

  - Procurement Execution

      - Procurement of Works, Goods and Non-Consulting Services

  - The contracts for works, goods and non-consulting services of the Project which are subject to International Competitive Bidding (ICB) will be executed through the use of Standard Bidding Documents (SBDs) issued by the IDB.  Also, the processes that are subject to National Competitive Bidding (NCB) will be executed through the use of IDB SBDs.  The review of technical specifications in all cases, during the process of selection is the responsibility of the IDB Sector Specialist assigned to the Project.  The PP indicates the procurement method to be used for the acquisition of goods and the contracting of works or non-consulting services.

      - Procurement of Consulting Services

  - Consultancy service contracts for consulting firms of the Project will be executed through the use of Standard Request for Proposals (SRP) issued or agreed by the bank.  The selection and contracting of individual consultants may be executed through national or international advertising in order to create the short list of qualified consultants.  The MOF as PEA is responsible for preparing the terms of reference, short lists, selecting consultants, and awarding and subsequently administering the contracts, with Bank supervision.  The review of terms of reference for the selection of consulting services is the responsibility of IDB Sector Specialist assigned to the Project.  The PP indicates the procurement method to be used for the selection and contracting of consulting services.

  - Sole source selection.  To be used only in exceptional circumstances and is based on the Bank’s no objection to the justification. The requirements for single source selection 
are provided for under Sections 3.6 and 3.7 (GN-2349-9) and Sections 
3.9 – 3.13 (GN-2350-9).

  - Selection of individual consultants.  Individual Consultants will be selected for assignments for which:  (a) teams of personnel are not required; (b) no additional outside (home office) professional support is required; and (c) the experience and qualifications of the individual are the paramount requirement.  Individual consultants will be selected on the basis of their qualifications for the assignment.  Advertisement is not required and consultants do not need to submit proposals.  Consultants shall be selected through comparison of qualifications of at least three candidates among those who have expressed interest in the assignment or have been approached directly by the PEA.  Individual Consultants may be selected on a sole-source basis in exceptional cases with due justification and based on Bank’s non-objection.

  - Training.  The detailed PP indicates to which consultancy services training and workshops are applicable.  As per GN-2350-9 if the assignment includes an important component for training or transfer of knowledge to Borrower staff or national consultants, the Terms of Reference (ToR) shall indicate the objectives, nature, scope, and goals of the training program, including details on trainers and trainees, skills to be transferred, time frame, and monitoring and evaluation arrangements. The cost for the training program shall be included in the consultant’s contract and in the budget for the assignment.

      - Recurrent Expenses

  - Include the payment of utilities and other office operating expenses of the PEU, if any:

        - Domestic preference.  Determining whether it is appropriate and necessary to use domestic preference in the evaluation of bids should be guided by paragraphs 1-6 of Appendix 2 of GN-2349-9.

        - Other.  Use of national or other documents than the Bank standard documents for competitive bidding: none expected for this Project.

  - Procurement Supervision

  - The review method for all procurement activities of the Project will be initially ex-ante.  The PEA/PMO through the PEU will be responsible for providing to the Bank on a timely basis, all the necessary information and documents for review before the start of any procurement process.

  - If a procurement activity is moved to ex-post, the ex-post procurement supervision should take place at least once every 12 months, and in accordance with the IDB’s supervision plan of the Project.  For this purpose, the PEA will give access to the Bank to the supporting documentation of the procurement activities of the year for review.  In addition, the Bank will conduct, as required, physical inspection visits to be chosen from the list of procurement processes subject to ex-post review.

  - The Bank will assess, on an annual basis or, as required, the progress and performance of MOF with respect to the Project, as it gradually builds/strengthens its procurement administration capacity.  Such assessments will allow the Bank to assess modifications of the review methods from ex-ante to ex-post, and based on the types of works, goods, services, and their corresponding amounts.

  - Retroactive Financing

  - The Bank may finance retroactively under the loan, eligible expenses incurred by the Borrower prior to the date of loan approval, up to the amount US$2.1 million (15% of the proposed loan amount), provided that all the requirements substantially similar to those set out in the loan agreement requirements have been met. The eligible expenses will mainly relate to: (i) staffing and office equipment for establishment of PEU; and (ii) training and communication workshops. These expenses must have been incurred on or after March 22, 2019 (approval date of the Project Profile), and under no circumstances shall expenditures incurred more than 18 months prior to the loan approval date be included.

  - Evaluation and Selection Committee

  - The MOF, through the PMO will establish an Evaluation and Selection Committee, to be responsible for the overall technical and financial evaluation of bids and proposals as part of the procurement of goods, services and works based on the applicable thresholds established in the Project PP.  The Committee will comprise three or more specialists in the sector to evaluate technical proposals, bid documents and the hiring of consultants.  The Committee will be chaired by (to be determined) and comprise representatives from MOF (technical and administrative departments), the MEDPITC, and other, based on the characteristics and requirements of each procurement activity.  It may also comprise specialists who will be seconded to participate in the evaluations as needed based on the type of procurement.

  - Procurement Monitoring

  - The main instruments for the MOF to monitor the procurement processes of the Project are the AOP and the PP, duly approved by the Bank.  The Procurement Specialist of the PEU will be responsible for the updating the PP so that the annual activities programming exercise takes place based on the actual progress of the physical and financial implementation of the activities contained in the AOP along with other requirements that may arise during the execution of the Project.  The AOP and the PP will be reviewed by the Project Coordinator and the Program Director, and presented for consideration of the Financial Secretary, as part of the Ministry’s internal approval, before its delivery to the IDB for review and non-objection.

  - The PEU and PMO will ensure the effective and transparent adoption and application of the PP by the Ministry, based on the Bank’s policies and applicable national norms.

  - Records and Filing

  - The PEU will be responsible for maintaining an adequate and safe filing system (based on accepted best practices), including the necessary physical space to guarantee the safety and integrity of the documentation of each procurement process of the Project, from advertising to the contract’s final payment.  The filing system should ensure the necessary control and should facilitate the update and access to documentation as required, as well as the ex-post review by the Bank, and the execution of the annual external independent audits.  Files will be kept for up to three years beyond the end of the Project’s execution period.  The Fiduciary Team of the IDB Country Office in Belize will review and assess the MOF/PMO’s and PEU’s capacity in this matter during its programmed inspection visits.

  - Box No. V-1 shows the specific procedures to be adopted by the PEA with respect to records administration and filing, as agreed between the GOB and the Bank.

BOX NO. V-1

RECORDS MANAGEMENT AND FILING PROCEDURES

IDB RECORD KEEPING PROCEDURES AS PER LOAN CONTRACT

- Maintain records for easy identification of sums received from various sources.

- Show investments of the Project, both with IDB resources and other sources (if applicable), in accordance with the approved Chart of Accounts.

- Provide sufficient detail to show the works performed, goods procured, and services contracted, as well as the utilization of such works, goods and services.

- Evidence conformity in the acceptance, authorization and payments for the purchased or contracted works, goods and services.

- Include documentation relating to the bidding process and execution of contracts, including, but not limited to:  (i) bid/proposal requests, bid packages, summaries, bid/proposal evaluations; (ii) contracts; (iii) correspondence; (iv) work products and drafts; (v) invoices; (vi) certificates and acceptance reports; and (vi) receipts, including documents relating to the payment of commissions, and payments to agents, consultants and contractors.

- Itemize the cost of the investments by category and the physical and financial progress of works, goods and services.

- FINANCIAL MANAGEMENT AND INTERNAL AND EXTERNAL CONTROL SYSTEMS

  - Responsibility

  - The PEU will be directly responsible for the financial administration of the resources of the Project in direct coordination with the PMO and the Finance Officer of the MOF, under the Office of the Financial Secretary.  For this purpose, the PEU will take into consideration:

  - The administration of dual currencies (i.e. United States Dollars---US$--and Belize Dollars--BZ$).

  - The application of integrated budget, accounting and treasury management procedures.

  - The development of the “Chart of Accounts” of the Project, its submission to the IDB for approval, and adoption.

  - The generation of budget, accounting and cash reports in compliance with the requirements of the IDB, including the necessary sources and uses of funds reports required for justification of advances from the Bank.

  - The accounting administration based on the programmatic structure/Chart of Accounts of the Project, and in accordance with IDB and GOB requirements.

  - Correspondingly, the preparation of financial reports by components and activities based on the AOP--reflecting the Chart of Accounts--agreed with the Bank.

  - The designation of first, second, and, when applicable, third signatories for payments and approvals of all financial transactions.

  - In this context, the specific responsibilities of the PEU include, among others:

- Maintaining the payment and budgetary records of the Project in the SmartStream platform, following the guidelines of the MOF, and implementing an off the shelf, parallel ERP platform/accounting software solution to maintain the accounting, budgetary and treasury records of the Project (including the general ledger) and for the preparation of financial reports.

- Preparing the schedules of budgetary commitments and payments, as well as the Financial Plan (including Detailed, Consolidated and Model to Request Advances) based on the related AOP and PP.

- Following internal payment procedures established by the GOB, and defined in the present POM, carrying out the disbursements and transfers of the Project’s financial resources for payment to contractors, consultants, suppliers and others for approved Project activities.

- Preparing and submitting requests for Advance of Funds and other disbursement types in a timely manner and in accordance with the prevailing terms of contracts and agreements, as well as the IDB disbursement guide.  Refer to the following link for templates and further details for preparation of disbursement requests to the Bank

http://idbdocs.iadb.org/wsdocs/getdocument.aspx?docnum=36215053.

- Ensuring that the documentation supporting the expenses is available for review by the Bank, auditors or other consultants contracted to carry out a detailed review of the payments made.

- Selecting and contracting the independent external audits, based on the application of IDB norms and procedures.

  - Financial Management and Internal Controls

  - The Financial Specialist of the PEU, in coordination with the Program Director/Manager of the PMO and the Finance Officer of the MOF will be ultimately responsible for the implementation and operation of the financial administration and accounting systems, as well as the necessary internal controls for the Project.  The internal control systems of the PEU will comprise, as a minimum:

        - A clear programmatic structure of the Project with a corresponding Chart of Accounts.

        - Solid norms and procedures for integrated financial (budgetary, accounting and treasury) systems implemented by the PEU, with support from the Finance Officer.

        - Integration of the AOP and PP to the budget process, in direct relation to the physical and financial progress in the implementation of the Project, by components and activities.

        - Budgetary and cash flow projections for the investments (direct costs) and administration of the Project, as a direct input to the Advances of Funds and direct payments to contractors and vendors by the Bank (see below).

        - Updated accounting and financial records of the Project, along with financial statements developed in congruence with the stipulations of the respective Loan Contract.

        - Physical inventories of the assets acquired with resources of the Project and corresponding allocation to the MOF.

        - Adoption of pertinent IDB and applicable GOB norms and procedures for individual consulting contracts and/or personnel management for the Project.  This includes the implementation of a contract monitoring system in the PEU.

  - Information System

  - The PEU, with support from CITO will implement the SmartStream integrated financial administration platform to maintain the payment and budgetary records of the Project, following the guidelines of the MOF.  This should include, as a minimum, the following modules:  (a) funds control; (b) payables reconciliation; (c) payments; and (d) purchases (purchase orders).

  - In addition and, as indicated above, parallel to the adoption of the SmartStream System of the GOB, the PEU will install and deploy, in coordination with the Finance Officer of the MOF, an ERP tool/solution, taking into consideration the following financial management processes required for the administration of the IDB Loan:  (a) budget preparation; (b) request and approval of budget modifications; (c) activities programming; (d) requests for disbursement; (e) accounting for each of the steps in the budget execution process (i.e. commitment and payment) originated through the request, procurement and reception of the works, goods and services acquired within the framework of the Project; (e) execution and recording of the corresponding payments in US$ and BZ$; (f) reconciliation of expenses and disbursements; (g) generation of accounting records based on the General Ledger (GL); and (h) elaboration of reports and financial statements in compliance with IDB formats and requirements.

  - Chart of Accounts

  - As PEA, the MOF is responsible for the preparation of the Project’s Chart of Accounts, which will provide the PEU with the necessary framework for identifying, aggregating and reporting financial transactions for planning, resource allocation, management control, accounting, and evaluation purposes.  Prior to the first disbursement, the Ministry will submit to the IDB the Chart of Accounts for approval.

  - Upon approval, the PEU will incorporate the Chart of Accounts in the SmartStream system as well as the ERP platform.  The approved Chart of Accounts will form an integral part of the present POM.

  - The Chart of Accounts should:  (a) allow for the direct reference of sources (inflows) and uses (outflows) of funds of the Project; (b) provide for accurate recording of all financial transactions of the Project by investment category and operational/administrative costs; (c) provide for the preparation of the Project’s financial reports in the formats agreed between the GOB and the Bank with respect to revenues, expenditures, assets and liabilities; (d) clearly specify the sources of funding; (e) provide for the necessary disaggregation of the accounting/financial transactions necessary for Project monitoring, control, evaluation, and ultimately decision making; (f) effectively allow for the tracking of all transactions in compliance with national and IDB requirements; and (g) provide the necessary information for the performance of the annual independent audits of the Project, as well as the evaluations.

  - The Chart of Accounts will be structured by category, taking into consideration each of the investment components and activities of the Project (i.e. the direct costs), as well as Project management or administrative costs.  In particular, with respect to governance and institutional strengthening; systems development, administration, evaluation and audit.

  - Disbursements

  - Disbursement methods.  Following the stipulations contained in the General Conditions of the Loan Contract, at the request of the MOF as PEA, the Bank can make disbursements of the resources of the Loan through: (a) reimbursement of expenditures; (b) Advance of Funds; (c) direct payments to third parties; and (d) reimbursement under a letter of credit guarantee.

      - Reimbursement of Expenditures

  - The MOF may request the Bank for disbursements under the “reimbursement of expenditures” method when the Ministry has paid for eligible expenditures of the Project with its own resources.  Disbursement requests for reimbursing expenditures shall be made promptly to the extent that the PEA has incurred such expenditures.

      - Advance of Funds

  - The IDB may disburse the financial resources of the Project to the MOF based on an initial advance and periodic requests for Advance of Funds, under the following caveats:

        - The estimation by the PEA/PEU of the liquidity needs of the Project in order to cover periodic projections of eligible expenditures during a period of up to 180 days.  Should the Financial Plan provide for a longer period, which in no case may exceed 365 days, the Bank will take into consideration the risks associated with the capacity demonstrated by the PEA, to effectively manage and use the resources of the Loan.

        - Each Advance of Funds shall be subject to:  (i) the request for Advance of Funds presented by the PEA to the Bank in the manner and conditions agreed upon and acceptable to the Bank; and (ii) with the exception of the first/initial Advance of Funds, having presented a justification for the use of at least 80% of the total cumulative balances pending justification for this purpose, and the Bank having accepted such justification, unless the Financial Plan specifies a lower percentage, which in no case may be less than 50%.

        - The Bank may, during the term of the Financial Plan, provide for a one-time increase in the amount of the last Advance of Funds granted to the PEA to the extent that additional resources are needed to pay eligible expenditures that may have been initially unforeseen/include in such plan.

        - The PEA shall present the last Advance of Funds request to the Bank no later than 30 days prior to the date of the expiration of the Original Disbursement Period or any extension thereof, in the understanding that the justification for such Advance of Funds shall be presented to the Bank during the Closing Period. The Bank shall not disburse resources subsequent to the expiration of the Original Disbursement Period or any extension thereof.

        - The value of each Advance of Funds to the PEA must be maintained in the equivalent value expressed in the respective disbursement currency or in the approval currency.  Eligible expenditures incurred with resources of an Advance of Funds must be justified in the equivalent of the total amount of the Advance of Funds expressed in the respective disbursement currency or in the Approval Currency, using the exchange rate established in the Loan Contract (see below). The Bank may accept adjustments in the justification of the Advance of Funds due to exchange rate fluctuations, provided that they do not impact the execution of the Project.

  - The Advance of Funds will be subject to the progress attained in the physical and financial implementation of the components and activities of the Project based on the PEP and AOP, and the presentation by the PEU of the necessary documentation supporting the commitments and actual expenses of the previously advanced resources and, for this purpose, IDB norms and procedures will apply.  The PEU will apply the Manual of Disbursement Procedures of the Bank, and its execution will be subject to the proper request and justification of the Advance of Funds.

      - Direct Payments

  - The PEA may request disbursements under the method of direct payments to third parties, by means of which the Bank directly pays providers or contractors on behalf of the Borrower/PEA.  The PEA will be responsible for payment of the amount equivalent to the difference between the amount of the disbursement requested by the PEA and the amount received by the third party as the result of exchange rate fluctuations, commissions, and other financial costs.

      - Reimbursement Under Letter of Credit

  - The PEA may request disbursements through reimbursement under a letter of credit, in order to reimburse commercial banks for payments made to contractors or providers of goods and services by virtue of a letter of credit issued and/or confirmed by a commercial bank and guaranteed by the Bank.  The letter of credit must be issued and/or confirmed in a manner satisfactory to the Bank.  The resources committed under the letter of credit and guaranteed by the Bank shall be used exclusively for the purposes established in the letter of credit for as long as the guarantee remains in effect.

  - Regardless of the disbursement method (i.e. reimbursement of expenditures, advance of funds, direct payments, or reimbursement of letter of credit), resources will be imputed to the Loan based on Bank norms and procedures for disbursement.  The PEU will maintain strict control over the utilization of the Advance of Funds, direct payments and other, and ensure the fast and effective verification and reconciliation of balances between the PEA’s records (i.e. the PEU) and the IDB records contained in the Loan Management System (LMS).

  - Bank Accounts and Initial Disbursement Procedures

  - The MOF, as PEA is responsible for establishing adequate banking arrangements at the Central Bank of Belize (CBB) for the management of the resources of the Loan.  As indicated above, the Financial Plan will serve as the basis for the disbursement of funds to the PEU to cover the financial needs of the Project and for the purpose of maintaining IDB’s projections.  It is estimated that the main disbursement methodology will be the advance of funds to cover a period up to 180 days, based on liquidity needs of the Project.  Disbursements through Advance of Funds will be reviewed ex-post, except for requests for direct payment to suppliers and other methods.  The PEU will be responsible for the maintenance of adequate and original documentation to support Project expenditures and shall be made available for the ex-post reviews.

  - In this context, the PEU will be responsible for undertaking the following activities previous to the first disbursement of the IDB:

        - Request the recording of the Loan No. /OC-BL in the National Public Investment System of the GOB.

        - Ensure the existence of the necessary fiscal space for the Project during the estimated Project execution period, and to timely include the Project’s budget in the annual budget of the GOB, under the “Capital 3” category.

        - Establish the corresponding budgetary registry for the disbursements and control of the resources of the Loan.

        - Undertake the opening of exclusive Bank account(s) for the Project.  In particular, a Special US$-denominated account, and a BZ$-denominated account at the CBB.

        - Proceed to the opening of two sub-accounts for the Project in US$ and BZ$ within the TSA for the Project in the MOF.

        - Establishing, approving and confirming, the positions and names of the authorized signatories to execute and approve the payments budgeted in the Project both, from the MOF administrative side (i.e. Office of the Financial Secretary, Finance Officer, and Program Manager--PMO--), and the PEU (i.e. Project Coordinator and Financial Specialist), and indicating the requirements regarding the joint signing as well as the authorization for alternative authorities in case of temporary absence of a signatory.

  - The following table details the supporting forms that are required for each type of disbursement under the ex-post modality.

TABLE NO. VI-1

IDB FORMS REQUIRED FOR DISBURSMENTS

| TYPE OF DISBURSEMENT | MANDATORY FORMS | OPTIONAL FORMS 1/ |
| --- | --- | --- |
| A. Advances of Funds | - Disbursement Request Form - Financial Plan/Model to Request Advances | - List of Commitments - Physical/Financial Progress Reports |
| B. Justification of Advances of Funds | - Disbursement Request Form - Project Execution Status - Statement of Expenses - Reconciliation of Bank Resources | - List of Commitments - Physical/Financial Progress Reports |
| C. Reimbursement | - Disbursement Request Form - Project Execution Status - Statement of Expenses | - List of Commitments - Physical/Financial Progress Reports |
| D. Direct Payment to Supplier | - Disbursement Request Form - Acceptable Supporting Documentation | - List of Commitments - Physical/Financial Progress Reports |

1/	Information that can be requested by the IDB.

  - Accounting and Financial Statements

            - Responsibility

  - The PEU will be responsible for the preparation and maintenance of the accounting and financial records of the Project.  The Finance Officer of the MOF will be informed regularly.  These will be generated in the ERP platform, in conjunction with the budgetary information contained in the SmartStream platform.  The MOF must at all times safeguard all supporting documentation and provide for the timely and effective preparation financial information and corresponding financial statements of the Project, as established in the Loan Contract.  For this purpose, the PEA/PEU will:  (a) adopt the programmatic/budgetary structure based on components, products and activities; (b) define the sources of funds of the Project (mainly IDB); (c) prepare the accounting records based on the Chart of Accounts; and (d) provide for the recording of the actual costs of both, investment and administrative activities.

  - The PEU will be responsible for the preparation of semi-annual and fiscal year-end financial statements of the Project and other operations based on relevant guidelines of the IDB and MOF.

            - Currency

  - The PEU will maintain the budgetary, financial and accounting records in US$ and BZ$, and present them to the Bank in US$ following the stipulations of the Loan Contract and applicable norms of the MOF.

            - Exchange Rate

  - The exchange rate applicable in the rendering of accounts of the Loan will be guided by the terms contained in the Loan Contract (pending clarification).

      - Disbursement Receipts

  - At the request of the IDB, the MOF shall sign and deliver to the Bank, upon completion of disbursements, a receipt or receipts for the amounts disbursed.

  - Banks and Accounts Reconciliation

  - As previously noted, the accounts of the Project will be recorded in both, the SmartStream system and the ERP platform.  In this respect, the PEU will ensure that both systems are effectively reconciled before submitting financial reports to the IDB, using the ERP platform’s reporting format as agreed with the Bank.  In addition, the PEU should provide for the reconciliation of accounts and reports with the IDB’s records.

  - Receipts and Supporting Documentation

  - IDB norms and procedures require that the PEU maintains invoices, receipts and all supporting documentation from the actual suppliers and contractors as evidence that the goods, services and works were effectively received by the MOF in the time and conditions contained in the technical specifications, terms of reference, and other documents.  This also as proof of actual payment/disbursement by the PEU to the suppliers and contractors, including payments of commissions to agents and other legal entities.  Such documents will serve as means to: (a) justify the requests for Advance of Funds; (b) provide for the ex-post review of financial transactions by the Bank; and (c) support the annual external audits.

  - Fixed Assets

  - The Financial Specialist of the PEU will be responsible for maintaining the registration and control of all fixed assets purchased with resources of the Project, as part of the execution of each of the three investment components and administrative functions.  For this purpose, the PEU will deploy the applicable Fixed Assets Module of the ERP platform.  The PEU will conduct the following actions to ensure the presence and application of appropriate fixed asset management procedures:  (a) the official recording of the assets upon delivery, receipt and acceptance by the MOF/PEU, following internal procedures, and in compliance with the Stores Orders of 1968; (b) the provision and attachment of official identification numbers or codes (preferable electronic/bar coding); (c) the allocation of each assets to a department, division or unit of the MOF, along with the identification of the person/position responsible for its use and safeguard; (d) the tracking of movements of the assets, being geographically or internally in the Ministry; (e) the write off of assets that may be deemed unserviceable, based on the inspection of a commission of representatives of the MOF and the PEU, and subject to the approval by the IDB, based on the recommendations of an independent external auditor; (f) the verification of the conditions of the fixed assets no less than once per fiscal year, and previous to the closing of the Project’s financial statements; and (g) the execution of internal control procedures for spot checks conducted by independent personnel of the MOF and PEU, not responsible for their use and/or safeguard.

  - Internal Controls

  - The PEU will establish an internal control system which should provide reasonable assurance that:  (a) the funds are used for their intended purpose; (b) assets financed by the present Loan are properly safeguarded; (c) transactions, decisions and activities are properly authorized and documented; and (d)  transactions are executed in accordance with the established policies, practices and procedures delineated in the present POM, the Loan Contract, and in accordance with IDB and GOB norms and procedures.  In addition, proper segregation of duties and responsibilities, approval authority levels for signature of contracts, commitment of funds, reception of goods and services, and payment to suppliers and beneficiaries, must be adequately arranged.

  - Box No. VI-1 shows procedures which apply to the overall requisitions and purchasing/contracting approval process as part of the integrated procurement and financial administration of the Project.

BOX NO. VI-1

AUTHORIZATION AND APPROVAL PROCEDURES

PROCUREMENT PROCESS AND CONTROLS

REQUISITIONS AND PROCUREMENT

        - Requisition forms are prepared by MOF and PMO personnel and submitted to the PEU, via Procurement Specialist for approval.

        - Requisitions are recorded in the corresponding requisitions book based on a chronological order and pre-numbering mechanism.

        - Procurement Specialist verifies the existence of funds along with the presence of the activity and cost in the PEP, AOP and PP.

        - Program Manager (PMO) and Project Coordinator authorize the initiation of the procurement process based of the authorization of the Financial Secretary of the MOF.

        - The PEU conducts the procurement process following IDB policies and thresholds agreed upon between the Bank and the GOB.

        - Upon selection of supplier and contractor, including the accepted bid/proposal, the Procurement Specialist enters a requisition of Purchase Order (PO) in the SmartStream system.

        - Two copies of the PO are printed from the SmartStream system and signed by the Finance Specialist of the PEU.

        - Project Coordinator, Program Manager and Financial Secretary authorize the preparation of contracts.

        - All contracts, regardless of the amount are submitted to the Office of the Contractor General require for non-objection, prior to execution.

        - One signed copy of the PO is delivered to the supplier and one kept in the corresponding file.  Both copies stamped with Project seal.

        - For goods:  Stores clerk (MOF) signs invoice upon the delivery of goods/works in accordance to technical specifications and PO.  Project Coordinator certifies delivery of goods or in his/her absence, the Procurement Specialist.  For service contracts:   Requestor or representative from technical department signs invoice upon delivery of progress or final reports/products.  Project Coordinator certifies delivery of report/product

        - Electronic file is updated by the PEU to reflect:  (I) the levels of inventories and fixed assets, along with their corresponding serial numbers; or (ii) the progress of contracts based on the scheduled delivery of products/reports.  File prepared and maintained by the Financial Specialist.

        - Copy of updated file is provided to the MOF/POM.

        - Procurement Officer provides signed invoice to the Project Coordinator for signature and authorization of initiate the payment process.

  - Box No. VI-2 shows procedures which apply to the overall payment approval process as part of the integrated procurement and financial administration of the Project.

BOX NO. VI-2

AUTHORIZATION AND APPROVAL PROCEDURES

PAYMENT PROCESS AND CONTROLS

PAYMENTS

  - Financial Specialist receives the signed invoice and updates the Purchase Order and Contracts Module of the SmartStream System (PO).

  - Project Support Officer prepares payment voucher in the Smart Stream system (Payables Module).  Stamps the payment voucher.

  - SmartStream automatically generates a voucher number which is entered in the General Ledger.

  - Complete file (physical) is delivered to the Finance Officer (MOF) for First Approval or in absence a First Class Clerk of the Ministry.

  - Finance Officer (MOF) approves invoice in the Payables Module of the SmartStream System and signs the physical document on behalf of the Financial Secretary.

  - Financial Specialist of the PEU receives the physical file, signs, and completes the second approval in the SmartStream system.

  - Authorization for payment to beneficiaries is issued in the SmartStream system, which specifically generates the corresponding transfer authorizations.

  - For payments exceeding US$10,000, two internal authorizations from the Treasury Department of the MOF are required.

  - Project Support Officer prints the payment certificate from the SmartStream system.

  - Financial Specialist updates the records in the ERP platform..

  - Box No. VI-3 presents the internal controls that should accompany the payment process, in compliance with the Financial Orders and as contained in the SmartStream platform.

BOX NO. VI-3

PAYMENT CONTROLS IN SMARTSTREAM

PAYMENT VOUCHERS IN THE SMARTSTREAM SYSTEM

        - Payment vouchers are created in the SmartStream system and must include, for each good, service or work:  dates, numbers, quantities, distances and rates, and other measures, so as to enable verification without reference to any other document.

        - Payment vouchers must be supported by relevant documents including POs, invoices, receipts, etc.

        - Payment vouchers should be certified to confirm that the physical items have been received and included in inventory (stores).

        - Appropriate authority for expenditure must be documented based on levels of authorization at the PEU, MOF, PMO, and Treasury Department (MOF).

        - Combination of the estimates should be recorded.

        - The amount of the payment should not exceed the sum authorized.

        - Payment vouchers presented to the Treasury Department for payment must have the two levels of authorization from the PEU and MOF, and supported by electronic and hardcopies of the transactions.

        - Hardcopies of the above documents should be endorsed by the respective authorized signatories and forwarded to the PEU’s Financial Specialist for verification in the SmartStream system, and for final entry in the Project’s accounts in the ERP Platform.

  - Taxation

  - As per the General Conditions of the Loan Contract, any expense or cost imputed to the Project shall be paid by the MOF/PEU without any deduction or restriction, and is thereby exempt from any tax, fee, duty or charge established under the laws of Belize.

  - The General Sales Tax Act, amended in April 2010 (SI No. 38 of 2010) specifies the following goods and services supplied to or procured by the GOB, which are exempt of the General Sales Tax (GST), along with the conditions for the application of such regulation:

        - Direct imports from abroad by the GOB, which take place through the Customs entry system with the signature by the importing Ministry and countersigned by the designated officer of the MOF, to approve any foreign purchase prior to importation.

        - Goods and services procured by the GOB and supplied locally under a written contract or evidenced with a purchase order.

        - Off the shelf purchases with for single items costing over US$2,500 (confirm amount), which require an exemption certificate issued by the MOF.

  - These stipulations apply to the procurement of all goods, services and contracts financed with external donor resources, being the case for the present Project.

  - With respect to Income Tax, the GOB is exempt from such obligation, which applies to the Project.  Notwithstanding, PEU staff and employees of the MOF are responsible for the compliance with their individual income tax obligations.

  - External Audit

      - Management Representation

  - The preparation of financial statements including the appropriate disclosures is the responsibility of the MOF through the PEU.  This includes maintaining appropriate accounting records and internal controls, the selection and application of accounting policies, and the safeguarding of the Project assets.  As part of the audit process, the auditor will request from management written confirmation concerning representations made to the auditor in connection with the audit.

      - Requirements and Scope of the Audit

  - As per the General Conditions of the Loan Contract, the MOF--as PEA--, shall present the Bank with the external financial audit reports within 120 days following the closing of each fiscal year of the Project and within the Original Disbursement Period, or any extension thereof, and within 120 days following the date of the last disbursement.  For this purpose, the fiscal year-end financial statements of the Project will be subject to annual external audits to be conducted by an independent firm of public accountants, to be contracted by the MOF with resources from the Loan.

  - The general objective of the external audits of the Project will be to obtain a professional opinion from independent auditors with respect to the financial and operational information required by the Bank, the evaluation of the internal control system, and the utilization of Project resources, in accordance with the terms and conditions of the Loan Contract.  The Bank’s audit policy is outlined in the “Guide for Financial Reports and External Audits for Operations Financed by the Inter-American Development Bank”.

  - The external audits will be conducted in accordance with International Standards on Auditing.  Such standards require that the auditor plans and performs the audit to obtain reasonable assurance about whether the financial statements are free of material misstatements.  Such audit scope includes examining, on a test basis, evidence supporting the amounts and disclosures in the financial statements, as well as assessing the accounting principles used and significant estimates made by management, as well as evaluating the overall financial statement presentation.

      - Contracting

  - The selection and contracting of the external audit firm will be the responsibility of the PEA through the PEU.  For this purpose, the PEU will apply the provisions contained in “Bidding Document for External Audit and Contract Model”, and terms of reference contained in the “Audited Financial Reports and External Audit Management Handbook”, as well as other applicable guides and/or documents that the Bank may consider relevant.

  - Also, the PEU will follow the guidelines contained in the document “Policies for the Selection and Contracting of Consultants Financed by the Inter-American Development Bank” (GN-2350-9), with the necessary adjustments agreed upon with the IDB.  The selection will take place based on the modality “Quality and Cost-Based Selection”.  Under an ex-ante supervision procedure, the PEU will present to the IDB, for non-objection, the terms of reference and procurement documents duly prepared for the Project external audit.  Evaluation and selection by the PEU will take place based on the list of pre-qualified independent firms provided by the IDB.

  - Once the PEU receives the non-objection from the IDB, it will proceed to send the invitations for request for proposals to the pre-selected audit firms.  The selected firm will be contracted for a period of one to three years (renewable).  The contract will contain the necessary provisions for the termination of the contract in case of non-compliance with the terms of the contract or quality of the service.

  - Supervision

  - The financial monitoring of the Project will take place with the non-audited financial statements prepared and contained in the ERP platform, with the necessary disaggregation contained in complementary financial information and notes.  Such reports will be prepared on a bi-annual basis and will be presented to the Bank by the PEA within 60 days after the closing of the semester-based fiscal year.  The notes to the financial information and statements must be consistent with the policies and monitoring tools of the Bank.  Such reports must effectively show the progress in the execution of the activities contained in the PEP and the corresponding Financial Plan.

  - In particular, following the Special Conditions of the Loan Contract, the PEA/PEU will be responsible for the preparation of the following financial and other reports necessary to supervise the financial management of the Project:

        - Semi-annual financial reports, presented to the Bank as part of the semi-annual progress report.

        - Annual financial statements of the Project, audited by a firm of independent public accountants acceptable to the Bank.

        - Final financial statements of the Project, audited by the firm of independent public accountants acceptable to the Bank.

  - As previously indicated, for the purposes of the present Project and corresponding financial reporting, and following GOB stipulations, the fiscal year of the Project is the period between April 1 and March 31 of each year.  Confirm.

  - During the first semester of each fiscal year, the Bank may undertake in situ reviews of the financial information prepared by the PEA/PEU.  Also, the fiduciary risks will be assessed in order to determine the possible need for more frequent reviews.

- TECHNICAL EXECUTION OF THE PROJECT

  - Component 1:  Strengthening Tax Administration Governance

  - Component 2:  Improvement of Tax Control and Compliance

  - Component 3:  Modernization of Technological Infrastructure

- MONITORING AND EVALUATION

        - Product Indicators

  - The monitoring activities of the Project will be undertaken based on the specific products and outputs identified, as well as the target dates for each of the three components and contained in the “Results Framework” of the Project (see Annex I).  The PEU will develop the monitoring system for gathering and maintaining the data related to the different indicators of the Results Framework and consistent with the Monitoring and Evaluation Plan.

        - Monitoring and Reporting

  - As PEA, the MOF--through the PEU and with the deployment of the Project’s monitoring system--will present to the IDB, periodic reports which will allow the Bank to establish, among others, the progress and attainment of targets and indicators with respect to physical and financial implementation of the Project, the compliance with the norms and procedures established in the Loan Contract, and other aspects relevant to the successful execution and administration of the Loan’s resources.

  - The main tools and reports for monitoring, in addition to the Monitoring and Evaluation Plan include:  (a) the Results Matrix; (b) the PEP; (c) the AOP; (d) the PP; (e) the Risk Matrix; (f) the Progress Monitoring Repot (PMR); and (g) the Project Completion Report (PCR).  The Bank and the GOB have agreed on the use of the RM, which presents detailed information on the Project’s expected outcomes and outputs and their corresponding intermediate and end-of-project targets, as well as the activities defined in the PMR, as fundamental instruments to monitor this operation.

            - Semiannual Progress Reports

  - Within 60 days after the closing of each calendar (or fiscal) semester (i.e. end of June and December) of each year during the Original Disbursement Period or any extension thereof, the PEU will present to the Bank a report on the course of implementation of the Project which will contain the assessment of the physical and financial progress, taking into consideration the indicators, products and target dates contained in the Results Framework and based on the PEP, AOP and PP.  The semiannual reports will provide:

        - The overall progress on the execution of the budget by category and source of funding, along with a corresponding description of the financial progress in terms of commitments, payments and disbursements under the Loan.

        - A description of the fulfillment of output indicators and physical progress towards achieving outcomes contained in the Results Framework of the Project.

        - An analysis of the problems and obstacles encountered during the period and the corrective measures and decisions adopted to resolve them, based on the Project’s monitoring and evaluation plan.  Includes a description of lessons learned which have implications on Project implementation.

        - Other aspects contained in the monitoring and evaluation plan of the Project including risks.

      - Annual Operations Plans

  - During the last quarter of each fiscal year, the PEU will prepare the AOP for the following year, and presented to the Bank 60 days prior to the beginning of the each fiscal year.  The document will contain, as a minimum:

          - The updated PEP, reflecting the physical and financial implementation plan adjusted based on previous year’s progress, as well as the modifications foreseen in the execution and timeline for the operating and investment activities of the Project.

          - The updated AOP containing the activities to be undertaken during the year, along with the corresponding costs and internal instances in the PEU and the MOF/PMO responsible for their implementation, and taking into consideration the outputs, outcomes and costs, among others.

          - The updated PP containing the procurement activities expected for the year, based on the accomplishment of previous year’s targets as well as the modifications to the AOP.  The PP will contain the procurement activities by component, category, estimated cost, procurement method, and estimated date for execution.

          - Budget analysis and financial plan.

          - Forecast of disbursements.

          - A detail of the achievements in relation to planned activities, outputs, outcomes and costs, among others.

          - Other.

      - Mid-Term and Final Evaluation Reports

  - As PEA, the MOF through the PEU will present the following documents as part of the Monitoring and Evaluation System of the Project:

  - A Mid-Term Evaluation report, no later than 90 days from the commitment of 50% of the Loan resources, or when 50% of the execution period has elapsed from the date of entry into force of the Loan Contract, whichever comes first.

  - A Final Evaluation report, 90 days after the disbursement of 95% of the Loan resources has taken place or after the Bank’s official request.

  - These reports will contain, among others:

- The analysis of the financial execution of the Project, by component and funding source (mainly IDB).

- The progress in the attainment of products, results and impacts included in the Results Framework, as well as the results of the comparative analysis with the base level of the Project.

- The assessment in the completion of the Project indicators in order to measure progress and, if necessary, propose changes in order to attain the Project’s targets.

- The effectiveness of the PEU in the application of the POM.

- The compliance by the PEA and PEU with the stipulations of the Loan Contract.

- A summary of the results of the independent external audits of the Project with respect to the financial statements, procurement activities, disbursement requests, and internal control systems, among others.

  - The final evaluation report will also contain the results of the Project’s impact evaluation, including an ex-post cost-benefit analysis which will allow for an assessment of the contribution of the initiative to the overarching objectives of the GOB with tax administration reform and institutional strengthening.  It will also identify and describe the lessons learned as a contribution to future initiatives of Belize and the Bank in this area.

  - The mid-term and final evaluations of the Project will be conducted by independent technical specialists to be contracted by the MOF through the PEU and will be funded with resources from the Loan.

- PROCEDURES FOR UPDATING THE PROJECT OPERATIONS MANUAL

  - As indicated in Section I of the present document and following the Special Conditions of the Loan Contract, the POM may be subject to modifications deemed necessary to provide for more flexibility, efficiency and transparency to the execution of the Project.  In this respect:  (a) the POM will be subject a to continuous process of assessment by the PEA, PEU, other GOB agencies, and the Bank; (b) amendments proposed and approved must be incorporated in a timely fashion; (c) modifications to the content of the POM will be submitted for consideration of the IDB and will be undertaken through “addenda” to the specific articles of the document, while maintaining the rest of articles unaltered; (d) all amendments will form an integral part of the POM on the date of the approval by the IDB (by written consent); and (e) the new version of the POM will be made official via a memorandum issued by the Office the Financial Secretary.

  - It is the responsibility of the PEA through the PEU to maintain an updated version of the POM at all times.  The Project Coordinator and Program Manager (PMU) are responsible for introducing any proposed changes/addenda to the POM in coordination with the Office of the Financial Secretary of the MOF.  The amended version of the POM will be submitted to the PSC for review and approval, prior to its submission to the Bank for non-objection (confirm).

  - Finally, should any inconsistencies or contradictions be identified between the provisions of the Loan Contract with the present POM, the provisions of the Loan Contract shall prevail.

ANNEXES

ANNEX I

RESULTS MATRIX OF THE PROJECT

Results Matrix

| Result Matrix |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Objective: |  |  | The main objective of the project is to contribute to strengthening TA aimed at increasing revenue collection. The specific objectives are the following: (i) increasing the government’s effectiveness in tax collection; and (ii) increasing the efficiency of TA. These objectives will be achieved by improving TA governance and operational processes, and by modernizing the technological infrastructure.. |  |  |  |  |  |  |  |  |  |
| Expected Impact |  |  |  |  |  |  |  |  |  |  |  |  |
| Indicator | Unit Measure | Baseline |  | Baseline Year | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | End of Project | Means of Verification | Comments |
| Impact: The expected impact is to increase tax revenue as a percentage of GDP. |  |  |  |  |  |  |  |  |  |  |  |  |
| Tax Revenue / GDP | % | 26.1 |  | 2018 | 26.1 | 26.1 | 26.4 | 26.7 | 27.0 | 27.0 | IMF Article IV. | Calculation: Baseline (2018): 26.1% Tax Revenue = BZ$ 1,013 million GDP = BZ$3,887million |

Expected Results (Cumulative)

| Indicator | Unit Measure | Baseline | Baseline Year | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | End of Project | Means of Verification | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RESULT #1: Increase Tax Collection Effectiveness |  |  |  |  |  |  |  |  |  |  |  |
| Number of business tax taxpayers filing on time / Total number of business tax taxpayers expected to file | % | 52.7 | 2018 | 52.7 | 52.7 | 55 | 60 | 70 | 70 | Information provided by the Government of Belize through the MOF annual monitoring report | Calculation: Baseline (2018): 16.6% Number of business tax taxpayers filling on time = 53,450 Total of taxpayers expected to file=101,301 (ITD) |
| Number of payments made electronically / Total number of payments made through any type of method | % | 15 | 2018 | 15 | 15 | 20 | 40 | 50 | 50 | Information provided by the Government of Belize through the MOF annual monitoring report | Calculation: Baseline (2018): 15% Number of payments made electronically through banks =20,711 Total number of payments made through any payment method available = 136,026 (ITD and DGST) |
| RESULT #2: Increase Tax Collection Efficiency |  |  |  |  |  |  |  |  |  |  |  |
| Tax Administration Administrative Cost (Internal Tax Department - ITD and Department of General Sales Tax - DGST) / Tax Revenue collected (ITD and DGST) | % | 2.05 | 2018 | 2.05 | 2.05 | 2.03 | 2.01 | 1.98 | 1.98 | Information provided by the Government of Belize through the MOF annual monitoring report | Calculation: Baseline (2018): 2.05 Administrative Cost = BZ$9,664,199 million (ITD and DGST) Tax Revenue collected = BZ$471,399,355 (ITD and DGST) (Customs was not considered) |
| Number of audits carried out / Number of existing auditors | Ratio | 5.9 | 2018 | 5.9 | 5.9 | 7.0 | 8.00 | 10 | 10 | Information provided by the Government of Belize through the MOF annual monitoring report | Calculation: Baseline (2018): 5.9% Number of audits = 394 Number of auditors = 66 |
| Amount collected from audits / Cost to audit | Ratio | 0.83 | 2018 | 0.83 | 0.83 | 1.0 | 3.0 | 5 | 5 | Information provided by the Government of Belize through the MOF annual monitoring report | Calculation: Baseline (2018): 0.83% Cost to audit =BL$2,741,054 Amount collected from audits = Bl$ 2,291,129 |

Outputs

| Outputs | Unit Measure | Baseline | Baseline Year | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | End of Project | Means of Verification | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component I. Strengthening Tax Administration Governance |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 New business model consolidating ITD and DGST | Report | 0 | 2018 | 0 | 0 | 0 | 1 | 0 | 1 | Report of the MOF providing evidence that the new business model has been implemented. | The new model is considered implemented when the MOF publishes it in the web page. The model comprises the following tasks: (i) implementation of new processes and procedures; (ii) implementation of the strategic plan; and (iii) delivery of workshops to disseminate the new business model. |
| 1.2 Internal Control Model | Report | 0 | 2018 | 0 | 0 | 1 | 0 | 0 | 1 | Report of the MOF providing evidence that the new internal control model has been implemented. | The model is considered implemented when the first report is prepared based on the new model guidelines. The model includes: (i) operating manuals; (ii) a system to support the model’s operation; and (iii) training in internal control techniques. |
| Component II. Improvement of Operational Processes |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 Integrated taxpayer registration model, common to all tax departments and systems | Report | 0 | 2018 | 0 | 0 | 1 | 0 | 0 | 1 | Report of the MOF providing evidence that the new taxpayer registration model has been implemented. | The model is implemented when at least one user employs the new model and verifies its correct functioning. The model comprises the following tasks: (i) definition of the new processes and procedures; (ii) data cleansing and data migration of existing information to the new system; and (iii) delivery of workshops to disseminate the new registration model. |
| 2.2 Human resource strengthening plan, based on competence evaluation | Employees trained | 0 | 2018 | 200 | 400 | 400 | 0 | 0 | 1,000 | Report of the MOF providing evidence that the employees have been trained. | The human resources plan is considered implemented when the first official is trained based on competence evaluation. The model comprises the following tasks: (i) identification of skill gaps among TA personnel; (ii) implementation of an on-site training program; (iii) implementation of an e-learning platform; and (iv) delivery of workshops to disseminate the program. |
| 2.3 Taxpayer segmentation and risk-based compliance management model | Report | 0 | 2018 | 0 | 0 | 1 | 0 | 0 | 1 | Report of the MOF providing evidence that taxpayer segmentation and compliance management model have been implemented. | The model is implemented when the new consolidated tax department adopts the risk model to plan its activities. The model comprises the following tasks: (i) revision and adjustment of existing processes and procedures to identify, prioritize, and mitigate risks of TA operations; and (ii) delivery of workshops to disseminate the new model. |
| 2.4 New audit model making use of wider range of examination and risk-based techniques | Report | 0 | 2018 | 0 | 0 | 1 | 0 | 0 | 1 | Report of the MOF providing evidence that the new audit model has been implemented. | The model is implemented when the new consolidated tax department adopts the new audit plan based on the audit model. The model comprises the following tasks: (i) revision and adjustment of existing processes and procedures; (ii) implementation of analytic tools for data mining; and (iii) delivery of workshops to disseminate the new model. |
| 2.5 Enforced collection model based on risk criteria | Report | 0 | 2018 | 0 | 0 | 1 | 0 | 0 | 1 | Report of the MOF providing evidence that the enforced collection model has been implemented. | The model is implemented when the first batch of arrears, selected on risk-based criteria, is processed. The model comprises the following tasks: (i) definition of new processes and procedures; and (ii) delivery of workshops to disseminate the new model. |
| 2.6 Taxpayer account model to provide the TA with a fast taxpayer- centric overview | Report | 0 | 2018 | 0 | 0 | 1 | 0 | 0 | 1 | Report of the MOF providing evidence that the new taxpayer account model has been implemented | The model is implemented when at least one user executes the processes and procedures and verifies the correct functioning. The model comprises the following tasks: (i) revision and adjustment of existing processes and procedures; and (ii) delivery of workshops to disseminate the new model. |
| 2.7 Invoicing control model comprising a strategy for further implementation of electronic invoice | Report | Model | 0 | 2018 | 0 | 0 | 0 | 1 | 1 | Report of the MOF providing evidence that the new invoicing control model has been implemented | The model is implemented when at least one user executes the processes and procedures and verifies the correct functioning of the model. The model comprises the following tasks: (i) definition of new processes and procedures; and (ii) delivery of workshops to disseminate the new model. |
| Component III. Modernization of Technological Infrastructure |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 IT strategic plan | Report | 0 | 2018 | 0 | 0 | 0 | 1 | 0 | 1 | Report of the MOF providing evidence that the IT strategic plan has been implemented. | The plan is implemented when the recommendations are adopted by IT Directorate. The plan comprises the following tasks: (i) definition of the activities; (ii) installation of the equipment; (iii) implementation of the contingency environment; and (iv) delivery of workshops to disseminate the plan. |
| 3.2 Implementation of the new ITAS | Report | 0 | 2018 | 0 | 0 | 0 | 0 | 1 | 1 | Report of the MOF providing evidence that the ITAS has been implemented. | The software is implemented when at least one user uses and verifies its correct functioning. Modules: (i) registration; (ii) declaration processing and filer monitoring; (iii) payments and refunds processing; (iv) taxpayer account and revenue accounting; (v) collection; (vi) audit and case management; (vii) objections and appeals; (viii) taxpayers services; (ix) risk management; and (x) supporting processes, including reporting, statistics and internal audit. The new system will be piloted on large taxpayers before being rolled out to the broader population. |

ANNEX II

PROJECT EXECUTION STRUCTURE

PROJECT EXECUTION STRUCTURE

ANNEX III

TERMS OF REFERENCE OF PROJECT EXECUTING UNIT PERSONNEL

GOVERNMENT OF BELIZE

INTER-AMERICAN DEVELOPMENT BANK

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

Terms of Reference

Project Coordinator

- BACKGROUND

  - One strategy of the National Development Framework for Belize 2010-2030 refers to maximization of the Government of Belize’s (GOB) revenue generating potential.  For the years 2015, 2016 and 2017, the reported Income Tax and General Sales Tax earnings for the GOB were 61.6%, 61.0%, 71.5% respectively of the total revenue and grants for the country.  With these departments contributing to more than half of Belize’s total revenue, it is clear why objective four of the Ministry of Finance’s (MOF) Fiscal Strategy Statement of 2018/19 includes making revenue collection more effective and forceful.

  - Following good practices and recommendations from the Fiscal Affairs Department (FAD) of the International Monetary Fund (IMF), the Caribbean Regional Technical Assistance Centre (CARTAC), the Supporting Economic Management in the Caribbean (SEMCAR) Program of the World Bank (WB), and other external agencies, current taxation reform objectives were developed in alignment with the National objectives and strategies.  The aim is to increase the country’s economic activity by modernizing and streamlining the national tax system.  In order to achieve the stated aim, the GOB has decided to:

- Modernize its tax administration by merging the existing Income Tax Department (ITD) and the Department of General Sales Tax (DGST) into a single function-based tax administration.

- To procure and implement a new Integrated Tax Administration System (ITAS)

  - Publications on international development show that the functional organizational and management structure as the most successfully implemented for tax administration purposes.  Indeed, the GOB is following such good practices toward the design of it new tax administration governance and organizational structure which, once fully implemented, should provide a robust foundation for the Government to meet its current tax reform objectives and strategies.

  - In order to order to facilitate the process, the Tax Modernization Program was initiated in October 2018 comprising of five main projects/components including:  (a) Communication and Change Management; (b) Organization/Human Resources (HR)/Infrastructure; (c) Business Processes Re-engineering; (d) Legislative Framework; and (e) Information Technology. These will be implemented in phases, with the existing core areas of the ITD and DGST operating as the new, consolidated functional organization, the Belize Tax Service (BTS).

  - To support this endeavour, the GOB has requested the support of the Inter-American Development Bank (IDB) to fund a five-year project through a US$14.0 million investment loan; in particular, “Strengthening of Tax Administration” (BL-L1031).  The main objective of the Project is to strengthen Belize’s tax administration aimed at increasing tax revenue collection, through the following specific objectives:  (a) increasing the effectiveness of the Government to collect taxes, through improvement in the tax administration governance and; (b) increasing tax administration efficiency, through improvement in the operational processes and modernization of the technological infrastructure.

  - The MOF is responsible for the implementation of the overall Belize Tax Modernization Program and, for this purpose it has established a Program Management Office (PMO) under the Office of the Financial Secretary to support the implementation of the Program along with the consolidation of the BTS.  In this respect, the MOF has been designated as the Executing Agency (EA) of BL-L1031.  For this purpose, a Project Executing Unit (PEU) will be established in the PMO with concrete technical, administrative, financial, control and planning, monitoring and evaluation responsibilities for the IDB-funded initiative.  In addition, a Project Steering Committee (PSC) will be created to facilitate the coordination between the agencies involved as part of the Project execution structure, and to provide strategic advice and monitoring to/of the overall implementation process. The PSC will consist of key implementing agencies and stakeholders. and will be chaired by the MOF

  - The present Terms of Reference (ToR) will support the contracting of the Project Coordinator for the PEU under a contractual arrangement with the MOF, and as part of the BL-L1031 initiative.

- OBJECTIVE AND SCOPE OF WORK

  - The objective of the position is to provide the necessary strategic, governance, organizational and administrative leadership for Project implementation and, thereby, ensuring the effective allocation of resources, providing the financial and technical direction of the Project towards the attainment of the goals and targets, leading the physical and financial progress reporting, and serving as the main focal point of the Project with the PMO, the MOF and other public and private institutions.

  - The Project Coordinator is responsible for leading and guiding all matters pertaining to the effective, efficient and transparent implementation of the Project, through the technical, administrative and financial management of the PEU, in accordance with the procedures and stipulations contained in the Program Operational Manual (POM) and in compliance with the Loan Contract.

- RESPONSIBILITIES/ACTIVITIES

  - The main responsibilities of the Project Coordinator include, among others:

        - Ensuring the effective compliance with the “Conditions Prior to First Disbursement” established in Section 3.01 of the Special Conditions of the Loan Contract between the IDB and the GOB.

        - Implementing the intra- and inter-institutional coordination mechanisms with the PMO, the MOF and other public and private organizations related to and/or beneficiaries of the Project

        - Promoting and disseminating the Project among beneficiaries, public entities, and other stakeholders.

        - In close coordination with the pertinent technical and administrative personnel of the PMO and the MOF, guiding the strategic and operations planning activities of the Project.

        - Monitoring the activities of the Project in compliance with its global strategic objectives and those of its individual technical components, as well as the targets established in the Project.

        - Implementing the Programs’ risk management mechanisms on the basis of the IDB tool Risk Management in Projects with Sovereign Guarantee (RMP), taking into consideration the assessment and evolution of the risk factors, the factors of probability and impact, and risk mitigation measures.

        - Guiding the preparation the periodic physical and financial progress reports to be submitted to PMO, MOF, MED, and the Bank.

        - Presenting to the Bank—directly or through the PMO--the required data, reports and other documentation of the Project as a whole and its individual components, as established in the Loan Contract.

3.2	Specific activities include:

- Lead the overall planning and reporting framework and activities of the Project, including the preparation and update of key planning tools including the PEP, AOP, PP and other, in direct coordination with the Monitoring and Evaluation Officer and other members of the PEU and PMO.

- Monitor and ensure the Project’s adherence to reporting requirements to the PMO, MOF, PSC, and the Bank.

- Lead and coordinate timely implementation of all aspects of the Project based on the Project planning documents including the PEP, AOP, PP, supporting technical documents, and Monitoring and Evaluation Plan.

- Ensure timely execution of all administrative, procurement, financial and technical procedures of the Project in compliance with the POM.  In addition, ensure the strict adherence to administrative, Project management, and Bank and national financial rules and regulations, among others.

- Ensure the necessary coordination between technical staff of the MOF (PMO and other) to provide the technical specifications and content for the preparation of terms of reference and technical specification as the basis for procurement actions and activities.

- Provide for the timely monitoring and management of Project risks, and lead the implementation of the mitigation measures as necessary.

- Ensure the necessary coordination and control of all Project procurement activities and logistics with the Procurement Specialist and pertinent staff members of the MOF.

- Support the information dissemination activities and advocate for the Project among key internal and external stakeholders, while maintaining the necessary and transparent lines of communication.

- Ensure with the PMO, the establishment of the necessary and effective lines of internal communication with key stakeholders of the MOF (tax administration, systems administration, financial management, general administration, and other) to ensure the dedicated participation of such personnel in Project implementation and in direct coordination with the PEU.

- Ensure the presence of an accurate Project filing system covering financial, procurement, technical and all activities of the Project, and following the internal control requirements established in the POM.

- Provide timely and accurate reports to the Program Manager, Financial Secretary, PSC and other agencies on the developments, progress and challenges of the Project.

- Ensure the timely implementation of the monitoring and evaluation activities including the contracting of the mid-term and final evaluations.

- Lead, in coordination with the Financial Specialist, the preparation of the Requests for Advance of Funds along with the expenditure justifications, as required by the Bank.

- Lead the contracting of the independent external auditors of the Program in coordination with the Financial Specialist, the Procurement Specialist and the PMO, and following IDB procedures for this matter.

- Lead the contracting of the consultancies for the execution of the mid-term and final evaluations.

- Ensure the presence of the necessary control environment along with the capacities necessary for the application of a management by objectives framework.

- Provide for the necessary human resources management capabilities for PEU personnel administration.

- Communicate with Project stakeholders (MOF, PMO, PEU, other) to ensure awareness of any new developments in Project status, strategy, progress, deadlines, challenges, decisions and other aspects that may affect Project implementation and the attainment of its development objectives

.

- Other.

  - The Project Coordinator shall undertake his/her work in direct coordination and with the supervision of the MOF/PMO, and in accordance with the Loan Contract and the POM.

- DELIVERABLES

  - The Project Coordinator will be responsible for preparing/updating the following reports which are considered recurrent deliverables or responsibilities:

- Updates to PEP, AOP, PP, risk matrix, and other

- Quarterly physical and financial progress/status reports.

- Updates to POM

- Staff performance appraisals.

- Specific reports requested by the PMO, MOF or the PSC.

- Allocation/provision of funds reports.

- Fixed asset allocation reports.

- External audit reports (prepared under consultancy engagements)

- Mid-term and final evaluations (prepared under consultancy engagements).

- Other.

- QUALIFICATION AND EXPERIENCE

  - Education:  Bachelor of Science Degree in Economics, Business Administration, Business Management, Project Management or related fields.

  - Work Experience:  At least five years of proven work experience in project management including administration, monitoring, control and evaluation.  Previous work with investments projects funded by international development agencies is a plus.

  - Skills:  Must possess expertise in modern software tools for project planning, monitoring and management purposes.  Proficient in the use of Microsoft Office (Word, Excel, Outlook, Power Point).  Excellent oral and written command of the English language.  Strong organizational and time management skills and ability to multi-task with ability to adapt to changing needs and priorities.  Solid leadership and delegation skills and ability to coordinate functional activities of multiple actors.  Team player.  Strong work ethics.

- REPORTING REQUIREMENTS

  - The Project Coordinator of the PEU reports to the Program Manager of the PMO.  He/she shall work in close coordination with the staff of the MOF and especially the members of the PMO, the BTS and the Finance Officer of the Ministry.

- COMPENSATION

  - The Project Coordinator will be paid a monthly salary to be established during the contracting process.

  - Given the staff-like tasks and responsibilities of the PEU personnel, reports (deliverables) do not apply.  Instead, performance assessment reports from the supervisor.

- APPLICATIONS

  - Deadline for submission of application letter and curriculum vitae is April 30, 2019.  Applications should be addressed to the Financial Secretary, Ministry of Finance and submitted via e-mail to michelle.longsworth@MOF.gov.bz marked BTMP_M&E Officer in the subject header. Only short-listed applicants will be notified.

GOVERNMENT OF BELIZE

INTER-AMERICAN DEVELOPMENT BANK

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

Terms of Reference

Financial Specialist

- BACKGROUND

  - One strategy of the National Development Framework for Belize 2010-2030 refers to maximization of the Government of Belize’s (GOB) revenue generating potential.  For the years 2015, 2016 and 2017, the reported Income Tax and General Sales Tax earnings for the GOB were 61.6%, 61.0%, 71.5% respectively of the total revenue and grants for the country.  With these departments contributing to more than half of Belize’s total revenue, it is clear why objective four of the Ministry of Finance’s (MOF) Fiscal Strategy Statement of 2018/19 includes making revenue collection more effective and forceful.

  - Following good practices and recommendations from the Fiscal Affairs Department (FAD) of the International Monetary Fund (IMF), the Caribbean Regional Technical Assistance Centre (CARTAC), the Supporting Economic Management in the Caribbean (SEMCAR) Program of the World Bank (WB), and other external agencies, current taxation reform objectives were developed in alignment with the National objectives and strategies.  The aim is to increase the country’s economic activity by modernizing and streamlining the national tax system.  In order to achieve the stated aim, the GOB has decided to:

- Modernize its tax administration by merging the existing Income Tax Department (ITD) and the Department of General Sales Tax (DGST) into a single function-based tax administration.

- To procure and implement a new Integrated Tax Administration System (ITAS)

  - Publications on international development show that the functional organizational and management structure as the most successfully implemented for tax administration purposes.  Indeed, the GOB is following such good practices toward the design of it new tax administration governance and organizational structure which, once fully implemented, should provide a robust foundation for the Government to meet its current tax reform objectives and strategies.

  - In order to order to facilitate the process, the Tax Modernization Program was initiated in October 2018 comprising of five main projects/components including:  (a) Communication and Change Management; (b) Organization/Human Resources (HR)/Infrastructure; (c) Business Processes Re-engineering; (d) Legislative Framework; and (e) Information Technology. These will be implemented in phases, with the existing core areas of the ITD and DGST operating as the new, consolidated functional organization, the Belize Tax Service (BTS).

  - To support this endeavour, the GOB has requested the support of the Inter-American Development Bank (IDB) to fund a five-year project through a US$14.0 million investment loan; in particular, “Strengthening of Tax Administration” (BL-L1031).  The main objective of the Project is to strengthen Belize’s tax administration aimed at increasing tax revenue collection, through the following specific objectives:  (a) increasing the effectiveness of the Government to collect taxes, through improvement in the tax administration governance and; (b) increasing tax administration efficiency, through improvement in the operational processes and modernization of the technological infrastructure.

  - The MOF is responsible for the implementation of the overall Belize Tax Modernization Program and, for this purpose it has established a Program Management Office (PMO) under the Office of the Financial Secretary to support the implementation of the Program along with the consolidation of the BTS.  In this respect, the MOF has been designated as the Executing Agency (EA) of BL-L1031.  For this purpose, a Project Executing Unit (PEU) will be established in the PMO with concrete technical, administrative, financial, control and planning, monitoring and evaluation responsibilities for the IDB-funded initiative.  In addition, a Project Steering Committee (PSC) will be created to facilitate the coordination between the agencies involved as part of the Project execution structure, and to provide strategic advice and monitoring to/of the overall implementation process. The PSC will consist of key implementing agencies and stakeholders. and will be chaired by the MOF

  - The present Terms of Reference (ToR) will support the contracting of the Financial Specialist for the PEU under a contractual arrangement with the MOF, and as part of the BL-L1031 initiative.

- OBJECTIVE AND SCOPE OF WORK

  - The objective of the position it to lead the overall financial management responsibilities of the Project (i.e. accounting, budget administration, treasury, and asset management), and for ensuring the presence of the necessary control environment for effective and transparent financial reporting in compliance with IDB and national regulations.

  - The Financial Specialist is responsible for the overall financial management and administration aspects of BL-L1031, by leading and executing the fiduciary functions for all components of the Project in accordance with national legislative requirements and the financial management policies and ethical code of the IDB and the GOB.  In particular the Financial Specialist:  (a) ensures that appropriate financial and accounting systems and controls are implemented so that all Project activities are executed in accordance with the applicable MOF and the Bank’s financial and accounting requirements; and (b) assists the Project Coordinator with monitoring Project activities to meet the stipulated Project objectives, transparency and accountability requirements as they relate to the planned expenditures and asset allocation.

- RESPONSIBILITIES/ACTIVITIES

  - The main responsibilities of the Financial Specialist include, among others:

        - Managing, in an effective and transparent manner, the financial resources of the Project

        - Preparing the “Chart of Accounts” of the Project and submitting it for consideration and non-objection of the Bank.

        - Maintaining the payment and budgetary records of the Project in the SmartStream system/platform, following the guidelines of the MOF, and implementing a parallel Enterprise Resource Planning (ERP) platform to maintain the accounting, budgetary and treasury records of the Program (including the general ledger) as well as the preparation of financial reports.

        - Preparing the Project’s Financial Plan, including the investment and disbursement plans in accordance to Pluri-Annual Execution Plan/Project Execution Plan (PEP), the Annual Operational Plan (AOP), and the Procurement Plan (PP).

        - Following applicable national and internal procedures, executing through the Treasury Single Account (TSA) the payments, transfers and disbursement of resources to cover the Program’s eligible expenses to contractors, goods and services providers, consultants, and other.

        - Preparing and submitting, for consideration of the IDB, the bi-annual budget execution reports and financial statements in formats agreed with the Bank and classified by component and product/activity.

        - Preparing and submitting to the Bank, the expense reports and supporting documentation, along with the requests for advances of funds.

        - Maintaining an adequate filing system for the Programs’ financial records (budget, accounting and treasury), including the payment records, among others.

        - Contracting the annual independent external audits, following IDB norms and procedures.

  - Specific financial management activities include:

- Review the Project Operational Manual (POM), the PEP, the AOP, the PP and other Project documents to ensure complete and comprehensive understanding of the intended goals, activities and results of the Project, including the their financial planning and management implications.

- Review the IDB financial management policies and GOB financial regulations to ensure full understanding and familiarity with the payment processes and requirements and controls, following the purchase and contracting of goods, works and services nationally and internationally.

- Manage, update and maintain the accounting system to allow for the identification of the sources and uses of Project funds and reporting in line with standard and generally accepted financial management requirements based on Bank and GOB policies and procedures.

- Provide for the effective administration of the Project’s financial/budget control system.

- Prepare the Project’s annual budget by component and consolidated, along with Disbursement Schedule, Financial Plan and other, and work in collaboration with the PEU’s Procurement Specialist to contribute to the drafting of the annual PP with respect to costs and expenditures.

- Maintain updated financial statements and audit reports to support disbursement requests to the Bank, and work with PMO and PEU personnel to prepare the justification of expenses from previous disbursements, according to component activities contained in the Financial Plan and the Advance of Funds.

- Provide guidance to the PMO and PEU team with respect to eligible and ineligible expenses according to the Loan Contract.

- Provide regular updates to the PMO/PEU management team on Project budget status, with attention to tracking and monitoring budget expenses, Project financial benchmarks and results, against the PEP, AOP, PP and overall Financial Plan.

- Coordinate with personnel of the MOF for the implementation and execution of the payment system, taking into consideration process controls, signatories, authorizations and other.

- Provide for the execution of payments to contractors and goods and services providers, following the stipulations contained in the POM, while aiming at an effective compliance with time cycle requirements and targets.

  - Specific financial monitoring and reporting activities include:

- Establish and maintain adequate financial, accounting, and internal control systems to allow for effective monitoring and reporting on, among others, planned versus actual budget execution on a continual basis.

- Prepare payment requests and corresponding expenditure reports and financial statements as per requirements, and any other finance documents necessary in close liaison with the MOF.

- Prepare and review notes, reports and presentations for the IDB, the PMO, Financial Secretary, and PSC as necessary.

- Coordinate and cooperate with the independent external auditing firm on an annual basis and ensure submission of annual audited financial statements within 120 days of close of each fiscal year (i.e. 31st July) and at Project completion within 120 days after last disbursement.

- Provide monitoring and oversight as required to the financial administration of Project activities, in conjunction with technical specialists of the MOF, PMO and PEU.

- Work with the Procurement Specialist and the Project Coordinator to prepare regular updates to the PEP, AOP, and PP and corresponding Financial Plan and inform on the quarterly Project status reports to MOF.

- Follow-up and reporting to the Project Coordinator and Program Manager as required, ensuring status updates, and timely preparation of periodic financial reports for presentation to the PSC and other management instances.

- Maintain and inventory of all assets and investments of the Project in coordination with the finance and administrative officers of the MOF.

  - The Financial Specialist shall undertake his/her work with the guidance of and coordination with the MOF and the PMO, and in accordance with the Loan Contract, annual work plan, and IDB financial management and procurement policies and in compliance with GOB regulations.  Finally, the Financial Specialist will provide the necessary support to team members of the PMO, PEU and MOF with respect to payment requests, financial reporting, and information sharing.

- DELIVERABLES

  - The Financial Specialist will be responsible for preparing/updating the following reports which are considered recurrent deliverables or responsibilities:

- Chart of Accounts.

- Financial Plan.

- Annual Budget.

- Monthly and quarterly financial reports.

- Cash flow projections.

- Filed accounting records.

- Payment of Invoices and recording.

- Internal and external audit responses and actions.

- Financial administration analysis and recommendations.

- POM (financial management section).

- Other.

- QUALIFICATION AND EXPERIENCE

  - Education:  Bachelor of Science Degree in Accounting, Finance, Business Administration, Financial Auditing, or other related fields with an equivalent recognized qualification in Accounting.

  - Work Experience:  At least three years of proven work experience in project Financial Management is required.  Proven experience working in a similar capacity for a project financed by a multi-lateral institution such as the IDB will be an asset.  An Accountant Certification and/or membership of a recognized accountancy body will also be considered an asset.

  - Skills:  (a) Have excellent computer skills, including Microsoft Office and QuickBooks or other similar accounting software; knowledge and experience working with Microsoft Project would also be an advantage; (b) Working knowledge of internationally accepted accounting principles, guidelines and best practices is required; (c) working knowledge of Belize’s Taxation Regime, as well as all relevant financial and procurement-based policies, procedures and/or regulations; (d) ability to prepare, analyze, interpret, and evaluate financial reports and accounting records while being detail-orientated, meticulous, and accurate in all aspects of the job; (e) task orientated and able to prioritize projects, multitask and meet tight deadlines; (f) fluent in written and spoken English with the ability to express data in a concise and clear manner; (g) team player and possess strong self-motivation and initiative; (h) sound decision making skills and objectivity with the proven ability to act with confidentiality and discretion; (i) in-depth knowledge of auditing and accounting principles, and a general awareness of financial practices and procedures of government and private/public initiatives and operations; (j) professional, honest and display strong business ethics and integrity; and (k) experience with the Government of Belize Smart Stream platform will be of significant benefit.

- REPORTING REQUIREMENTS

  - The Financial Specialist reports to the Project Coordinator of the PEU.  He/she shall work in close coordination with the staff of the MOF and especially the members of the PMO, the BTS and the Finance Officer of the Ministry.

- COMPENSATION

  - The Financial Specialist will be paid a monthly salary to be established during the contracting process.

  - Given the staff-like tasks and responsibilities of the PEU personnel, reports (deliverables) do not apply.  Instead, performance assessment reports from the supervisor.

- APPLICATIONS

  - Deadline for submission of application letter and curriculum vitae is April 30, 2019.  Applications should be addressed to the Financial Secretary, Ministry of Finance and submitted via e-mail to michelle.longsworth@MOF.gov.bz marked BTMP_M&E Officer in the subject header. Only short-listed applicants will be notified.

GOVERNMENT OF BELIZE

INTER-AMERICAN DEVELOPMENT BANK

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

Terms of Reference

Procurement Specialist

- BACKGROUND

  - One strategy of the National Development Framework for Belize 2010-2030 refers to maximization of the Government of Belize’s (GOB) revenue generating potential.  For the years 2015, 2016 and 2017, the reported Income Tax and General Sales Tax earnings for the GOB were 61.6%, 61.0%, 71.5% respectively of the total revenue and grants for the country.  With these departments contributing to more than half of Belize’s total revenue, it is clear why objective four of the Ministry of Finance’s (MOF) Fiscal Strategy Statement of 2018/19 includes making revenue collection more effective and forceful.

  - Following good practices and recommendations from the Fiscal Affairs Department (FAD) of the International Monetary Fund (IMF), the Caribbean Regional Technical Assistance Centre (CARTAC), the Supporting Economic Management in the Caribbean (SEMCAR) Program of the World Bank (WB), and other external agencies, current taxation reform objectives were developed in alignment with the National objectives and strategies.  The aim is to increase the country’s economic activity by modernizing and streamlining the national tax system.  In order to achieve the stated aim, the GOB has decided to:

- Modernize its tax administration by merging the existing Income Tax Department (ITD) and the Department of General Sales Tax (DGST) into a single function-based tax administration.

- To procure and implement a new Integrated Tax Administration System (ITAS)

  - Publications on international development show that the functional organizational and management structure as the most successfully implemented for tax administration purposes.  Indeed, the GOB is following such good practices toward the design of it new tax administration governance and organizational structure which, once fully implemented, should provide a robust foundation for the Government to meet its current tax reform objectives and strategies.

  - In order to order to facilitate the process, the Tax Modernization Program was initiated in October 2018 comprising of five main projects/components including:  (a) Communication and Change Management; (b) Organization/Human Resources (HR)/Infrastructure; (c) Business Processes Re-engineering; (d) Legislative Framework; and (e) Information Technology. These will be implemented in phases, with the existing core areas of the ITD and DGST operating as the new, consolidated functional organization, the Belize Tax Service (BTS).

  - To support this endeavour, the GOB has requested the support of the Inter-American Development Bank (IDB) to fund a five-year project through a US$14.0 million investment loan; in particular, “Strengthening of Tax Administration” (BL-L1031).  The main objective of the Project is to strengthen Belize’s tax administration aimed at increasing tax revenue collection, through the following specific objectives:  (a) increasing the effectiveness of the Government to collect taxes, through improvement in the tax administration governance and; (b) increasing tax administration efficiency, through improvement in the operational processes and modernization of the technological infrastructure.

  - The MOF is responsible for the implementation of the overall Belize Tax Modernization Program and, for this purpose it has established a Program Management Office (PMO) under the Office of the Financial Secretary to support the implementation of the Program along with the consolidation of the BTS.  In this respect, the MOF has been designated as the Executing Agency (EA) of BL-L1031.  For this purpose, a Project Executing Unit (PEU) will be established in the PMO with concrete technical, administrative, financial, control and planning, monitoring and evaluation responsibilities for the IDB-funded initiative.  In addition, a Project Steering Committee (PSC) will be created to facilitate the coordination between the agencies involved as part of the Project execution structure, and to provide strategic advice and monitoring to/of the overall implementation process. The PSC will consist of key implementing agencies and stakeholders. and will be chaired by the MOF

  - The present Terms of Reference (ToR) will support the contracting of the Procurement Specialist for the PEU under a contractual arrangement with the MOF, and as part of the BL-L1031 initiative.

- OBJECTIVE AND SCOPE OF WORK

  - The objective of the position is to lead the execution of the procurement activities of the PEU in accordance with the provisions of the Project and the Bank’s procurement rules and procedures and the MOF procurement guidelines, when applicable.  In particular, the Procurement Specialist is responsible for the overall and day to day activities for the procurement of goods, services and works, subject to IDB policies and requirements and in accordance with the Project Operational Manual (POM)

- RESPONSIBILITIES/ACTIVITIES

  - The main responsibilities of the Procurement Specialist include, among others:

- Review all documentation relating to the Project; and, be informed on the Program Operation Manual (POM), the Loan Contract, the Procurement Plan (PP), the Annual Operational Plan (AOP), the Project Execution Plan (PEP), and the initial Disbursement Projection Table.

- Participate in the preparation of the AOP and prepare and update the Annual Procurement Plans.

- Prepare necessary bidding documents, review the Terms of Reference (ToR) and specifications prepared by Technical Staff, organize and execute all bid openings and evaluation processes, prepare evaluation reports and corresponding draft contracts.

- In coordination with the Project Coordinator and Financial Specialist, prepare the ToRs and bidding documents for the annual audits.

- Ensure contracting of consultants, suppliers and contractors is in accordance with IDB procurement policies and GOB policies, laws and regulations.

- Ensure that prospective contractors, suppliers and consultants are duly constituted and are ongoing concerns.

- Issue contracts for signature by relevant parties.

- Manage the validity of contracts during their execution, securing the legal status of each agreement:

- Ensure the submission and safeguard of all bid validity documents (i.e. bonds, guarantees, insurances, etc.) during and after tendering and execution of the contracts.

- Ensure the timely receipt, extension and release of all bonds, guarantees, insurances, etc.

- Coordinate with the Financial Specialist to ensure that authorized payments to contractors are according to the terms of the contract.

- Notify management of the PEU and PMO and other staff of duration and expiration of the bid validity periods, contract durations within the overall final disbursement date.

- Address contractors’ complains and issues, preparing contract amendments and ensuring proper closeout of all contracts, including evaluation of contractors’ performance.

- Maintain accurate auditable records of all procurement process

- Assist the Project Coordinator in the submission of monthly activities reports and prepare the quarterly procurement reports following a pre-approved Bank format (March 31, June 31, September 30, December 31 of each year), detailing the procurement of goods, services and works, along with the corresponding disbursements, and a description of problems found and how they were dealt with.

- Maintain an up-to-date registry of consultants hired and goods and service purchased under the Project.

- Monitor executed contracts through contract completion, liaising with technical personnel of the MOF, PMO and PEU and the Financial Specialist of the PEU to ensure payments/disbursements are made according to contract and the preparation of monthly and annual disbursement projections and payments are accurate.

- Maintain appropriate files of procurement functions and provide information as needed by the Executing Agency and the Bank.

- Participate in the update of the POM taking responsibility for the procurement section and ensuring it is in alignment with the procurement guidelines of the Bank.

- Execute other tasks and special assignments as required to enable transparent, efficient and timely implementation of procurement activities and program deliverables including responding to audit queries and responding to requests from the GOB.

- Liaise with GOB officials (MOF, PMO, PEU and other) on procurement matters aimed at ensuring and effective discharge of the Project’s procurement/contracting activities.

- Provide the necessary training to Government officials.

- DELIVERABLES

  - The Procurement Specialist will be responsible for preparing/updating the following reports which are considered recurrent deliverables or responsibilities:

  - Annual PPs.

  - Quarterly procurement reports.

  - Updates to POM.

  - Procurement documents (bids, requests for proposals, invitations, etc.)

  - Minutes of procurement meetings.

  - Other.

- QUALIFICATION AND EXPERIENCE

  - Education:  Bachelor of Science Degree in Accounting, Finance, Business Administration, Auditing, Law, Public Administration or other related fields.  A specialized certification in procurement and supply chain management or contract management is considered a plus.

  - Work Experience:  At least three years of relevant experience in procurement administration in the private or public sector, preferably as part of overall project management.  Knowledge of procurement policies and procedures of the IDB or similar organizations would be considered an asset.

  - Skills:  (a) Have excellent computer skills, including Microsoft Office and QuickBooks or other similar accounting software; (b) fluent in written and spoken English with the ability to express data in a concise and clear manner; (c) professional, honest and display strong business ethics and integrity; and (d) experience with the Government of Belize administrative platforms will be of significant benefit.

- REPORTING REQUIREMENTS

  - The Procurement Specialist reports to the Project Coordinator of the PEU.  He/she shall work in close coordination with the staff of the MOF and especially the members of the PMO, the BTS and the Finance Officer of the Ministry.

- COMPENSATION

  - The Procurement Specialist will be paid a monthly salary to be established during the contracting process.

  - Given the staff-like tasks and responsibilities of the PEU personnel, reports (deliverables) do not apply.  Instead, performance assessment reports from the supervisor.

- APPLICATIONS

  - Deadline for submission of application letter and curriculum vitae is April 30, 2019.  Applications should be addressed to the Financial Secretary, Ministry of Finance and submitted via e-mail to michelle.longsworth@MOF.gov.bz marked BTMP_M&E Officer in the subject header. Only short-listed applicants will be notified.

GOVERNMENT OF BELIZE

INTER-AMERICAN DEVELOPMENT BANK

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

Terms of Reference

Monitoring and Evaluation Officer

- BACKGROUND

  - One strategy of the National Development Framework for Belize 2010-2030 refers to maximization of the Government of Belize’s (GOB) revenue generating potential.  For the years 2015, 2016 and 2017, the reported Income Tax and General Sales Tax earnings for the GOB were 61.6%, 61.0%, 71.5% respectively of the total revenue and grants for the country.  With these departments contributing to more than half of Belize’s total revenue, it is clear why objective four of the Ministry of Finance’s (MOF) Fiscal Strategy Statement of 2018/19 includes making revenue collection more effective and forceful.

  - Following good practices and recommendations from the Fiscal Affairs Department (FAD) of the International Monetary Fund (IMF), the Caribbean Regional Technical Assistance Centre (CARTAC), the Supporting Economic Management in the Caribbean (SEMCAR) Program of the World Bank (WB), and other external agencies, current taxation reform objectives were developed in alignment with the National objectives and strategies.  The aim is to increase the country’s economic activity by modernizing and streamlining the national tax system.  In order to achieve the stated aim, the GOB has decided to:

- Modernize its tax administration by merging the existing Income Tax Department (ITD) and the Department of General Sales Tax (DGST) into a single function-based tax administration.

- To procure and implement a new Integrated Tax Administration System (ITAS)

  - Publications on international development show that the functional organizational and management structure as the most successfully implemented for tax administration purposes.  Indeed, the GOB is following such good practices toward the design of it new tax administration governance and organizational structure which, once fully implemented, should provide a robust foundation for the Government to meet its current tax reform objectives and strategies.

  - In order to order to facilitate the process, the Tax Modernization Program was initiated in October 2018 comprising of five main projects/components including:  (a) Communication and Change Management; (b) Organization/Human Resources (HR)/Infrastructure; (c) Business Processes Re-engineering; (d) Legislative Framework; and (e) Information Technology. These will be implemented in phases, with the existing core areas of the ITD and DGST operating as the new, consolidated functional organization, the Belize Tax Service (BTS).

  - To support this endeavour, the GOB has requested the support of the Inter-American Development Bank (IDB) to fund a five-year project through a US$14.0 million investment loan; in particular, “Strengthening of Tax Administration” (BL-L1031).  The main objective of the Project is to strengthen Belize’s tax administration aimed at increasing tax revenue collection, through the following specific objectives:  (a) increasing the effectiveness of the Government to collect taxes, through improvement in the tax administration governance and; (b) increasing tax administration efficiency, through improvement in the operational processes and modernization of the technological infrastructure.

  - The MOF is responsible for the implementation of the overall Belize Tax Modernization Program and, for this purpose it has established a Program Management Office (PMO) under the Office of the Financial Secretary to support the implementation of the Program along with the consolidation of the BTS.  In this respect, the MOF has been designated as the Executing Agency (EA) of BL-L1031.  For this purpose, a Project Executing Unit (PEU) will be established in the PMO with concrete technical, administrative, financial, control and planning, monitoring and evaluation responsibilities for the IDB-funded initiative.  In addition, a Project Steering Committee (PSC) will be created to facilitate the coordination between the agencies involved as part of the Project execution structure, and to provide strategic advice and monitoring to/of the overall implementation process. The PSC will consist of key implementing agencies and stakeholders. and will be chaired by the MOF

  - The present Terms of Reference (ToR) will support the contracting of the Monitoring and Evaluation Officer for the PEU under a contractual arrangement with the MOF, and as part of the BL-L1031 initiative.

- OBJECTIVE AND SCOPE OF WORK

  - The objective of the position is to lead the strategic and operational planning activities of the Project, as well as monitoring the progress in the implementation of the individual components with respect to the objectives and the respective planned outputs, outcomes and results of the Project, and its overall contribution to the attainment of the overarching objectives of the GOB within the framework of the Tax Modernization Program.

  - The Monitoring and Evaluation Officer is responsible for guiding and implementing the overall Monitoring and Evaluation (M&E) strategy (i.e. the Project’s Monitoring and Evaluation Plan) in coordination with key stakeholders of the MOF, the PMO, the PEU, the PSC, other ministries, and others, and for providing timely and relevant information to Program stakeholders.  The Monitoring and Evaluation Specialist is required to coordinate, conduct and support all internal and external monitoring activities related to the Program/Project to enable timely identification of Program/project progress towards achieving planned outputs and outcome in accordance with the Program Results Framework, and in compliance with the Monitoring and Evaluation Plan contained in the Project Operational Manual (POM).

- RESPONSIBILITIES/ACTIVITIES

  - The main responsibilities of the Monitoring and Evaluation Officer include, among others:

        - Following up on the compliance with the “Conditions Prior to First Disbursement” established in Section 3.01 of the Special Conditions of the Loan Contract between the IDB and the GOB.

        - In close coordination with the pertinent technical and administrative personnel of the MOF, undertake the strategic and operations planning activities of the Program, including the development and update of the Pluri-Annual Execution Plan (PEP), the Annual Operations Plan (AOP), the Procurement Plan (PP), the Financial Plan (FP), budget, and other documentation, in compliance with the requirements of MOF, Ministry of Economic Development (MED) and the IDB, and submission for non-objection and approval.

        - Monitoring the activities of the Project in compliance with its global strategic objectives and those of its two technical components, as well as the targets established in the AOP.

        - Implementing the Programs’ risk management mechanisms on the basis of the IDB tool Risk Management in Projects with Sovereign Guarantee (RMP), taking into consideration the assessment and evolution of the risk factors, the factors of probability and impact, and risk mitigation measures.

        - Preparing the periodic consolidated physical and financial progress reports to be submitted to MOF, PMO, MED, and the Bank.

        - Preparing, for presentation to the Bank of the required data, reports and other documentation of the Project as a whole and its individual components, as established in the Loan Contract.

  - Specific activities include:

- Providing the necessary leadership to the PEU on monitoring and evaluation through orientation and coordination of such activities with pertinent stakeholders.

- Organizing and facilitating the Project’s start-up and periodic assessment workshops in coordination with MOF/PMO/PEU staff and stakeholders.

- Supporting the annual planning process, including the organization of annual planning and evaluation workshops with beneficiaries and key implementing partners.

- Developing, with support from the PMO the ToR for the design and development of the Monitoring and Evaluation Management Information System.  PLEASE REVIEW THIS.  WHAT IS THE SCOPE OF THIS SYSTEM?  WHAT IS THE SOURCE OF ITS FUNDING?

- Supervising the development of the Monitoring and Evaluation Management Information System for use by different stakeholders, satisfying their demand for information, and providing ongoing monitoring of project activities (Planning Tools, Results Matrix, and Results and Impact Management System (RIMS) output and higher-level results, including targeting performance and gender equity.

- Monitoring compliance of the targeting strategy and outreach to vulnerable groups.

- Monitoring data collection and registration, analysis and feedback to measure the progress of the implementation of the AOP and budget, in coordination with PMO/PEU staff and key implementing partners in the MOF.

- Guiding the process for identifying and designing the key indicators for each component (based on the Results Framework of the Project), recording and reporting physical progress against the AOP and budget, and steering the process for designing the format of progress reports based on GOB and IDB requirements.

- Training and supporting PMO/PEU staff and key implementers in the use of the Project’s Monitoring and Evaluation Management Information Systems/Platform.

- Assuring the quality of the data, and that information is registered according to the agreed upon timing and frequency, and that the database remains up-to-date.

- Responding to specific information needs of the Program Manager (PMO) and Project Coordinator (PEU), the MOF, and other.

- Preparing the ToR for design and execution of baseline surveys, mid-term evaluations, impact studies and other, and contributing to the supervision of consultants contracted to execute the surveys and studies required for evaluating Project progress, effectiveness and impact.

- Guiding internal staff in preparation their internal physical and financial progress reports, and preparing consolidated progress reports for MOF/PMO/PEU, other public institutional and the Bank, based on agreed upon reporting formats and timelines.

- Preparing periodic progress reports based on Project Coordinator’s guidance, highlighting areas of concern and preparing the documentation for review at meetings.

- Undertaking regular internal/field visits to support implementation of the Monitoring and Evaluation activities and identifying areas for improvement.

- Contributing to the sharing of the Project’s outputs, progress and other MOF/PMO staff and stakeholders.

- Identifying lessons learned, knowledge generation, and knowledge sharing, and assisting with the provision of feedback on such lessons learned and relevant experiences to pertinent internal and external stakeholders.

- Coordinating with the Project Coordinator (PEU), the Program Manager (PMO) and stakeholders, the planning and implementation of the “Closing Workshops”.

- Assisting the Project Coordinator and Program Manager in supporting the execution of the final evaluation, the preparation of the Project Completion Report, and other closing activities in accordance with IDB policies and requirements.

- DELIVERABLES

  - The Monitoring and Evaluation Officer will be responsible for preparing/updating the following reports, which are considered recurrent deliverables or responsibilities:

- Monthly update of the Results Matrix.

- Monthly updates to the Monitoring and Evaluation System.

- Monthly and semiannual consolidated physical and financial progress reports.

- Ad hoc reports.

- Updates of databases, files and indicators.

- Other.

- QUALIFICATION AND EXPERIENCE

  - Education:  Bachelor of Science Degree in Project Management, Development Studies, Statistics, Economics, Social Sciences or a related fields.

  - Work Experience:  At least five years of proven work experience in:  (a) design and implementation of monitoring and evaluation systems; (b) application of monitoring and evaluation methodologies and approaches (including quantitative, qualitative and participatory); (c) experience with logical framework, results framework and other strategic planning methods; (d) exposure to project management and training; (e) information and data analysis and reporting; and (f) other.

  - Skills:  (a) good analytical and data analysis skills; (b) good report writing, presentation and computer skill (experience in data processing); and (c) leadership qualities, team work and management.

- REPORTING REQUIREMENTS

  - The Monitoring and Evaluation Officer reports to the Project Coordinator of the PEU.

- COMPENSATION

  - The Monitoring and Evaluation Officer will be paid a monthly salary to be established during the contracting process.

  - Given the staff-like tasks and responsibilities of the PEU personnel, reports (deliverables) do not apply.  Instead, performance assessment reports from the supervisor.

- APPLICATIONS

  - Deadline for submission of application letter and curriculum vitae is April 30, 2019.  Applications should be addressed to the Financial Secretary, Ministry of Finance and submitted via e-mail to michelle.longsworth@MOF.gov.bz marked BTMP_M&E Officer in the subject header. Only short-listed applicants will be notified.

GOVERNMENT OF BELIZE

INTER-AMERICAN DEVELOPMENT BANK

STRENGTHENING OF TAX ADMINISTRATION

(BL-L1031)

Terms of Reference

Project Support Officer

- BACKGROUND

  - One strategy of the National Development Framework for Belize 2010-2030 refers to maximization of the Government of Belize’s (GOB) revenue generating potential.  For the years 2015, 2016 and 2017, the reported Income Tax and General Sales Tax earnings for the GOB were 61.6%, 61.0%, 71.5% respectively of the total revenue and grants for the country.  With these departments contributing to more than half of Belize’s total revenue, it is clear why objective four of the Ministry of Finance’s (MOF) Fiscal Strategy Statement of 2018/19 includes making revenue collection more effective and forceful.

  - Following good practices and recommendations from the Fiscal Affairs Department (FAD) of the International Monetary Fund (IMF), the Caribbean Regional Technical Assistance Centre (CARTAC), the Supporting Economic Management in the Caribbean (SEMCAR) Program of the World Bank (WB), and other external agencies, current taxation reform objectives were developed in alignment with the National objectives and strategies.  The aim is to increase the country’s economic activity by modernizing and streamlining the national tax system.  In order to achieve the stated aim, the GOB has decided to:

- Modernize its tax administration by merging the existing Income Tax Department (ITD) and the Department of General Sales Tax (DGST) into a single function-based tax administration.

- To procure and implement a new Integrated Tax Administration System (ITAS)

  - Publications on international development show that the functional organizational and management structure as the most successfully implemented for tax administration purposes.  Indeed, the GOB is following such good practices toward the design of it new tax administration governance and organizational structure which, once fully implemented, should provide a robust foundation for the Government to meet its current tax reform objectives and strategies.

  - In order to facilitate the process, the Tax Modernization Program was initiated in October 2018 comprising of five main projects/components including:  (a) Communication and Change Management; (b) Organization/Human Resources (HR)/Infrastructure; (c) Business Processes Re-engineering; (d) Legislative Framework; and (e) Information Technology. These will be implemented in phases, with the existing core areas of the ITD and DGST operating as the new, consolidated functional organization, the Belize Tax Service (BTS).

  - To support this endeavor, the GOB has requested the support of the Inter-American Development Bank (IDB) to fund a five-year project through a US$14.0 million investment loan; in particular, “Strengthening of Tax Administration” (BL-L1031).  The main objective of the project is to strengthen TA aiming at increasing revenue collection. The specific objectives are the following: (a) increasing the government’s effectiveness in tax collection; and (b) increasing the efficiency of TA. These objectives will be achieved by improving TA governance and operational processes, and by modernizing the technological infrastructure.

  - The MOF is responsible for the implementation of the overall Belize Tax Modernization Program and, for this purpose it has established a Program Management Office (PMO) under the Office of the Financial Secretary to support the implementation of the Program along with the consolidation of the BTS.  In this respect, the MOF has been designated as the Executing Agency (EA) of BL-L1031.  For this purpose, a Project Executing Unit (PEU) will be established in the PMO with concrete technical, administrative, financial, control and planning, monitoring and evaluation responsibilities for the IDB-funded initiative.  In addition, a Project Steering Committee (PSC) will be created to facilitate the coordination between the agencies involved as part of the Project execution structure, and to provide strategic advice and monitoring to/of the overall implementation process. The PSC will consist of key implementing agencies and stakeholders. and will be chaired by the MOF

  - The present Terms of Reference (ToR) will support the contracting of a Project Support Officer (PSO) for the PEU under a contractual arrangement with the MOF, and as part of the BL-L1031 initiative.

- OBJECTIVE AND SCOPE OF WORK

  - The objective of the position is to provide general administrative and clerical support to the PEU in compliance with IDB and national regulations.

  - The (PSO) is responsible for the overall daily affairs of the PEU as it pertains to the effective and successful completion of the various activities under this operation and ensuring that all Project activities are executed in accordance with the applicable MOF and the Bank’s requirements.

- RESPONSIBILITIES/ACTIVITIES

  - The main responsibilities of the PSO include, among others:

        - Provide secretarial services for the PEU.

        - Provide clerical services for the PEU.

        - Work closely with the project team in coordination of a wide range of activities in order to meet project and organizational objectives, targets and demands.

        - Work closely with the project team to ensure that internal and external policies and procedures are followed.

        - Maintain an adequate filing system for the PEU records, including the payment records, among others.

  - Specific support activities include:

Financial and Procurement Management

- Provide clerical support to the Financial Specialist and the Procurement Specialist in carrying out the financial and procurement requirements of the Project.  This  may include but is not limited to letter writing, minute taking, filing, document collation, preparation of reports (Expense Justification and Request for Advance of Funds, meetings reports, etc.).

- Support the Financial Specialist in maintenance of supporting project financial documents for audit and review processes.

- Liaise with Ministry’s Finance Accounts Unit to assist in the procurement of goods, including raising requisitions, tracking purchase orders, and maintenance of all aspects of receipt of goods.

Project Monitoring and Reporting

- Support the Monitoring and Evaluation (M&E) Specialist in monitoring the project results indicators, and other aspects of the M&E system for the Project.

- Support the development and maintenance of information systems to ensure real time tracking and activity management under the Project.

Coordination and Liaison

- Organize all project and stakeholder meetings, consultations and events as and when necessary, and maintain records of these meetings.  This may include assistance in drafting agenda, sending and confirming invitations, venue booking, food and refreshments, and equipment for meetings.

- Record minutes of meetings, including Project Steering Committee (PSC) meetings, Technical Advisory Committees, other partners and any other meetings as required by the Project Manager.

- Support in arranging project-related travel.

Knowledge Management and Innovation

- Provide research support capacity to the PEU.

- Support in developing Project presentations and media documents, in compliance with the external and internal policies of the Project.

Operational and Logistical Support

- Assist Project Coordinator in monitoring all HR Requirements and related activities.

- Maintain records of Project files and other supporting documents in compliance with external and internal procedures.

- Assist the Project Coordinator in the preparation of Project reports, and to ensure compliance with contractual obligations, among others.

- Pro-actively coordinate/liaise with Ministry units on all administrative matters, as delegated by the Project Coordinator.

- Act as a point of contact for outside callers, written and email inquiries, where necessary.

- Coordinate all outgoing and incoming correspondences.

- Collate reports for Project Steering Committee, Technical Advisory Committee, semester reports, and other internal or external stakeholders/audiences.

  - The PSO shall undertake his/her work with the guidance of and coordination with the MOF and the PMO.

- QUALIFICATION AND EXPERIENCE

  - Education:  Associate Degree in Business Administration, Public Administration or related field.

  - Work Experience:  At least two years of proven work experience in performing administrative support services and/or secretarial duties.

  - Skills:  (a) Have excellent computer skills, including Microsoft Office; knowledge of records management is an asset;  (e) task orientated and able to prioritize projects, multitask and meet tight deadlines; (f) fluent in written and spoken English with the ability to express data in a concise and clear manner, ability to speak Spanish is an asset; (g) team player and possess strong self-motivation and initiative; (j) professional, honest and display strong business ethics and integrity.

- REPORTING REQUIREMENTS

  - The Project Support Officer reports to the Project Coordinator of the PEU.  He/she shall work in close coordination with the staff of the MOF and especially the members of the PMO, the BTS and the Finance Officer of the Ministry.

- COMPENSATION

  - The Project Support Officer will be paid a monthly salary to be established during the contracting process.

  - Given the staff-like tasks and responsibilities of the PEU personnel, reports (deliverables) do not apply.  Instead, performance assessment reports from the supervisor.

- APPLICATIONS

  - Deadline for submission of application letter and curriculum vitae is May 31st, 2019.  Applications should be addressed to the Financial Secretary, Ministry of Finance, Attn: Program Manager, Tax Modernization Program Office and submitted via e-mail to michelle.longsworth@MOF.gov.bz marked MTAB_PSO in the subject header. Only short-listed applicants will be notified.

ANNEX IV

IDB FORMS FOR PROGRAM MANAGEMENT

The POM refers to the “Program Office for the Restructuring, Modernization and Integration of the Income Tax Department and the Department of General Sales Tax” established under the Office of the Financial Secretary.

The MOF will discharge these responsibilities through the Project Exectuing Unit (PEU), whose establishment will be responsibility of the Ministry as PEA.

Annex III contains the terms of reference of PEU members.

Information on how to present allegations of Prohibited Practices, the applicable rules regarding the investigation and sanctions process, and the agreement regulating the mutual recognition of sanctions are available on the Bank’s website (www.iadb.org/integrity).

Refer to “Selection of Individual Consultants”, Paragraph 5.4 of IDB document “Policies for the Selection and Contracting of Consultants Financed by the Inter-American Development Bank” (GN-2350-9).

The information of the numerators and denominators of all the indicators is from same year.

Total number of taxpayers filing business tax in a specific year.

Total number of taxpayers expected to file business tax are those who has at least one filing within the last three years.

Total number of payments made through an electronic method in a specific year.

Total number of payments made using any payment method available (Electronically, Bank, Government cashier) in a specific year.

Payments made in person at tax office or through banks.

This indicator is largely used to track the achievement of specific or general objectives. Reductions in this value indicate improvements in efficiency or effectiveness. See: ISORA 2016 Understanding Revenue Administration. IMF; CIAT. 2018. La Administración Tributaria: Recaudación, Costes y Personal – Evidencia para los Países de Ciat con los Datos de ISORA; Crandall, W. 2010. Revenue Administration: Performance Measurement in Tax Administration, IMF.

Recurrent expenditure incurred by ITD and DGST in 2018 (emoluments, travelling &subsistence, materials & supplies, operating cost, maintenance).

Total tax revenues collected by the government in a specific year.

Total number of audits carried out in a specific year.

Total number of auditors who participated in audits in a specific year.

Total amount collected from assessments issued in a specific year.

Total cost of the auditor salaries in a specific year.

The results are annual.