LEGIII/BH-492077-05

# THE ANNEX

THE PROGRAM

# Strengthening of Airport Security Program

I.	Objective

1.01	The objective of the Program is to contribute to a safer and more efficient air transport sector so that the country can capture the economic benefits derived from access to world markets. The purpose of the Program is to strengthen airport security through an improved regulatory framework, changes in procedures and policies, installation of required equipment, and training of critical security staff.

II.	Description

2.01	In order to achieve the above-mentioned objective, the Program will execute the following components:

Component 1: Regulatory Strengthening

2.02	Activities under this component refer to the strengthening of the regulations and procedures required to put into effect all minimum standards established in the National Civil Aviation Security Program (“NCASP”). The NCASP requires an update and scrutiny by an experienced aviation security consultant. This review and update, which includes inputs from all stakeholders (private aviation sector, Government, and Regulators) is expected to be an output of the proposed Program, which will satisfy the requirements of the most recent version of Annex 17 of the International Civil Aviation Organization (ICAO) Convention and the procedures and guidance set forth in Document 8973-Security Manual for Safeguarding Civil Aviation Against Acts of Unlawful Interference.

2.03	In order to fully comply with the requirements listed in the Security Manual, the proposed Program will include the following activities: (a) development of security vulnerability and risk assessment necessary to refine the security needs of the following airports: Nassau International Airport, Exuma, Abaco (2 airports), Eleuthera (3 airports), and San Salvador; (b) preparation and update of comprehensive security contingency plans for these airports, to meet new requirements and standards coordinated with the most recent procedures and requirements; (c) articulation of a long-term strategy for financial and operational sustainability of the security systems and mechanisms. This strategy will include details of the financial and institutional structures needs and procedures to be developed to meet the new demands on the systems and the new regulatory framework, including procedural documents, outlining strategy, mission, goals and benchmarks, to ensure the financial and operational sustainability of the security systems; (d) development of security certification programs, including procedures, systems and methodology, as well as the required training of the staff of the selected airports in certification procedures and activities, as described in component 3; (e) development of a performance assessment program to be carried out at the selected airports; (f) development of a public awareness program to enhance and promote security at the airports and provide for a high level of comfort to passengers and the public in general; and (g) strengthening of the security regulatory structure, training of Civil Aviation and Airport Authority inspectors on regulatory procedures and systems for the oversight of airport security, as described in component 3.

2.04	In addition to the above activities, this component includes the hiring of a consultant to undertake a study on the development and implementation of a centralized, computerized and secure database in order to maintain detailed information of all persons provided with an airport badge, airside vehicle passes, track the issuance and return of temporary and visitor passes, record lost, rescinded or expired passes as well as record pass holder violations.

Component 2: Purchase of Security Related Equipment

2.05	The procurement of security related equipment under this component is expected to allow a thorough application of the regulatory framework. This equipment will facilitate an effective implementation of the airport security systems in the Bahamas. The equipment that will be purchased includes computers, multimedia systems, training aids, ICAO manuals and training equipment, security related equipment (magnometers, hand held metal detectors, radio communication units, digital cameras, operations test kits, modular bomb kits).

Component 3: Training

2.06	This component will seek to implement airport security training programs and set up training programs for instructors in airline security. It will include: (a) at least thirty courses with an average duration of five days in aviation security procedures for 345 persons of which at least 95 staff from AA, MOTA and CAD; (b) air cargo and mail security training for 15 officers and 5 airline ground security coordinators; (c) training in hostage negotiations (one course to train 20 Bahamian negotiators); (d) incident and crisis management- training of 15 staff; (e) training of 5 security trainers in passenger profiling, (f) training of airport security management (24 managers including managers from the Family Islands airports); (g) a train the trainer program for 13 persons (with an average duration of 10 working days prior to which the selected candidates will audit security courses taught by consultants); (h) training of 20 staff in identification and detection of explosives; (i) train the trainer program for 13 staff to teach aviation security courses; (j) training of 8 staff in airport security training methodologies at the regional training institute in Port of Spain; and (k) training of 600 persons in public relations and customer service.

III.	Total Cost of the Program

3.01	The estimated cost of the Program is the equivalent of six hundred and fifty five thousand dollars (US$655,000), in accordance with the following budget:

Budget

(in US$)

| - Area | - Bank | - Beneficiary | - Total |
| --- | --- | --- | --- |
| - Component 1 Regulatory strengthening | - 163,900 | - 15,500 | - 179,400 |
| - Component 2: Purchase of Security Equipment | - 0 | - 75,660 | - 75,660 |
| - Component 3: Training consultancy and courses | - 256,390 | - 26,750 | - 283,140 |
| - Project Coordination and Administration | - 0 | - 82,000 | - 82,000 |
| - Evaluation | - 12,500 | - 0 | - 12,500 |
| - Audit | - 12,500 | - 0 | - 12,500 |
| - Contingency | - 0 | - 9,800 | - 9,800 |
| - TOTAL | - $445,290 | - $209,710 | - $655,000 |

IV.	Execution

4.01	A Program Coordination Unit (PCU) has been established in the Ministry of Transport and Aviation (“MOTA”) for the execution of the Program. The Program Coordinator, head of the PCU, has been appointed and will be responsible for supervising and monitoring the Program. The Program Coordinator will report directly to the Permanent Secretary of the MOTA who also oversees the activities of CAD and AA.

4.02	The Program Coordinator will be responsible for: (a) supervising and monitoring the accomplishment of the activities of the Program; (b) reviewing and approving the annual plan of activities and the budget for the Program, including the use of local counterpart; (c) allocating financial resources to ensure the continuity of the Program; (d) designing and executing a public procurement process for the selection and contracting of the consulting services; (e) designing and executing a public procurement process for acquiring equipment necessary for the successful execution of the Program; (f) the day-to-day administration of the Program including the keeping of detailed records and files of all activities and purchases made; and (g) all activities under this Line of Activity will engage specialist staff of MOTA, CAD and AA as required.

4.03	The Beneficiary through the CAD will make a total of four staff members available to the PCU who currently manage and administer the NCASP. These staff members will form an integral part of the Government’s team of security experts who will be fully engaged with the execution of the Program and will assist the Program Coordinator on an as need basis. The Beneficiary will be responsible for the cost of the Program Coordinator, which is included in the budget as Counterpart Resources.

4.04	The Beneficiary, though the Executing Agency, undertakes that the consulting firm(s) to be hired under the Program will be responsible to present a work plan showing how the proposed Program will be implemented. This work plan will also include the timelines for implementation. Procurement of equipment and engagement of consultants to undertake the training activities will also be an integral part of this work plan.

  - The Bank’s Country Office in The Bahamas will be responsible for performing oversight, monitoring fulfillment of contractual conditions, processing disbursement request, and receiving audited financial statements.

  - The Program Coordinator will be responsible for: (a) keeping and maintaining proper accounting, financial and internal records, as well as filing systems providing details for the source and application of funds, in order to: (i) identify funds and their sources; (ii) contain information on Program expenditures, segregating the Contributions from contributions from other sources; and (iii) identify the goods procured and services contracted; (b) open separate bank accounts for the administration of the Contribution and the Counterpart Resources; and (c) process disbursement requests and supporting documentation justifying expenses, in accordance with the Bank’s disbursement procedures.