LEGIII/BA-717048-06

THE ANNEX

THE PROJECT

# Strengthening of Airport Security

I.	Objective

1.01	The goal of the project is to contribute to a safer and more efficient air transport sector so that the country can capture the economic benefits derived from access to world markets. Specific objectives are to enhance and strengthen airport security to meet international security Standards and Recommended Practices.

II.	Description

2.01	In order to achieve the above-mentioned objectives, the Project will finance the following three Components:

- Component 1: Regulatory Strengthening

- 2.02	Activities under this component refer to the strengthening of the regulations and procedures related to civil aviation security, and put into effect all the minimum standards established in this National Plan, to satisfy the requirements of the most recent version of Annex 17 of International Civil Aviation Organization (ICAO) and the procedures and guidance set in Document 8973 Security Manual for Safeguarding Civil Aviation Against Acts of Unlawful Interference. Specific activities would include: (i) Update existing airport contingency plan and airport security plans and the airport operations manual for Grantley Adams International Airport (GAIA), (ii) Develop and formalize a long-term strategy for financial and operational sustainability of the security systems and mechanisms, (iii) Development of a security certification program, (iv) Performance assessment program, and (v) Public awareness program.

- Component 2: Implementation of New Administrative Services

- 2.03	This component will fund services aimed at providing an effective implementation of the procedures and programs required for the strengthening of the airport security system, facilitating an effective implementation of the airport security systems, including: (i) Airport security related equipment. The Ministry of Tourism and International Transport (MT&IT) will purchase additional devices that are needed for the proper monitoring of the airport. This will include hand held metal detectors, operational test devices, transportable X-ray system, and modular bomb kits, and (ii) Support equipment. The MT&IT will purchase training equipment that will allow for a more comprehensive and efficient implementation of this program. This equipment will include laptop computers, light box, computer software, ICAO Security Training Manuals and videos, sets of aviation security crisis management, and security management manuals.

- Component 3: Airport Security Training.

- 2.04	The activities under this component will implement airport security training programs and set up training programs for instructors. The courses include the following: (i) Basic security training (training provided in-country: Basic and advanced airport security procedures and measures; Basic preventive airport security procedures; and Basic screening and monitoring procedures), (ii) Training of trainers (high level course in communication and presentation skills to develop a sustainable security training program), (iii) Security Training Methodologies, (iv) Identification and detection of bombs and other incendiary devices, (v) Airport security program development and monitoring (as part of the sustainability program, train staff members to monitor and update training programs, through updated and refresher courses and training manuals), (vi) Training course on incident/hostage negotiation,(vii) Fire fighting and rescue drill, (viii) Emergency exercises (assistance in the development of the required documents for the planning, execution and monitoring of the emergency drills), (ix) Hiring a facilitator for airline security staff training, and (x) Public relations and customer service training to reduce and minimize the impact of the new measures on customers.

III.	Total Cost of the Project

3.01	The estimated cost of the Project is the equivalent of six hundred fifty one thousand sixty two dollars (US$651,062) , in accordance with the following Budget:

| - Category | - MIF | - Counterpart | - Total |
| --- | --- | --- | --- |
| - Component 1 Regulatory strengthening | - 95,690 | - 0 | - 95,690 |
| - Component 2: Implementation of New Administrative Services | - 91,140 | - 28,595 | - 119,735 |
| - Component 3: Airport Security Training | - 230,907 | - 66,730 | - 297,637 |
| - Project Coordination and Administration | - 0 | - 100,000 | - 100,000 |
| - Evaluation | - 13,000 | - 0 | - 13,000 |
| - Audit | - 5,000 | - 0 | - 5,000 |
| - Contingency | - 20,000 |  | - 20,000 |
| - TOTAL | - $455,737 | - $195,325 | - $651,062 |

IV.	Execution

- 4.01	The MT&IT will be the executing agency of the project. Under this project, the Director of Civil Aviation will be responsible for ensuring the implementation of all required regulatory activities through a regime of inspections, audits and training, in close collaboration with GAIA and the Airport Security Service.

- 4.02	A Project Coordination Unit will be established in the MT&IT for the execution of this project, which will be headed by a Project Coordinator responsible for supervising and monitoring the project. The project coordinator will be supported by the accounting department of the MT&IT. The project coordinator will be retained for a period of no less than 18 months through counterpart resources. The MT&IT will provide office, equipment and other required office support to the coordinator and administrative assistant.

- 4.03	The Project Coordinator will report directly to the Permanent Secretary of the MT&IT. The Project Coordinator will be responsible for: (i) supervising and monitoring the accomplishment of the activities of the project; (ii) reviewing and approving the annual plan of activities and the budget for the project, including the use of local counterpart; (iii) allocating financial resources to ensure the continuity of the project; (iv) designing and executing a public procurement process for the selection and contracting of the consulting services; (v) designing and executing a public procurement process for acquiring equipment necessary for the successful execution of the project; (vi) the day-to-day administration of the operation including the keeping of detailed records and files of all activities and purchases made; and (vii) all activities under this project will engage specialist staff of MT&IT, GAIA and other governmental agencies as required.

4.04	The MT&IT will be in charge of: (i) monitoring, on a day-to-day basis, the accomplishments of the aims and objectives of the project; (ii) preparing the annual plan of activities and the budget for the project, including the use of local counterpart; (iii) allocating financial resources to ensure the continuity of the project; (iv) executing a public procurement process for the selection and contracting of consultants; (v) executing a public procurement process for acquiring equipment necessary for the successful execution of the project; and (vi) designating a project coordinator.