DRAFT PROCUREMENT PLAN

# A  GENERAL

- Project Information

Borrower:		Government of the Republic of Trinidad and Tobago

Project:			E-government and Knowledge-Brokering Program

Loan No.:		TT-L 0056

Executing Agency:	Ministry of Public Administration and Information (MPAI)

- Approval Date of Procurement Plan by Bank

Original Plan:		To Be Inserted

- Date of General Procurement Notice

The General Procurement Notice will be published on the Bank’s website and in UN Development Business online publication

- Period Covered by this Procurement Plan

This Procurement Plan covers the period September 2006 to February 2008.

# B	pROCUREMENT OF GOODS WORKS AND NON CONSULTING SERVICES

- Bank Review Process: Unless otherwise stated by the Bank in writing every contract for goods and services will be reviewed ex ante

- Community Participation in Contracts: There are no components requiring contracting of community based organizations

- Prior Review Thresholds: Presented in the following Table

| Procurement Method | Prior Review Threshold (US $) | Comments |
| --- | --- | --- |
| International Competitive Bidding (Goods) | > $250,000 | No ex – post review of procurement is anticipated at this time |
| National Competitive Bidding (Goods) | $50,000 - $250,000 | No ex – post review of procurement is anticipated at this time |
| Local Shopping (Goods) | < 50,000 | No ex – post review of procurement is anticipated at this time |
| International Competitive Bidding (Works) | > $3,000,000 | No Works Contracts Planned No ex – post review of procurement is anticipated at this time |
| National Competitive Bidding (Works) | $250,000 - $2,999,999 | No Works Contracts Planned No ex – post review of procurement is anticipated at this time |

- Procurement of Goods with Selection Methods and Time Schedules

The following table presents procurement of goods expected to occur over the initial 18 months of the program (September 2006 – February 2008).

| Ref # | Contract | Estimate | Selection Method | Review by Bank | Expected Start Date | Comments | % Bank Financing |
| --- | --- | --- | --- | --- | --- | --- | --- |
| # PROJECT EXECUTING UNIT (PEU) |  |  |  |  |  |  |  |
| 1 | PEU Office Furniture | 7,000 | Local Shopping | Ex Ante | Nov 2006 |  | 100 |
| 2 | PEU Office Equipment | 35,000 | Local Shopping | Ex Ante | Nov 2006 |  | 100 |

C	SELECTION OF CONSULTANTS

- Bank review process: Unless otherwise stated by the Bank in writing every contract for goods and services will be reviewed ex ante

- Short List (National Competitive Bidding): The short list of consultants whose services are estimated to cost less than US $200,000 equivalent per contract may be comprised entirely of national consultants.

- Any other special selection arrangements: None

- Prior Review Thresholds: Presented in the following Table

| Procurement Method | Prior Review Threshold (US $) | Comments |
| --- | --- | --- |
| International Competitive Bidding (Firms) | < $200,000 | No ex – post review of procurement is anticipated at this time |
| National Competitive Bidding (Firms) | > $200,000 | No ex – post review of procurement is anticipated at this time |
| Individual Consultants | > 20,000 | No ex – post review of procurement is anticipated at this time |

- Consultancy Assignments with Selection Methods and Time Schedules

The following table presents procurement of consulting services expected to occur over the initial 18 months of the program (September 2006 – February 2008).

| Ref # | Contract | Estimate | Selection Method | Review by Bank | Expected Start Date | Comments | % Bank Financing |
| --- | --- | --- | --- | --- | --- | --- | --- |
| # PROJECT EXECUTING UNIT |  |  |  |  |  |  |  |
| 1 | PEU Staffing | 865,000 | N/A | Ex Ante | November 2006 |  | 100 |
| # E GOVERNMENT |  |  |  |  |  |  |  |
| 2 | Proposal Development 1 | 10,000 | Individual Consultant (Local) | Ex Ante | Dec 2006 |  | 100 |
| 3 | Proposal Development 2 | 10,000 | Individual Consultant (Local) | Ex Ante | Dec 2006 |  | 100 |
| 4 | Proposal Development 3 | 10,000 | Individual Consultant (Local) | Ex Ante | Jan 2007 |  | 100 |
| 5 | Proposal Development 4 | 10,000 | Individual Consultant (Local) | Ex Ante | Jan 2007 |  | 100 |
| 6 | E- Strategy for Ministry/Govt. Agency | 40,000 | International / Local Individual Consultant | Ex Ante | Jan 2007 |  | 100 |
| 7 | E- Strategy for Ministry/Govt. Agency | 40,000 | International / Local Individual Consultant | Ex Ante | March 2007 |  | 100 |
| 8 | Design of Projects >$500k 1 | 40,000 | International / Local Individual Consultant | Ex Ante | June 2007 |  | 100 |
| 9 | Design of Projects >$500k 2 | 40,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 |  | 100 |
| 10 | Design of Projects >$500k 3 | 40,000 | International / Local Individual Consultant | Ex Ante | Jan 2008 |  | 100 |
| 11 | Review and Quality Assurance for Design of Projects >$500k 1 | 15,000 | International / Local Individual Consultant | Ex Ante | June 2007 |  | 100 |
| 12 | Review and Quality Assurance for Design of Projects >$500k 2 | 15,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 |  | 100 |
| 13 | Review and Quality Assurance for Design of Projects >$500k 3 | 15,000 | International / Local Individual Consultant | Ex Ante | Jan 2008 |  | 100 |
| 14 | Design of Projects < $500k 1 | 14,000 | International / Local Individual Consultant | Ex Ante | June 2007 |  | 100 |
| 15 | Design of Projects < $500k 2 | 14,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 |  | 100 |
| 16 | Design of Projects < $500k 3 | 14,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 |  | 100 |
| 17 | Design of Projects < $500k 4 | 14,000 | International / Local Individual Consultant | Ex Ante | Dec 2007 |  | 100 |
| 18 | Project Mgt E Govt Projects < $500k 1 | 16,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 |  | 100 |
| 19 | Project Mgt E Govt Projects < $500k 2 | 16,000 | International / Local Individual Consultant | Ex Ante | Dec 2007 |  | 100 |
| 20 | Project Mgt E Govt Projects < $500k 3 | 16,000 | International / Local Individual Consultant | Ex Ante | Jan 2008 |  | 100 |
| 21 | Implementation of Small E Govt Projects <$500k 1 | 300,000 | ICB | Ex Ante | Sept 2007 |  | 100 |
| 22 | Implementation of Small E Govt Projects <$500k 2 | 300,000 | ICB | Ex Ante | Dec 2007 |  | 100 |
| 23 | Implementation of Small E Govt Projects <$500k 3 | 300,000 | ICB | Ex Ante | Jan 2008 |  | 100 |
| # KNOWLEDGE BROKERING |  |  |  |  |  |  |  |
| 24 | Development of Needs Assessment and Funding Proposal 1 | 20,000 | International / Local Individual Consultant | Ex Ante | March 2007 |  | 100 |
| 25 | Development of Needs Assessment and Funding Proposal 2 | 20,000 | International / Local Individual Consultant | Ex Ante | June 2007 |  | 100 |
| 26 | Development of Needs Assessment and Funding Proposal 3 | 20,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 |  | 100 |
| 27 | Development of Needs Assessment and Funding Proposal 4 | 20,000 | International / Local Individual Consultant | Ex Ante | Jan 2008 |  | 100 |
| 28 | Contracting of Expert 1 | 300,000 | International / Local Individual Consultant | Ex Ante | June 2007 | Estimate includes travel. Per Diem and other Expenses | 100 |
| 29 | Contracting of Expert 2 | 300,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 | Estimate includes travel. Per Diem and other Expenses | 100 |
| 30 | Contracting of Expert 3 | 300,000 | International / Local Individual Consultant | Ex Ante | Sept 2007 | Estimate includes travel. Per Diem and other Expenses | 100 |
| 31 | Contracting of Expert 4 | 300,000 | International / Local Individual Consultant | Ex Ante | Jan 2008 | Estimate includes travel. Per Diem and other Expenses | 100 |
| # AUDIT AND EVALUATION |  |  |  |  |  |  |  |
| 32 | Audit - Year 1 | 30,000 | NCB | Ex Ante | Sept 2007 |  | 100 |