LEGIII/GY-734122-06

# ANNEX A

### THE PROGRAM

# Transport Infrastructure Rehabilitation Program

I.	Objective

  - The overall objective of the Program is to promote permanent accessibility and safety along Guyana’s main national road network.

  - The specific Program objectives are: (a) to improve the road network reliability and driving conditions along the Timehri – Rosignol roadway by replacing or rehabilitating existing critical structures to accommodate wider carriageways and culverts; (b) to contribute to the strengthening of the ongoing road maintenance activities along the main national road network, implemented through the Routine Maintenance Management System (RMMS), and the improvement of road safety conditions; and (c) to rehabilitate the Black Bush Polder Road, a main road located in one of the significant agricultural areas of the country.

II.	Description

  - The Program will finance activities under the following components:

  - Structure Rehabilitation

- 2.02	This Component will finance the rehabilitation or reconstruction of two Lots of structures. Lot A will be composed of sixty (60) structures, comprising fifty eight (58) culverts and two (2) bridges along a 130 km stretch of roadway and its cost is estimated to be US$ 9 million. Lot B will be composed of thirty (30) additional similar structures selected following the reassessment of the condition of remaining structures, with an estimated cost of US$5 million.

2.03	The scope of works of Lot A, along the Timehri – Georgetown (TG), Georgetown – Mahaica (GM), and Mahaica – Rosignol (MR) corridor, consists of forty culvert structures that will be replaced with reinforced concrete box culverts, and eleven culvert structures that will be replaced with High Density Polyethylene (HDPE) pipe culverts. Seven existing culverts will be backfilled. Additionally, two pedestrian bridge-walkways will be constructed to be integral to existing bridges.

  - Lot B will consist in the rehabilitation of 30 remaining structures along the Timehri – Georgetown – Mahaica – Rosignol Corridor to be identified following a field verification. The estimated cost of works for Lot B is US$5.0 million.

  - The ancillary activities that will be carried out during the civil works for structures rehabilitation will include temporary works and clean up, earthworks, road works, safety works and protection activities.

- 2.06	This Component includes funding for the supervision of both Lots A and B estimated in US$1,500,000 as well as funding for the preparation of Lot B designs estimated in US$400,000.

  - Routine Maintenance (RMMS)

- 2.07	This Component will fund the continued support for the Routine Maintenance Management System (RMMS) to assist the Borrower in the assessment, planning, contracting and management of routine maintenance for its road network. This system manages activities such as repairs to small scale pavement distortions, shoulders, verges, drains, signs and minor damages in structures.

- 2.08	The Borrower will finance the actual routine maintenance activities (75% of the total cost) and the Bank will finance the road safety related activities (25% of the total cost) such as striping, installation of traffic signs and reflectors in the following roads currently included in the RMMS: (i) East Bank Demerara; (ii) West Bank Demerara; (iii) West Coast Demerara; (iv) East Coast Demerara; (v) Essequibo Coast Road; and (vi) Soesdyke – Linden Road.

- 3. 	Road Safety

- 2.09	This Component will finance activities to improve safety in the main road segments, such as: (i) pavement marking, sign posting and installation of reflective spikes; (ii) implementation of bus stops; (iii) installation of street lighting; (iv) construction of sidewalks and drains; (v) grass cutting and drain cleaning; and (vi) purchase of police equipment to support road safety enforcement.

- 4. 	Black Bush Polder Road Rehabilitation

- 2.10	This Component will finance the following activities to complete the rehabilitation of the Black Bush Polder Road (BBPR): (i) scarification of existing Double Bituminous Surface Treatment (DBST) and reshaping where required; (ii) correction of pavement geometry and leveling by adding 100 mm of crushed stone where required; (iii) overlay with 50 mm of asphalt concrete along the road (straightening of curves, modification of road axis, and widening of section will not be included in the scope of these works); and (iv) traffic safety measures, such as road marking, signing, and delineators.

- 2.11	This Component also includes funding for the preparation of final feasibility studies, environmental studies, environmental management plans and designs, as well as supervision of the works.

III.	Total Cost of the Program and Financing Plan

  - The cost of the Program is estimated to be the equivalent of US$27,000,000, distributed in accordance with the following investment categories and sources of financing:

Cost and Financing

(in thousands of US$)

|  | - Bank | - GOG | - Total |
| --- | --- | --- | --- |
| - 1. Structures Rehabilitation | - 15,150 | - 750 | - 15,900 |
| - a) Bridges Rehabilitation – Lot A | - 9,000 | - 0 | - 9,000 |
| - b) Bridges Rehabilitation – Lot B | - 4,250 | - 750 | - 5,000 |
| - c) Supervision – Lot A | - 1,000 | - 0 | - 1,000 |
| - d) Supervision – Lot B | - 500 | - 0 | - 500 |
| - e) Studies and designs – Lot B | - 400 | - 0 | - 400 |
| - 2. Routine Maintenance (RMMS)(1) | - 500 | - 1,700 | - 2,200 |
| - Maintenance activities | - 500 | - 1,700 | - 2,200 |
| - 3. Road Safety | - 2,000 | - 0 | - 2,000 |
| - Civil works | - 2,000 | - 0 | - 2,000 |
| - 4. Black Bush Polder Road Rehabilitation | - 3,500 | - 0 | - 3,500 |
| - a) Civil works | - 3,000 | - 0 | - 3,000 |
| - b) Studies and Supervision | - 500 | - 0 | - 500 |
| - 5. Evaluations | - 350 | - 0 | - 350 |
| - 6. External Audits | - 350 | - 0 | - 350 |
| - 7. Financial Expenditures | - 643 | - 250 | - 893 |
| - a) Interest | - 400 | - 0 | - 400 |
| - b) Commitment Fee | - 0 | - 250 | - 250 |
| - c) Inspection and Supervision | - 243 | - 0 | - 243 |
| - 8. Contingencies | - 1,807 | - 0 | - 1,807 |
| - TOTAL | - 24,300 | - 2,700 | - 27,000 |
| - Percent | - 90% | - 10% | - 100% |
| - (1) The routine maintenance contractual cost will be fully financed by the Borrower and will be included as counterpart of this operation. The Bank will finance the related safety activities. |  |  |  |

## Execution

  - The Co-operative Republic of Guyana will be the Borrower of this operation. The Ministry of Public Works and Communications, through the Works Services Group (WSC), will be the Executing Agency. The Works Services Group (WSG) will have the following responsibilities regarding Program implementation: (i) it will prepare and obtain the Bank’s approval for all bidding documents required to hire the civil work contractors and supervision firms; (ii) it will coordinate the bidding processes according to the Bank’s and applicable national rules and regulations; (iii) it will monitor the activities of the engineering supervision firm; (iv) it will maintain adequate accounting and financial controls as well as appropriate support documentation filing systems for verification by the Bank and the external auditors; (v) it will prepare and submit to the Bank disbursement requests and corresponding justification of expenses; (vi) it will prepare and submit to the Bank semiannual reports on the Revolving Fund and Program execution, audited financial reports, and other financial reports as required by the Bank; and (vii) it will address and resolve contractor claims and related contract adjustments.

  - WSG’s Manual of Standard Operating Procedures shall contain activities to (a) improve WSG’s institutional planning and management systems; (b) strengthen WSG’s procurement unit; (c) formalize and document WSG’s administrative procedures; and (d) improve WSG’s internal controls and auditing capacity.

## Program monitoring and supervision

  - The semiannual progress reports to be submitted by the WSG to the Bank during execution of the Program must contain, at least, the following elements: (i) description of the executed civil works and general information about the structures, roads and safety works and road maintenance; (ii) evaluations of the contractors’ and the supervision firm’s performances; (iii) description of the procurement processes carried out during the reported period; (iv) description of the executed works on a monthly basis, with detailed description of quantities and availability of labor, materials and equipment, number and qualifications of workers (skilled and unskilled) actually employed, average monthly road conditions and compliance with the routine maintenance contract and detailed unit costs and budget compliance; (v) updated inventory and evaluation of the condition of the rehabilitated structures at the end of the reported period; (vi) evaluation of the maintenance plan at the end of the reported period; (vii) execution plan for structures and road works to be completed in the following two six month periods; (viii) maintenance plan for the following two six month periods, with the justification of the type of activities, schedule of works, identified priorities and physical (labor, equipment and materials) and financial requirements; (ix) a summarized Program financial statement; and (x) the estimated cash flow for the next two six month periods. The first semiannual progress report will also contain a comprehensive set of statistical information on the transport sector and subsectors (road, air, maritime, etc.).

  - WSG will submit to the Bank annually, at least thirty (30) days prior to the conclusion of each calendar year, during the execution of the Program, an Annual Operation Plan (AOP), containing at least the following information for the upcoming calendar year: (i) a list of the expected outputs and activities including a schedule for their implementation; (ii) the procurement plan; and (iii) the budget and disbursement projections. In addition, the AOP will include an evaluation of the achievements of the preceding year.

  - Twice a year, during a period of 7 days (for fourteen hours per day) traffic counts and axle load distribution will be carried out in selected fixed locations on the national road network. These counts will take into account low and high agricultural seasons. In addition, every second Thursday of each month, traffic counts and axle load distribution will be carried out during the full day, in the same selected fixed locations. The data will be collected by the supervision firms in four selected fixed locations along the Timehri – Rosignol road, and in two selected fixed locations along the Black Bush Polder Road, and will be submitted to the Bank twice a year, together with the semi-annual progress reports.

  - Prior to the disbursement of 40% or to the commitment of 50% of the funds of the Financing, whatever occurs first, the Borrower will provide the Bank with information to enable the Bank to review: (a) the impact produced by the Program execution; (b) the procedures adopted for the procurement of civil works, goods and services, and their corresponding impact on Program execution, and (c) the results of the institutional strengthening process.

  - The Executing Agency will collect, store and retain all necessary information, environmental and social performance reviews, indicators and parameters, including the semi-annual plans, the mid-term review, and final evaluations and make them available to the Bank.

VI.	Maintenance

  - The purpose of the maintenance shall be to preserve all the works of the Program in the operating conditions in which they were upon their completion, at a level compatible with the services they should provide.

  - The first annual maintenance report shall correspond to the fiscal year subsequent to that in which the first work of the Program was completed.

  - The annual maintenance indicated in Section 4.02 of the Special Conditions shall include:

(i) details of the organization responsible for maintenance, the personnel involved, and the number, type, and condition of the maintenance equipment; (ii) the location, size, and condition of the repair, storage, and maintenance facilities; (iii) information pertaining to the resources to be allocated for maintenance during the current year and the amount to be allocated in the budget during the following year; and (iv) a report on the status of maintenance, based on the evaluation system established by the Borrower.