Resolution DE-130/06

### LOAN CONTRACT No. 1803/SF-GY

between the

CO-OPERATIVE REPUBLIC OF GUYANA

and the

INTER-AMERICAN DEVELOPMENT BANK

Transport Infrastructure Rehabilitation Program

July 11, 2007

# LEGIII/GY-735094-06

LOAN CONTRACT

SPECIAL CONDITIONS

INTRODUCTION

Parties, Purpose, Constituent Elements and Executing Agency

1.	PARTIES AND PURPOSE OF THE CONTRACT

CONTRACT entered into on July 11, 2007 between the Co-operative Republic of Guyana (hereinafter referred to as the "Borrower") and the Inter-American Development Bank (hereinafter referred to as the "Bank") to cooperate in the execution of a Transport Infrastructure Rehabilitation Program (hereinafter referred to as the "Program"). The major aspects of the Program are described in detail in the Annex.

2.	CONSTITUENT ELEMENTS OF THE CONTRACT AND REFERENCE TO THE GENERAL CONDITIONS

(a)	This Contract consists of these Special Conditions, the General Conditions, and the Annex, which are attached hereto. If any provision of the Special Conditions or the Annex should present any inconsistency or contradiction with the General Conditions, the provisions of the Special Conditions or the Annex shall prevail. In case of inconsistencies or contradictions between the Special Conditions or the Annex, specific rules shall prevail over general rules.

(b)	Rules for the application of amortization, interest, credit fee, inspection and supervision and disbursement clauses, as well as other conditions related to Program execution, are established in detail in the General Conditions. The General Conditions also include general definitions.

3.	EXECUTING AGENCY

The parties agree that the execution of the Program and the utilization of the resources of the financing from the Bank shall be carried out by the Borrower, through its Ministry of Public Works and Communications, Works Services Group-WSG, which for the purposes of this Contract shall be referred to, without distinction, as either the "Executing Agency" or “MPW&C”.

CHAPTER I

## Costs, Financing and Additional Resources

SECTION 1.01	Cost of the Program. The total cost of the Program is estimated to be the equivalent of twenty seven million dollars of the United States of America (US$27,000,000). Unless otherwise stated in this Contract, the term "dollars" hereinafter signifies the currency of legal tender in the United States of America.

SECTION 1.02	Amount of the Financing. In accordance with this Contract, the Bank agrees to grant to the Borrower, and the Borrower accepts, a "Financing", chargeable to the resources of the Fund for Special Operations of the Bank, for up to the equivalent of twenty four million three hundred thousand dollars of the United States of America (US$24,300,000) or the equivalent thereof in other currencies forming part of such resources, except the currency of Guyana. The amounts disbursed from the Financing shall constitute the "Loan."

SECTION 1.03	Additional Resources. The amount of the additional resources which, pursuant to Article 6.04 of the General Conditions, the Borrower shall undertake to contribute in a timely manner for the complete and uninterrupted execution of the Program, is estimated to be the equivalent of two million seven hundred thousand dollars (US$2,700,000), although this estimate shall not imply any limitation or reduction of the obligation of the Borrower under said Article. To compute the equivalency in dollars, the rules set forth in Article 3.05(b) of the General Conditions shall be followed.

CHAPTER II

## Amortization, Interest, General Inspection and Supervision and Credit Fee

SECTION 2.01	Amortization. The Loan shall be completely repaid by the Borrower by means of semiannual, consecutive, and, insofar as possible, equal installments. The first installment shall be paid on the 11th  of January of 2018, and the last installment, no later than the 11th  of July of 2047.

SECTION 2.02	Interest. (a) The Borrower shall pay interest semiannually on the outstanding daily balance of the Loan at the rate of one per cent (1%) per annum until the 11th of July of 2017, and two percent (2%) per annum thereafter, which shall accrue from the date of each respective disbursement. The first payment shall be made on the 11th  of January of 2008 and the following on the 11th of January and July of each year.

(b)	Resources of the Financing may be used to pay interest during the period of disbursement thereof, without a request from the Borrower and on the dates established in the previous paragraph.

SECTION 2.03	Resources for General Inspection and Supervision. From the amount of the Financing, the sum of two hundred forty three thousand dollars (US$243,000) is hereby allocated to cover the Bank's expenses for general inspection and supervision. Said sum shall be disbursed in quarterly and, insofar as possible, equal installments and shall be credited to the accounts of the Bank without the necessity of a request from the Borrower.

SECTION 2.04	Credit Fee. In addition to interest, the Borrower shall pay a credit fee pursuant to the provisions of Article 3.02 of the General Conditions. For this purpose it is hereby noted that the Board of Executive Directors of the Bank approved the Resolution relating to the Financing on November 21, 2006.

CHAPTER III

## Disbursements

SECTION 3.01	Currency and Use of Funds. (a) The amount of the Financing shall be disbursed in dollars or its equivalent thereof in other currencies of the Fund for Special Operations, except that of Guyana, to pay for goods and services procured in accordance with Sections 4.01 and 4.04 hereunder and for such other purposes as are indicated in this Contract.

(b)	The resources of the Financing may be used only for the payment of goods and services originating in member countries of the Bank.

SECTION 3.02	Conditions Precedent to First Disbursement. In addition to the conditions set forth in Article 4.01 of the General Conditions, the first disbursement of the Financing shall be subject to the fulfillment, to the Bank’s satisfaction, of the following requirement: the Executing Agency shall have approved the Works Services Group’s (WSG) Manual of Standard Operating Procedures as set forth in clause 4.02 of Annex A hereto and shall have carried out a workshop to disseminate its contents among the staff involved in the execution of projects.

SECTION 3.03	Conditions Relating to the Execution of the Program. Prior to initiation of the first civil work under each component of the Program, the Executing Agency shall demonstrate, to the Bank’s satisfaction, that the appropriate authority of the Borrower has issued the environmental licenses for all the civil works to be carried out under the particular component.

SECTION 3.04	Conditions relating to the Structure Rehabilitation and the Black Bush Polder Road Rehabilitation Components. (a) Prior to issuing the bidding documents for the selection of the contractors to carry out the civil works under both components the Executing Agency shall demonstrate, to the Bank’s satisfaction, that it has selected and hired the firms to supervise such civil works.

(b)	The bidding documents for the selection of contractors to carry out the civil works under both components shall incorporate, as a minimum, the following:

- The Environmental Management Plan (EMP) previously submitted to the Bank for its non-objection, containing the General and Particular Environmental Specifications and the provisions on the mitigation, management, supervision and monitoring of environmental impacts and on the training, by the supervision firm, of staff (from the Executing Agency, the supervision firms and the contractors) on environmental and social management.

- The final technical designs previously submitted to the Bank for its non-objection.

- The requirement that the selected contractors hire environmental specialists as part of their field personnel.

(c)	The bidding documents for the selection of the firms that will supervise the civil works relating to both components shall incorporate, as a minimum, a requirement that the selected firms hire environmental inspectors as part of their field personnel.

SECTION 3.05	Conditions relating to the Black Bush Polder Road Rehabilitation Component. Prior to authorizing the firm to carry out the designs for the rehabilitation or reconstruction works under the Black Bush Polder Road component, the Executing Agency shall submit to the Bank, for its non-objection, the corresponding economic feasibility studies.

SECTION 3.06	Conditions relating to Lot B of the Structure Rehabilitation Component. (a) Prior to issuing the bidding documents for the selection of contractors to carry out the civil works for Lot B of the Structure Rehabilitation Component, the Executing Agency shall submit to the Bank, for its non-objection, the corresponding economic feasibility study.

(b)	Prior to initiation of the first civil work for Lot B of the Structure Rehabilitation component, the Executing Agency shall submit to the Bank evidence that at least two scales for measuring vehicle weight have been installed, and are in operation, in the locations of the national roads network identified as those of highest priority in the weight control study financed under Loan Contract 1094/SF-GY signed between the Bank and the Borrower on July 15, 2002.

SECTION 3.07	Conditions relating to maintenance work. (a) Prior to issuing the bidding documents for the selection of the first contractor to carry out routine maintenance works under the Program, the Executing Agency shall demonstrate, to the Bank’s satisfaction, that (i) it has approved and implemented a system for the evaluation of the contractors carrying out routine maintenance work in the national road network and that it has evaluated all the contractors then carrying out routine maintenance work in the national road network utilizing that system; and (ii) it has updated the existing databases on road condition surveys and on unit costs.

(b)	The bidding documents for the selection of contractors to carry out routine maintenance works under the Program shall incorporate, as a minimum, (i) the recommendations contained in the Maintenance Management System Final Report issued by the Executing Agency in April of 2005; and (ii) the roadway maintenance manual.

SECTION 3.08	Conditions relating to safety activities. Prior to issuing the bidding documents for the procurement of road safety equipment for the Guyana Police Force (GPF) the Executing Agency shall sign, with the Ministry of Home Affairs, a Memorandum of Understanding (MOU), whose text shall have been previously approved by the Bank, setting forth the parties’ responsibilities regarding the activities under the Road Safety component.

SECTION 3.09	Reimbursement of Expenditures Chargeable to the Financing. With the consent of the Bank, resources of the Financing may be used to reimburse expenditures incurred or to finance those that may be incurred in the Program on or after November 21, 2006, and up to the date of this Contract, provided that requirements substantially similar to those set forth in this Contract have been fulfilled.

SECTION 3.10	Disbursement Period. (a) The period for physical initiation of the works included in the Program shall expire four years and six months from the effective date of this Contract.

(b)	The period for the last disbursement of resources of the Financing shall expire five (5) years from the effective date of this Contract.

SECTION 3.11	Revolving Fund. The reports on the execution of the Program, which the Borrower, through the Executing Agency, shall submit to the Bank, in accordance with Article 7.03 of the General Conditions, shall include the financial and accounting information about management of the Revolving Fund resources.

# CHAPTER IV

## Execution of the Program

SECTION 4.01	Procurement of Works and Goods. Works and goods shall be procured in accordance with the provisions set forth in Document GN-2349-6 (“Policies for the procurement of works and goods financed by the IDB”), dated February, 2006 (hereinafter called “the Procurement Policies”), which the Borrower declares to know, and the following provisions of this Section:

(a)	International Competitive Bidding: Except as otherwise provided in subsection (b) of this Section, works and goods shall be procured under contracts awarded in accordance with the provisions of Section II of the Procurement Policies and paragraphs 2 and 3 of Appendix 1 thereto.

(b)	Other Procurement Procedures: The following procurement methods may be used for the procurement of works and goods:

National Competitive Bidding: For works estimated to cost less than one million dollars (US$1,000,000) equivalent per contract and goods estimated to cost less than one hundred thousand dollars (US$100,000) equivalent per contract, procurement will be carried out in accordance with the provisions of paragraphs 3.3 and 3.4 of the Procurement Policies.

(c)	Additional Procurement Requirements: The Borrower, through the Executing Agency, shall carry out the procurement of works and goods in accordance with the general plans, technical, social and environmental specifications, budgets and other documents required for the acquisition or the construction, and, as the case may be, the specific guidelines and other documents necessary for the call for prequalification or bids; and in the case of works, the Borrower, through the Executing Agency, shall submit evidence that it has, with respect to the real property where the works will be constructed, the right of legal possession, easements or other rights necessary to initiate the construction, as well as the riparian rights required for the respective works.

(d)	Procurement Planning: Prior to the issuance of any invitations to prequalify or to bid for contracts, the Borrower, through the Executing Agency, shall present the proposed procurement plan for the Program to the Bank for its review and approval, in accordance with the provisions of paragraph 1 of Appendix 1 to the Procurement Policies. This plan shall be updated every six (6) months during Program execution, and submitted to the Bank for its review and approval. Procurement of all goods and works shall be undertaken in accordance with such procurement plan as it shall have been approved by the Bank, and with the provisions of said paragraph 1 of Appendix 1 to the Procurement Policies.

(e)	Prior Review: Unless the Bank determines otherwise in writing the following contracts will be subject to the Bank’s prior review in accordance with the procedures set forth in paragraphs 2 and 3 of Appendix 1 to the Procurement Policies: each contract for works estimated to cost the equivalent of one million dollars (US$1,000,000) or more and goods estimated to cost the equivalent of one hundred thousand dollars (US$100,000) or more to be procured by means of an International Competitive Bidding. The Borrower, through the Executing Agency, shall present, to the satisfaction of the Bank, evidence that it has complied with the requirements set out in subparagraph (c) of this Clause.

SECTION 4.02	Maintenance of Works. The Borrower undertakes to: (a) ensure that the works included in the Program be adequately maintained, according to generally accepted technical standards; and (b) within the first quarter of each calendar year, present to the Bank an annual maintenance report as established in paragraph 6.03 of Annex A including all the works that have been concluded within the previous five years. The last report shall be submitted within the period of five years from the conclusion of the last work. If, from the inspections conducted by the Bank or from the reports it receives, it is determined that maintenance of works does not meet the levels agreed upon, the Borrower shall undertake the necessary measures to correct these shortcomings.

SECTION 4.03	Reimbursement of Expenses Chargeable to the Local Contribution. The Bank may recognize, as part of the local contribution, expenditures incurred or which may be incurred in the Program on or after November 21, 2006, and up to the date of this Contract, provided that requirements substantially similar to those set forth in this Contract have been fulfilled.

SECTION 4.04	Selection and contracting of consulting services. (a) The selection and contracting of consulting services will be carried out by the Executing Agency in accordance with the provisions set forth in Document GN-2350-6 (“Policies for the Selection and Contracting of Consultants Financed by the Inter-American Development Bank”) dated February, 2006. The Executing Agency confirms its familiarity with the provisions of Document GN-2350-6. The Executing Agency will be able to use the methods of selection set forth in Section II and in paragraphs 3.2 to 3.8 of Section III of Document GN-2350-6. For purposes of paragraph 2.7 of Document GN-2350-6, the short list of consultants whose contracts are estimated to be below the equivalent of US$ 100,000 can be composed in its entirety by consultants who are nationals of Guyana.

(b)	The consultants shall perform their work in accordance with the terms of reference previously agreed upon, for each of them, between the Executing Agency and the Bank, on the understanding that said terms of reference may be adjusted or expanded during the execution of the Program by mutual agreement between the Executing Agency and the Bank.

(c)	The Bank shall conduct its review of the procurement process in the following manner:

(i)	Procurement Planning: Prior to the issuance of any Request for Proposals, the Borrower, through the Executing Agency, shall submit the updated version of the procurement plan previously approved by the Bank in accordance with the provisions of paragraph 1 of Appendix 1 to the Consultants’ Policy. This plan shall be updated every six (6) months during Program execution, and submitted to the Bank for its review and approval. Procurement of consulting services shall be undertaken in accordance with such procurement plan as shall have been approved by the Bank, and with the provisions of said paragraph 1 of Appendix 1 of the Consultants’ Policies.

(ii)	Prior Review: Unless the Bank agrees otherwise in writing, the following contracts shall be subject to prior review, in accordance with the procedures set forth in paragraphs 2 and 3 of Appendix 1 to the Consultants’ Policies.

(A)	Contracts for the hiring of consulting firms hired directly or for an estimated amount equal or above the equivalent of US$25,000 (twenty-five thousand dollars).

(B)	Contracts for the hiring of individual consultants (hired directly or whose fees are equal or above the equivalent of US$20,000). In such a case the Borrower, through the Executing Agency, shall submit to the Bank, for its prior non-objection, the consultant’s  qualifications and background, (the report comparing the qualifications, background and experience of the candidates, the terms of reference, and the hiring conditions).

(iii)	Ex Post Review: The Ex Post Review shall apply to the selection and hiring of consultants that do not fall within the provisions of paragraph (c) (ii) hereinabove, in accordance with the provisions of paragraph 4 of Appendix 1 of the Consultants’ Policies.

SECTION 4.05	Monitoring and Evaluation. The reports on the execution of the Program which the Borrower, though the Executing Agency, shall submit to the Bank, in accordance with Article 7.03 of the General Conditions and Sections 5.01 and 5.02 of Annex A shall include a detailed description of the activities undertaken, the outcomes, outputs and results achieved during the execution of the Program, as well as the progress achieved in each Component and Subcomponent of the Program, in terms of disbursements and targets established in the “Logical Framework” of the Program agreed between the Executing Agency and the Bank.

CHAPTER V

## Records, Inspections, and Reports

SECTION 5.01	Records, Inspections, and Reports. The Borrower agrees to maintain records, permit inspections, and submit reports and financial statements in accordance with the provisions established in Chapter VII of the General Conditions.

SECTION 5.02	Audits. (a) With respect to the provisions of Article 7.03 of the General Conditions, the financial statements of the Program shall be submitted on an annual basis, duly certified by a firm of independent public accountants, acceptable to the Bank, selected and hired according to the policies and procedures of the Bank.

(b)	The costs related to the services provided by the firm referred to in subsection (a) of this Clause shall be financed with resources of the Financing.

# CHAPTER VI

Miscellaneous Provisions

SECTION 6.01	Entry into Effect. The parties agree that this Contract shall enter into effect on the date of its signature.

SECTION 6.02	Termination. Payment in full of the Loan and of all interest and fees shall terminate this Contract and all obligations arising thereunder.

SECTION 6.03	Validity. The rights and obligations established in this Contract are valid and enforceable in accordance with its terms, regardless of the laws of any given country.

SECTION 6.04	Communications. Any notice, request, or communication from one party to another by virtue of this Contract shall be made in writing and shall be considered to have been made when the relevant document is delivered to the addressee at the respective address given below, unless the parties agree otherwise in writing:

For the Borrower:

Mailing address:

Ministry of Finance

Main and Urquhart Streets

Georgetown, Guyana

Facsimile:

(592) 227-3931

For matters related to execution of the Project:

Mailing address:

Ministry of Public Works and Communications

Wight’s Lane

Georgetown, Guyana

Facsimile:

(592) 225-2689

For the Bank:

Mailing address:

Inter-American Development Bank

1300 New York Avenue, N.W.

Washington, D.C. 20577

U.S.A.

Facsimile:

(202) 623-3096

# CHAPTER VII

## Arbitration

SECTION 7.01	Commitment to Arbitrate. For the solution of any controversy which may arise out of this Contract and which is not resolved by agreement between the parties, they unconditionally and irrevocably submit themselves to the procedure and ruling of the Arbitration Tribunal referred to in Chapter IX of the General Conditions.

IN WITNESS WHEREOF, the Borrower and the Bank, each acting through its authorized representative, have signed this Contract, in two (2) equally authentic copies in Georgetown, Guyana, on the date first above written.

| CO-OPERATIVE REPUBLIC OF GUYANA | INTER-AMERICAN DEVELOPMENT BANK |
| --- | --- |
| /s/ Ashni Singh _____________________________ Ashni Singh Minister of Finance | /s/ Sergio Varas-Olea ______________________________ Sergio Varas-Olea Representative in Guyana |