Selection process # BR-T1395-P00X

TERMS OF REFERENCE

SUPPORT FOR THE DEVELOPMENT OF RENEWABLE DISTRIBUTED GENERATION AND ENERGY EFFICIENCY PROJECTS IN BRAZILIAN MUNICIPALITIES

BRAZIL

ENE/CSC BR-T1395

[Technical Cooperation Number]

[Web link to approved document]

SUPPORT FOR THE DEVELOPMENT OF RENEWABLE DISTRIBUTED GENERATION AND ENERGY EFFICIENCY PROJECTS IN BRAZILIAN MUNICIPALITIES

- Background and justification

  - Brazil has an electricity matrix based mainly on hydroelectricity (65% of generation in 2017). While this allows a low-cost electricity supply, it in turn increases the risk of drought or climate change. Given the importance of electricity for economic activity, the Government of Brazil (GoB) has been promoting the diversification of electricity generation with other renewable sources (wind and solar, including centralized and distributed generation), small hydroelectric plants, and thermal generation (natural gas). The goals proposed by the GoB at Conference of the Parties (COP21) of the United Nations Framework Convention on Climate Change (UNFCCC) propose the development of non-conventional Renewable Energy (RE) and Energy Efficiency (EE). The GoB’s Ten-Year Energy Expansion Plan estimates an average annual growth of 3.4% of electricity demand for the 2016-2021 period, increasing to 4% thereafter.

  - On the other hand, the energy intensity of the Brazilian economy has remained relatively constant since the 1970s, even though the country has a long history of promoting EE at the level of the end user. There is a clear need to further promote efficiency in the use of energy and electricity. There is ample potential for investment in improving the efficiency of Public Lighting (PL) services, which represent 3% of electricity consumption, and are the responsibility of the municipalities. According to a World Bank study, the technological upgrade in street lighting would generate significant monetary savings for municipal coffers. Moreover, investments in EE could reduce energy consumption between 25% to 60% for buildings depending on the type of establishment. Likewise, the use of solar distributed generation could enable reductions in energy consumption and energy costs, for municipalities and states, promoting a more efficient use of public funds. These aspects are discussed below.

  - Public energy consumption. In 2016, the combined energy consumption of public lighting, public sector and public services was 45 Tera-Watts-hour (TWh) (9.8% of the total demand in the country). The municipal expenses in energy Electricity represent the second largest municipal expenditure, after salaries. Municipal public expenditure on electricity includes: (i) public lighting; (ii) energy management of municipal public buildings (mainly interior lighting and cooling and/or heating in schools, hospitals, and other municipal buildings); and (iii) electricity consumption due to public services of municipal responsibility (like water and sewage).

  - Public buildings. Data from the National Energy Efficiency Plan estimate the existence of 483,282 public properties, among which 31% are municipal. Much of these buildings use old technologies, being that the items with higher energy consumption are air conditioning and lighting systems, which can be modernized with lower consumption equipment. The reduction potential of electricity consumption in these properties is estimated between 25% to 60% (depending of the type of building and equipment), which would also impact the expenses of municipalities in energy. In the same way, the current regulation allows users (including public entities), the installation of distributed generation (DG) facilities (mainly solar), which allows the reduction of electricity consumption, and of the associated expenses.

  - Public Lighting. According to current regulations in Brazil, public lighting (PL) is a municipal responsibility. Currently, it represents 3.1% of the total demand for electricity in the country (15 TWh in 2016). The public lighting park is composed of approximately 18.4 million points of light, which are mostly old technology lamps (sodium vapor and mercury vapor) and are mainly found in municipalities with less than 500,000 inhabitants (75% of the total). The total annual expenditure on public lighting is estimated at US $ 2,400 million per year, with a tendency to grow due to the increase in electricity rates. This expenditure has a greater impact on smaller municipalities. The replacement of sodium and mercury lamps with similar LEDs would reduce half of the public lighting energy consumption, with the corresponding impact on municipal expenses. Additionally, LED lamps have a longer service life (approximately twice as much as a sodium vapor lamp), which would also help reduce the maintenance costs of public lighting systems. Moreover, the latest technologies in lamps permit the integration of PL with other services such as Wi-Fi, traffic control, and others. However, due to the higher investment cost of more efficient technologies (which cost between two to three times than traditional technologies), the penetration of new efficient public lighting technologies still does not exceed 3%.

  - Distributed generation (DG) of electricity, defined as small-scale electricity generation that is connected to the distribution grid, is becoming a complement to large centralized power plants, as it offers different benefits such as: (i) reduction of technical losses in transmission and distribution lines (by having electricity generation close to the demand); (ii) reduction of power outages in the power supply (and increased reliability); (iii) allows the exploitation of non-conventional energy resources (solar, wind, biomass), with the alternative to interact with the grid through the purchase or sale of electricity and simultaneously reducing fossil fuel consumption; (iv) by involving the final user in generating electricity, they can become more aware of their energy use, and as a result, implement EE measures. In 2012, ANEEL (the electricity sector regulator) enacted Resolution No. 482 which determines the rules for DG connections and creates a compensation system for users who install DG. With this rule, DG owners who export energy to the grid will receive a “energy credit” in compensation, which they can use for 60 months. In 2015 this Resolution was updated (resolution 687/2015), to include the possibility of dispersed DG installations to be considered as a single DG unit, and also to simplify connection procedures, and to increase the limits of what is considered DG (up to 5 MW for mini generation based in solar technologies). These new rules have had a considerable effect, increasing DG connections from 1.200 (in September 2015) to over 33.000 in June 2018, with a total installed power of 250 MW.

  - Justification. Brazil has 5570 municipalities where more than 5.000 of them have less than 50.000 inhabitants. Most of these small municipalities have less access to external funding, and fewer technical capabilities to develop and implement EE and Distributed Generation (DG) projects, which could help them to modernize, improve sustainability, and living conditions. Moreover, given its smaller size, most of the EE and PL projects in small municipalities are not attractive for private initiatives, and must be implemented directly by the municipalities. Due to the current economic crisis, municipalities in Brazil have difficulties in having resources for expansion investments, modernization and maintenance of municipal public lighting systems, with modern and more efficient technologies.

  - In this context, the Bank is preparing a global credit loan operation to Banco do Brasil in the amount of US$600 million (BR-L1503), to finance a credit line of Banco do Brasil, which will support projects at a municipal level that increase efficiency, including PL and EE projects at the municipal level. Also, the IDB has prepared a technical cooperation to support small and medium size municipalities of Brazil to implement GD and EE projects (including public lighting) to improve the sustainability of energy consumption.

- Objectives

  - The specific objectives of this consultancy are: (i) support the development of projects of DG and EE in Brazilian municipalities; and (ii) to support the development of innovative tools and financing mechanisms for DG and EE in Brazilian states and municipalities.

- Scope Of Services

  - The products of this CT will support the implementation and funding for EE, public lighting and distributed generation at a municipal level. Given recent technological developments, emphasis will be given to propose modern technologies, to increase the sustainability of energy use in public lighting and public buildings.

- Key Activities

  - The consulting firm should perform all the activities needed to achieve the objectives, including but not restricted to:

  - Activity 1. Design Standard projects for EE (including Public Lighting) and Distributed Generation (DG). Small municipalities don’t have specific specialists dedicated to preparing and implement energy projects. As a result, these types of projects are not implemented by them, or, use technologies that are not modern, or suited for the purpose. The consulting firm should prepare a set of standard projects, including their technical specifications, that could facilitate and enable small municipalities to install EE, DG and PL in a timely and easy manner. These projects will be made available to Banco do Brazil clients, which will be able to implement them with IDB funding. The standard projects design should consider the latest technologies available in Brazil. The design should be user friendly and must have all description in Portuguese.

  - Activity 2. Develop standardized evaluation tools for energy efficiency and distributed generation projects. In order to complement activity 1, the consultancy will prepare standardized evaluation tools for: public lighting, distributed generation, and energy efficiency. These tools should be web based and should be user friendly. The tools must allow municipalities to evaluate the technical and economical feasibility of a project, given their level of energy consumption, location and number of buildings. When possible, the consultant should also develop user friendly apps.

  - Activity 3. Design and implement online training course for municipalities. Information is one of the main barriers for the implementation of EE projects in small municipalities. The consultant should develop an online course, in Portuguese, with the key concepts for EE implementation, EE projects, EE financing. The course should provide information in order to facilitate the understanding of key concepts of energy management, as well as their financial and environmental implications.

  - Activity 4.  Open innovation workshop. Currently innovation is a key aspect in the energy sector. New technologies, software and energy sources are changing the landscape. As such, it is important that the public sector in Brazil has access to the latest technological innovations. At the same time, Brazil has a very active innovation ecosystem, with thousand of start-ups producing novel products and solutions each year (mainly in Sao Paulo). The consultant will made two workshops (one in Sao Paulo and one in Brasilia), inviting small municipalities and energy start ups, in order to promote the use of innovations in the public sector for public management.

  - Activity 5. Develop financing mechanisms to support a faster implementation of EE (including Public Lighting) and DG projects in municipalities and states. The cost of solar energy systems is expected to continue to decrease significantly over the next few years, nonetheless PV systems are still an important investment, and therefore the development of financing mechanisms for PV solar systems becomes crucial for its implementation.   Developing financial programs and mechanisms such as power purchase agreements (PPAs), leasing agreements, credit lines, guarantees and others may help reduce the up-front costs and help spread the cost over time, as well as attracting solar business and make the market more competitive. The consulting firm should support the SSP develop different financing mechanisms in order to facilitate the installation of PV in the SSP. The financial mechanism should follow the existing regulation in the SSP and should consider international practices for financing mechanisms such as cash incentives, tax incentives, state budget incentives, etc.

- Expected Outcome and Deliverables-Schedule

  - The consulting firm shall prepare the following reports and products:

  - Inception Report: The Inception Report must be delivered within two weeks after signing the contract and should include a detailed schedule of the work plan and cost assignment for each activity, including the list of the personnel involved;

  - First report, including the results of Activity 1, and should be delivered within 4 months of contract signature.

  - Second report, including the results of Activity 2, and should be delivered within 6 months of contract signature.

  - Third report, including the results of Activity 3, and should be delivered within 8 months of contract signature.

  - Fourth report, including the results of Activity 5, and should be delivered within 10 months of contract signature.

  - Two workshops, as described in activity 3, which should be delivered in month 5 and month 6 of the consultancy

  - Final report. Which should include all the products produced, as well as recommendations for next steps.

- Supervision and Reporting

  - The consulting firm will report directly to the Energy Specialist based in Brasilia (team leader of the TC). The consulting firm will coordinate actions with the team of Banco do Brazil and project coordinator hired under this TC to liaise between the SSP and the consulting firm.

  - In representation of the IDB, the technical coordination for this assignment rests with Mr. Arturo Alarcon; Energy Specialist based in Brasilia, Brazil, arturoa@iadb.org.

- Schedule of payments

  - The terms of payment will be based on the milestones or deliverables of the project. The Bank hopes to receive the most competitive cost proposal for the services described herein. The consultancy firm should consider the maximum budget of US$350,000, in order to achieve the consultancy objectives.

| Payment Schedule |  |
| --- | --- |
| Deliverable | % |
| - Delivery and approval of the Inception Report (¶5.2) | 20% |
| - Delivery and approval of the First report (¶5.3) | 15% |
| - Delivery and approval of the Second report (¶5.4) | 15% |
| - Delivery and approval of the Third report (¶5.5) | 15% |
| - Delivery and approval of the Fourth report (¶5.6) | 15% |
| - Delivery of each workshop (5% each workshop) (¶5.7) | 10% |
| - Delivery and approval of the Final report (¶5.8) | 10% |
| TOTAL | 100% |

- Qualifications

  - For the development of the work the following personnel will be employed, designated or hired, to guarantee the fulfillment of the stated objective. A core team of at least four (4) members is here suggested:

  - A project team leader with extensive experience in energy efficiency, public lighting, distributed generation, solar photovoltaic systems, project development and supervision. The team leader will need to have the capacity of overseeing the entire project A possible background for this position includes energy economics, finance, engineering or related fields, with at least 15 years of general experience, and 10 years of specific experience.

  - A regulatory expert with experience in energy markets regulation and law and desirable experience in energy efficiency, public lighting, small grids, distributed generation. He/she must have experience analyzing Brazilian government regulation, institutional frameworks, legislation, policies (social and economic) and taxes, in relation to electricity utilities and energy, and particularly distributed generation. A possible background for this position includes energy economics, finance, engineering or related fields, with at least 10 years of general experience, and 5 years of specific experience.

  - A public lighting specialist, with experience in PL systems (design and implementation) in public and private sector, with strong background in the implementation of PL projects. Possible background for this position includes electrical, electronic or electromechanical engineering or related fields, with at least 10 years of general experience, and 5 years of specific experience.

  - A PV and /or EE specialist, with experience in PV systems (design and implementation) in public and private sector, with strong background in the implementation of PV installation in buildings, and experience in energy efficiency in buildings. A possible background for this position includes electrical, electronic or electromechanical engineering or related fields, with at least 10 years of general experience, and 5 years of specific experience.

  - A communication specialist, with experience in online training development. Related experience with the energy sector and particularly energy efficiency and distributed generation is desired. A possible background for this position includes graphical design, marketing, business administration, or related fields, with at least 10 years of general experience, and 5 years of specific experience.

  - If deemed necessary, and not exceeding the suggested budget for the consultancy, the consulting firm may propose additional staff as part of the team or may negotiate the option of combining the duties of one or more of the recommended positions.

- Characteristics

  - Category and modality of consultancy: Consulting Firm (lump sum) which will include all the cost necessary for the implementation of the studies.

  - Starting date and duration: The main activities to be carried out under this TORs are expected to be completed in 15 months from the signature of the contract.

  - Place of work: The work wil mainly be done in Brazil, although not all of the consultants need to be present in Brazil at all times.

  - Trips: Two trips to Brasilia and one trip to Sao Paulo, of 5 days each, should be budgeted.

Ministry of Mines and Energy – Monthly Energy bulletin

World Bank study “Iluminando Cidades Brasileiras. Modelos de negócio para Eficiência Energética em Iluminação Pública”

Anuario Estadistico 2017 – Empresa de Pesquisa Energetica (EPE)

Source: Diagnóstico de Iluminación Pública y Eficiencia Energética

The BB is a financial institution having as its majority shareholder the Federative Republic of Brazil, with the largest financial services network in the country, (99.7% of the municipalities).