LEGIII/RG-584849-05

THE ANNEX

# THE PROGRAM

Program to Enhance Dissemination of Trade Data in CARICOM:

Strengthening of TRADSYS

I.	Objective

1.01	The general objective of the Program is to improve the timeliness and accessibility of trade data in CARICOM.

1.02	The specific objectives of the Program are to: (a) improve the system of trade data submission from member states to the CARICOM Secretariat; (b) allow member states and other external users to access regional trade data through an online searchable facility; and (c) enhance the capacity of CARICOM Secretariat staff to operate and maintain the Tradsys database.

1.03	The expected outcomes, assuming no change in external conditions, are (a) to increase the number of member states submitting trade data for a given year by or during April of the following year from seven for 2003 data to at least twelve for 2006 data; (b) ensure the quality of, and standardize the trade data submissions in such a manner that at least nine of the 2006 trade data submissions are free of queries; and (c) the operational online Tradsys query function is implemented by the end of project execution.

II.	Description

2.01	In order to achieve the objectives outlined above, the Program will comprise the following three components: (a) the harmonization and strengthening of trade data submissions by member states; (b) the updating of Tradsys and launch of an online interface with user manual; and (c) the operation and maintenance of the Tradsys database by means of providing training and equipment.

1. 	Harmonization and Strengthening of Trade Data Submissions by Member States

2.02	In order to improve submission and avoid both inefficiencies and delays in the process, the Program will evaluate the existing national systems that process and submit trade data. This will help identify current practices and problems underlying inefficient submission, point towards ways of addressing the problems, and provide the requisite information to draft recommendations for a standardized data submission protocol (actions required for a common file and content format, timely submission, and hardware needs). The evaluation should also review the “in-house” Tradsys system to identify any problems in managing the submitted data, and review the format used by the CARICOM Secretariat to submit member states’ data to the Bank (for integration into the Hemispheric Database managed by the Bank). Member states should also be consulted during the evaluation on the level of disaggregation that could be made public in the on-line facility.

  - The Program will finance one international consultant to produce a report including individual country assessments; recommendations on what actions are needed to enhance the system of trade data submission and management and achieve common and timely data submission; and a plan outlining the sequence of steps to achieve those objectives, and the costs involved. The consultant will spend nine weeks evaluating Tradsys and the data submission systems of Tradsys members, and producing relevant recommendations and reports. After a preparatory period of one week, the consultant will travel to the region for about three weeks.

  - He/she will spend one week at the CARICOM Secretariat in Georgetown, Guyana to hold an initial briefing meeting, evaluate the “in-house” system, collect available information on all participating countries, and gather points of contact at the Secretariat and the national offices. Over the next two weeks, the consultant will conduct further research in the region, focusing in particular on evaluating Guyana’s submission system, and the systems of Suriname, Antigua and Barbuda, and Montserrat. The consultant will travel to these three countries to obtain the necessary information. Evaluation of the submission systems of the other five OECS countries (Dominica, Grenada, St. Kitts and Nevis, St. Vincent and the Grenadines, and St. Lucia) and the remaining CARICOM members participating in Tradsys (Barbados, Belize, Jamaica, and Trinidad and Tobago) will be done out of Guyana or from the consultant’s home base (through electronic and telecommunications channels). The CARICOM Secretariat will provide any logistical assistance necessary to carry out the evaluation.

2.05	Subsequent to the field trips, the consultant will have four weeks to prepare the draft report with recommendations and a plan of action. The draft report will be presented to the annual meeting of the Standing Committee of Caribbean Statisticians (SCCS), attended by Directors of National Statistics Agencies, and to the annual meeting of Statisticians, Trade Experts and Customs Officials (STECO); both meetings are organized by the Secretariat. The consultant will attend these meetings, and incorporate any comments to the final report.

The CARICOM Secretariat will submit the report to the Council for Trade and Economic Development (COTED) for its review. Once the Council has adopted the relevant resolution to give effect to its recommendations, a standardized data submission protocol, based on the report, will be forwarded to member states for implementation. The protocol will be drafted by the Secretariat with support from the consultant (the consultant will work from his/her home base as a team member in drafting the protocol, and will also attend the COTED meeting). In a second phase of this Program component, the Secretariat will monitor and, with project funds, assist national authorities with implementation where necessary.

2. 	Update Tradsys and launch an online interface with user manual

2.06	The “in-house” Tradsys system will be updated according to the recommendations of the report. This will increase its capability to produce all relevant reports at more disaggregated data levels (HS six digit and SITC four and five digit levels). Once the system can produce comprehensive reports internally, it will be ready to put online.

2.07	The online query function for Tradsys will allow users to access the trade data remotely, on a timely basis, and through a wide range of queries. The database will have two tiers of access. Tier One will provide access to all the data available up to a pre-determined level of aggregation (HS and SITC Rev 3 2 digit level at the minimum, with a higher level of disaggregation possible pending consultation with member states during the evaluation in Component 1) and be accessible by all users, including researchers, private sector and marketing personnel, investors, media and publishing outlets. Tier Two will provide access to the data at the most disaggregated level (HS 6 or 8 digit levels) and be accessible – by password through the Tradsys web page – only by member state government officials, the CARICOM Secretariat, and the Caribbean Regional Negotiating Machinery (RNM). Special arrangements could be made for multilateral institutions, such as the Bank, and donor agencies, such as CIDA, to have access to Tier Two data. Official requirements for privileged access – as they currently stand for Tradsys requests – include a written request to the CARICOM Secretariat followed by member state clearance (usually done at SCCS meetings). The tiered application of Tradsys is important given the sensitivity of some national data at the most disaggregated levels (some members have legal statutes calling for data confidentiality).

2.08	This component also calls for the creation of user manuals for the Tradsys application. The manuals will be distributed electronically to member state government officials, CARICOM Secretariat staff, and RNM staff using Tradsys, and will also be available to download in PDF format from the web page portal. The manual will ensure proper use, facilitate all possible functions, and also provide troubleshooting ideas in case of querying errors.

2.09	The Program will finance the development and installation of the online interface for Tradsys by one international consultant. The consultant will spend approximately 45 days in his/her home country developing the computer program for operation of the online function and preparing the relevant user manuals, and a total of 15 days at the Secretariat in Guyana becoming familiarized with the existing Tradsys system (prior to beginning development of the program), updating the existing system and optimizing its ability to produce reports prior to enabling online access, and installing and testing the web product.

3. 	Operation and Maintenance of the Tradsys Database: Training and Equipment

2.10	Tradsys data is currently processed by two staff members of the Secretariat’s Statistics Unit. It is estimated that one computer programmer will be needed to maintain the online interface facility. Two senior staff will act as Project Officers and oversee the work of the three Tradsys staff and contribute to any technical problem solving. Once Tradsys is online, these five staff members, plus four others from the Statistics Unit and one from the Integrated Information Systems Unit, will be trained in computer programming languages relevant to the Tradsys system. Three sessions (one workshop for each language: Microsoft SQL; the language used in the online interface with the database; and the web development language) will take place over a one-month period and should provide the necessary knowledge to maintain Tradsys in operation. The Program will finance one international consultant – to maximize efficiency, the consultant for Components 2 and 3 should be the same – to travel for 20 working days to the Secretariat to administer training workshops in computer programming relevant to Tradsys. The Secretariat’s existing mandate to maintain Tradsys, and the trade data’s importance to regional partners, will go far in promoting the Program’s sustainability.

2.11	In order for the Tradsys online facility to become operational, CARICOM staff will require some computer hardware. The current hardware includes one server connected to the network, allowing all Secretariat Staff to have access to Tradsys. The new system will require a more powerful server, along with a computer for each Tradsys staff (the new computers will enable increased efficiency in processing and uploading of information to the Web interface). The existing server should remain operating given that two servers will likely be needed for the online database to function. The total package of hardware needed includes 3 computers, 1 server with enough data storage capacity to house the Tradsys system, 1 scanner to input data from those countries still submitting hard copies, and 1 laser printer to run reports and graphics.

III.	Total Cost of the Program

3.01	The estimated cost of the Program is two hundred and five thousand dollars (CAD$205,000), in accordance with the following Budget:

Budget

(in CAD$)

| - Activity / Description | - Bank | - Beneficiary | - Total |
| --- | --- | --- | --- |
| - A. Standard data submission - Evaluation of national systems, preparation and presentation of report: Consultant: fees (45 days @ $500); travel (2 intra-regional trips @ $350 and 5 international trips @ $1,500 each); per diem (28 days @ $250); communications ($1,000) - Staff time (2 @ $200 per day for 2.5 months) - Support implementation of recommendations | - 38,700 - 0 - 19,000 | - 0 - 20,000 - 0 | - 38,700 - 20,000 - 19,000 |
| - B. Launching online interface - Develop, install and test online interface, prepare user manual: Consultant: fees (60 days @ $600); travel (2 international trips @ $1,500); per diem (21 days @ $250); communications ($1,000) - Staff time (2 @ $200 per day for 2 weeks) | - 45,250 - 0 | - 0 - 6,000 | - 45,250 - 6,000 |
| - C. Staff capacity-building - Training workshops: Consulting fees (20 days @ $600); travel (1 int’l trip @ $1,500); per diem (28 days @ $250) - Computer hardware: 3 computers at $2,000 each + 1 server with data storage capacity at $5,000 + 1 scanner at $1,250 + 1 laser printer at $1,250 - Staff time (6 @ $200 per day for 1 month) | - 20,500 - 13,500 - 0 | - 0 - 0 - 27,000 | - 20,500 - 13,500 - 27,000 |
| - Communications | - 0 | - 2,000 | - 2,000 |
| - Audit | - 7,000 | - 0 | - 7,000 |
| - Contingencies | - 6,050 | - 0 | - 6,050 |
| - Total | 150,000 | 55,000 | 205,000 |

3.02	The CARICOM Secretariat will provide a counterpart contribution in-kind, from existing resources, as per the following: (a) Harmonization and Strengthening of Data Submissions: two staff members for 2.5 months each, to help gather the information necessary to conduct the country evaluations; (b) Launching of Online Interface: two staff members for two weeks each, to work with consultant in launching of online interface; (c) Operation and Maintenance of the Tradsys Database: six staff members for one month each, to participate in training activities; and (d) Communications.

IV.	Execution

4.01	The CARICOM Secretariat will be the Executing Agency for the Program. The Program Manager of the Secretariat’s Statistics Unit will function as Program Manager with direct responsibility for the day-to-day logistics, administration, and hiring of consultants in coordination with the Bank.

4.02	The consultants will work with the counterpart staff in order to affect a transfer of technology and knowledge and allow the staff to be better able to undertake the relevant functions after Program completion.

4.03	The CARICOM Secretariat will submit a written progress report to the Bank twice a year, on June 1 and December 1, explaining the status of the Program, the degree of completion of the aforementioned activities and the progress made in fulfilling the stated objectives. Specific reference should be made in the report to completion of the various activities according to the Planning Chart for the Program. Any deviations from this chart should be duly justified. The report shall include a disaggregated account of expenses. Upon completion of the Program activities, the Executing Agency will submit a final Program report to the Bank, in accordance with the general Bank guidelines regarding the structure and content of those reports.

4.04	The Bank’s Country Office in Guyana (COF/CGY) will be responsible for Program administration and general supervision. COF/CGY will consult closely with the Bank’s Integration, Trade and Hemispheric Issues Division (INT/ITD) on all technical matters, including the hiring of consultants for the Program, and will forward all Program reports to the Bank (INT/ITD).

This will cover technical assistance to help member states adopt the common format for data submission to the Secretariat. Specific activities will be defined by the Secretariat and the Bank after completion of the consultant report and on the basis of the consultant’s recommendations.