##### LEGIII/RG-375867-05

THE ANNEX

Adaptation for Climate Change and Disaster Mitigation:

Township Planning Strategies For Storm Surge in the Caribbean

I.          Objective:

1.01	The general objective of the Program is to assist Caribbean countries in the development of adaptation strategies needed to deal with the impact of natural disasters and severe weather events anticipated to occur in association with climate change, and to strengthen their capacity for adaptation to this phenomenon.

1.02	The specific objective of the Program is to develop the capacity and methodology for incorporating risk analysis into the long-term development strategies of town planners and emergency managers.

II.        Description

2.01	In order to achieve the objectives of the Program, the Bank will finance the following three components:

#### Component I – Pilot Projects

2.02	The execution of storm surge risk assessment pilot projects will consist of: (a) Conducting a storm surge risk assessment in two selected cities in Barbados and Jamaica, utilizing applications of the TAOS storm surge risk assessment model. The risk assessment comprises improving existing storm surge hazard maps and analyzing vulnerabilities for the selected cities, in close collaboration with the Caribbean Institute of Meteorology and Hydrology (CIMH), and in consultation with the existing regional emergency managers, town planners and communities. For Barbados, the study area would be St. Peter township. In the case of Jamaica, the Municipality of Portmore has been presented as the subject for the study. (b) The pilot project studies will also include institutional analysis on the implementation of risk management, monitoring and forecasting, and further proposals for raising awareness. They will suggest how to promote improved preparedness through early warning systems, contingency planning and shelters. They will also recommend potential mitigation investments and cost effective use of economic incentives for their execution. The products of the studies will be validated in national workshops in each of the two countries, in which all interested municipalities will be invited to participate and documented in such a way as to provide input for the toolkit in Component II, for wider use in the Caribbean.

#### Component II – Toolkit

2.03	This component will consist of developing a toolkit. It will tailor information towards four types of users: (a) town planners who will incorporate disaster risk mitigation and reduction into long term development plans; (b) emergency managers who will utilize the information generated in emergency planning; (c) community groups who will benefit from access to information on disaster risk; and (d) private sector providers of risk transfer services (e.g. insurance) who can use the information to price risk more accurately, thus promoting mitigating behavior and leading to lower transfer costs. The products to be included in the toolkit will incorporate criteria and guidelines in the following themes:

-	Risk assessments through: (i) hazard maps; (ii) vulnerability assessments, and; (iii) risk assessments as a function of hazard and vulnerability, and their validation through review panels.

-	Institutional issues, such as criteria for the analysis of the adequacy of: (i) the legal and organization framework; (ii) land use regulations, and; (iii) monitoring and forecasting.

-	Awareness raising and improved preparedness through: (i) communication systems; (ii) early warning contingency planning, and; (iii) shelters.

-	Potential prevention and mitigation measures, such as via: (i) structural mitigation works; (ii) land use planning and building codes, and; (iii) cost effective use of economic incentives.

2.04	To be locally useful, this toolkit for the four types of users will be discussed and validated through a participatory, community based approach with local authorities, private sector and community organizations. Special emphasis should be given to identifying potential limiting factors due to the national legal, institutional and financial possibilities. The validation of the toolkit will take place through a regional workshop with participation of municipalities from throughout the Caribbean

#### Component III– Dissemination

2.05	Dissemination will take place through the two national and one regional validation workshops. The validated toolkit will be published and disseminated throughout the Caribbean via national and regional entities. It will also be made available at the websites of the Executive Agency and the Bank.

# Program Coordination and Support

2.06	Program coordination will be carried out by CDERA with the help of a part-time consultant. The countries’ and the CDERA´s Counterpart Resources for Program management will be in-kind, through the provision of materials and assistance to the consultants.

## III.	Total Cost of the Program

3.01	The estimated cost of the Program is the equivalent of two hundred fifteen thousand dollars (US$215,000) in accordance with the following investment categories and sources of financing:

### Budget Summary

(US Dollars)

|  | IDB Netherlands Partnership Program | Counterpart Countries - CDERA | Total |
| --- | --- | --- | --- |
| Consultancy | 162,000 |  | 162,000 |
| Component I – Pilot Projects | 142,000 |  | 142,000 |
| - Salaries/Fees | 100,500 |  | 100,500 |
| - Overhead | 28,000 |  | 28,000 |
| - Direct Non-Salary Costs | 13,500 |  | 13,500 |
| Component II – Toolkit | 20,000 |  | 20,000 |
| - Salaries/Fees | 14,000 |  | 14,000 |
| - Overhead | 4,000 |  | 4,000 |
| - Direct Non-Salary Costs | 2,000 |  | 2,000 |
| Component III - Dissemination | 10,000 | 4,000 | 14,000 |
| - Workshop costs | 6,500 | 4,000 | 10,500 |
| - Publication Costs/website | 3,500 |  | 3,500 |
| Program Coordination and Support | 15,000 | 19,000 | 34,000 |
| Contingencies | 3,000 | 2,000 | 5,000 |
| TOTAL | 190,000 | 25,000 | 215,000 |

IV. 	Execution

4.01	In accordance with the Netherlands and Inter-American Development Bank Partnership Program in Environment, the Bank will hire a consulting firm or specialized entity via International Competitive Bidding (ICB) process to undertake the Pilot Projects (Component I) and the development of the Toolkit (Component II). The final selection of the firm or entity among those presenting proposals will be carried out  in consultation with CDERA. The Consulting Firm or selected entity will report directly to CDERA. CDERA will also be responsible for the implementation of Dissemination (Component III) and all other execution activities of the Program. The firm or entity will collaborate with CDERA in the organization and conduction of a regional workshop in order to validate the toolkit.

4.02	For Component I, the consulting firm or entity, under supervision of CDERA, will interact with the Caribbean Institute of Meteorology and Hydrology (CIMH), town planners, emergency officers, community groups and the private sector. CIMH will be involved in the application of the storm surge tool and in the generation of information, as it was closely involved in the development of the model. The firm or entity will prepare to the satisfaction of CDERA and the Bank, the technical guidelines for the preparation of risk assessments, institutional analysis, monitoring and forecasting, and awareness rising. It will promote improved preparedness through early warning and communication systems, contingency planning and shelters. It will also recommend potential mitigation measures and the cost effective use of economic incentives to implement proposed investments.

4.03	The consulting firm or entity will, under supervision of CDERA, interact with the national workshop and regional seminar participants. These events will also be used for the combined purpose of validation of the toolkit, and awareness rising. The interaction will naturally be strongest with the groups participating in the preparation of Component I, but also practitioners of storm surge mitigation and risk management in general in the region.

4.04	All reports and products originating from the consultancy will be included in the web sites of the Executive Agency and the Bank designed for this Program, once they have been approved by CDERA and the Bank. Additionally, the Executing Agency will prepare: (a) reports every six months detailing the activities for the previous period, problems found and how they were dealt with, and a plan of activities for the next six months; (b) a final report detailing the development of the program, lessons learned and conclusions reached; and (c) the final financial audited statement referred to in Article 11 (b) of the General Conditions.

4.05	The Bank´s Country Office in Barbados (COF/CBA) will have primary responsibility for the supervision and administration of this Project, in coordination with the Country Office in Jamaica (COF/CJA)